Pre-Construction Information

Construction (Design and Management) Regulations 2015

| 1.0 1.1 1.2 1.3 | PROJECT DIRECTORY Client: Ashford Borough Council, represented by Paul Mckenner (Head of Corporate Property and Projects), Civic Centre, Tannery Lane, Ashford, TN23 1PL. Principal Designer : Ashford Borough Council represented by Victoria Couper (Property and Development Surveyor, Corporate Property & Projects) Principal Contractor (where appropriate): Not yet appointed |
| --- | --- |
| 2.0 | TITLE OF PROJECT: External Redecoration and External Repairs |
| 3.0 | Contract No.: TMDEC/17/1 |
| 4.0 | SCOPE OF WORKS: Redecoration, external repairs and timber treatment of painted timber building. |
| 5.0 | LOCATION: Tenterden & District Museum, 1 Station Road, Tenterden, Kent, TN30 6HN |
| 6.0 6.1 6.2 6.3 6.4 | Key Dates: Planned Construction Phase start: 08/01/2018 Planned Construction Phase Finish: 16/03/2018 Duration of Works: Max 6 weeks Defects Liability Period: 12 months |
| 7.0 | Project Notification: Has this project been notified to the HSE – Not notifiable |
| 8.0 8.1 8.2 8.3 | EXISTING ENVIRONMENT (existing services, surrounding land use, ground conditions, etc.): The Museum is a Grade II Listed Building in a Conservation Area. Property is not occupied. Site Access – From Ashford head towards the A2042 towards Tenterden; take the A28 to Station Road for 12.8 miles; turn right onto Station Road; arrive after 68m – take a left hand turn into the car park in which the museum sits. See site plan for information on ingress and egress etc. |

Pre-Construction Information Continued

| 9.0 9.1 9.2 9.3 9.4 | IDENTIFIED HAZARDS OF DESIGN AND CONSTRUCTION (information on the significant risks which cannot be avoided): Existing traffic systems/restrictions and movement of vehicles and plant and public rights of way – working on a building situated in a public car park Working at Height Mechanical lifting/Cranage Storage and Use of Paint and Flammable Materials Manual Handling |
| --- | --- |
| 10.0 10.1 10.2 10.3 | RECORD INFORMATION: Asbestos Survey Information: Property has undergone a recent asbestos survey and register says that there is no Asbestos identified Health and Safety File Information provided: None Drawings provided: Plans showing area of work, access and site location plan. |

-------------------------------------------------------------------------------------------------------------------------------

Name (in BLOCK CAPITALS)		       Signed on behalf of 		      Date

Ashford Borough Council

Principal Designer: VICTORIA COUPER	              ........................................ 	            ....../......./.......