SURVEY REQ’D

SURVEY NOT REQUIRED

NO		NO

YES

# Text boxes

KEYS DELIVERED TO HAMILTON HOUSE

EMPTY HOMES ADMIN RAISE “L” PREFIXED JOB NUMBER AND PASS IT TO THE ASBESTOS TEAM

ASBESTOS INSPECTION TEAM DECIDE ON WHETHER INSPECTION IS REQUIRED

ASBESTOS INSPECTION TEAM ARRANGE VISIT TO PROPERTY – FIT KEYBOX AT PROPERTY

EMPTY HOMES TEAM CARRY OUT VOID INSPECTION – ADMIN TEAM PRODUCE WORKS SCHEDULE

RISK ASSESSMENT AND REMOVAL WORKS COMPLETED

EMPTY HOMES TEAM LEADER ALLOCATES THE SCHEDULE OF WORKS (Appendix “C”) – VOID WORKS TICKET IS PROVIDED WITH TARGET RETURN DATE

GAS SERVICE CAPPED OFF BY OTHERS

ELECTRICAL SAFETY CHECK CARRIED OUT BY OTHERS

KEY PERFORMANCE INDICATOR – DAYS TO COMPLETE ALL WORKS STARTS HERE

CONTRACTOR CARRIES OUT REMEDIAL WORKS WITHIN SET TIMESCALE

REMEDIAL WORKS ARE CARRIED OUT

EMPTY HOMES TEAM LEADER CARRIES OUT INSPECTION OF COMPLETED PROPERTY

SATISFACTORY – YES/NO

INTERNAL VOIDS TEAM COMPLETE WORKS

EMPTY HOMES TEAM LEADER TO ASSESS IMPACT ON TARGET DATE, AMEND IF NECESSARY

CONTRACTOR TO INFORM CLIENT ALL WORKS ARE COMPLETE AND THE PROPERTY IS DUE FOR INSPECTION

VARIATIONS TO BE AGREED WITH CLIENT

ALL ELECTRICAL WORKS REQUIRED TO BE COMPLETED DURING THE VOID PERIOD BY 3rd PARTY

ALL GAS WORKS REQUIRED TO BE COMPLETED DURING THE VOID PERIOD BY 3rd PARTY

PURCHASE ORDER RAISED

CONTRACTOR

CONTRACTOR TO COLLECT KEYS WITHIN 24 HOURS – MEARUREMENT OF TIME TAKEN TO COMPLETE THE WORKS COMMENCES.

IN-HOUSE VOIDS TEAM

KEYS PROVIDED TO THE INTERNAL VOID REPAIRS TEAM WITH TARGET DATE.

CONTRACTOR PROVIDES ELECTRONIC PRE-INVOICE AND KPI INFORMATION

ONCE AGREED – CONTRACTOR RAISES INVOICE IN PDF FORMAT

EMPTY HOMES TEAM LEADER AUTHORISES THE INVOICE FOR PAYMENT