Swindon Borough Council

Works Contract

Invitation to Tender for:

Kitchen Flooring Works to Support In-House Delivery Teams

Reference Number: DN263011

www.swindon.gov.uk

Please enter name of Tendering Company here

Contents

Section 1 	General Information

Section 2	Background Information

Section 3 	Conditions of Contract

3.1	Contract Type: JCT Measured Term Contract 2011 incorporating Amendment Nr 1

3.2	Contract Structure: Note to tenderers. Data to be provided by the Swindon Borough Council and data to be provided by the Contractor

3.3	Additional Conditions of the Contract

Section 4	  Supplier Selection Questionnaire

Section 5    Specification

Section 6    Tender Award Questions

Section 7    Pricing and Payment Schedule

Appendices

Appendix A	Certificate of Bona Fide Tender

Appendix B	Freedom of Information Act 2000 (FOI) Exemption Form

Appendix C	Form of Agreement

Appendix D	Form of Parent Company Guarantee

Appendix E	Form of Performance Bond

Appendix F	SBC Health & Safety Policy HSP 020 Control of Contractors

Appendix G	SBC Health & safety HSG020 Control of Contractors Procedures

Appendix H	Pre-Construction Health and Safety Plan

Appendix J	Training Matrix Example

Appendix K	Specification of Workmanship and Materials

Appendix L	Pricing Schedule

Appendix M	Tender Address Labels

Section 1 - General Information

## Instructions to Tenderers

## 1	Statement of Purpose

1.1	Swindon Borough Council (SBC) wishes to submit to tender the requirements for the provision of Kitchen Flooring Works to Support In-House Delivery Teams.

1.2	Companies are now being formally invited to meet these requirements and the purpose of this document is to provide the necessary information to enable companies to submit a response.

1.3	All companies receiving this Invitation to Tender (“ITT”) are herein referred to as “Tenderer”.

## 2	Procurement Policy

2.1	It is the Swindon Borough Council policy to reduce current and future business costs wherever possible.  The benefits of any project must be economically justifiable after the objectives for providing the works have been met.   Individual Tenderers’ overall operations will be considered in determining which response is the most appropriate for the Swindon Borough Council needs. Tenderers are reminded to ensure they provide full details of their proposed offering.

## 3	Liability

3.1	The Swindon Borough Council shall incur no obligation or liability whatsoever to anyone by issuing the ITT or action by any party relative hereto.

## 4	Notification of Intent

4.1	On or before 24/05/17 each Tenderer receiving this ITT must notify the Project Tender Manager (see 7.1 for details) in writing or by e-mail, of its intention to submit a tender.

## 5	Terms of Validity

5.1	The Tenderer is required to keep tenders valid for acceptance for a period of 120 days from the closing date of receipt of tenders.

## 6	Questions/Clarification

6.1	Tenderers proposing to submit a tender are advised first to read the documentation carefully to ensure that they are fully familiar with the nature and extent of the obligations to be accepted by them if their tender is accepted.    In the event that a Tenderer is unable to fully comply with the requirements of the specification this must be explicitly stated in the tender submitted.

6.2	The Tenderer should seek to clarify any points of doubt or difficulty before submitting a tender.  For this purpose contact can be made, in writing (email will be acceptable), to the named authorised officer only as detailed in 7 below.  Clarification should be sought in accordance with the timescales detailed in 12.3.  If it is decided to amend the Tender Documents, then all Tenderers will be notified accordingly.

6.3	The Swindon Borough Council will answer all questions from Tenderers and to ensure a consistent interpretation of this ITT, all clarification statements will be made available to all Tenderers at the Supplying the South West Portal: www.supplyingthesouthwest.org.uk . It will be the responsibility of the Tenderer to check this site regularly for updated versions of the clarification statements that Swindon Borough Council will upload on to this portal. This paragraph is to be used when this method of managing clarifications is to be used.

6.4	Swindon Borough Council shall not conduct face to face meetings with responding Tenderers at any time during the period between issuing this ITT and receiving the tenders except when any site visits and supplier forums are arranged during this period.

## 7	Swindon Borough Council Contact Details

7.1	Any questions, clarifications or other communication concerning this tender document must be directed in writing as per the instructions set out in the tender advertisement or where this is not been provided to the following: (please note that this address is not the delivery address for the final tender response, see clause 12.1 for tender delivery address):

Lisa Bishop-Smith

Tender Project Manager

Community and Place

Swindon Borough Council

Wyvern House

Theatre Square

Swindon

SN1 1QN

Email:	LBishop-Smith@swindon.gov.uk

In the second instance, contact:

Steve Provis

Tender and Contracts Manager

Community and Place

Swindon Borough Council

Wyvern House

Theatre Square

Swindon

SN1 1QN

Email:	sprovis@swindon.gov.uk

## 8	Conditions/Assumptions

8.1	The Tenderer is required to clearly explain any assumptions or conditions it imposes on or includes in its responses to the ITT. Please note that a qualified tender may be rejected.

## 9	Tendering Procedure

9.1	The Tenderer is required to answer all questions of this ITT; failure so to do may invalidate your tender.

9.2	Many of the tender questions require you to give a detailed response as indicated, clearly stating all of the relevant information you wish to be considered as part of the evaluation process and where applicable, you must provide all appropriate supporting documentation.

9.3	From the completed tenders a short list of preferred Tenderers may be drawn up and those short listed may be invited to give the Swindon Borough Council a presentation or demonstration on their tender.

9.4	A Tenderer who submits a qualified tender shall be requested to withdraw the qualification without amendment to the tender sum otherwise the tender will be rejected if it is considered that such qualification affords the Tenderer an unfair advantage over other Tenderers.

9.5	Any costs incurred by the Tenderer in responding to this request or in support of activities associated with the response to this Invitation to Tender, are to be borne by the Tenderer and are not reimbursable by the Swindon Borough Council.

9.6	Where the Tenderer is proposing to subcontract any part of the works to be provided, this must be clearly stated in all cases.  The Tenderer will be expected to manage and control any sub-contractor’s works included in their proposal and provide evidence of how they intend to control the sub-contractor(s).  This is particularly relevant to performance of sub-contractors and controlling confidentiality.

9.7	The Swindon Borough Council logo, trademarks and other identifying marks are proprietary and may not be incorporated in the Tenderers response without the Swindon Borough Council written permission.

9.8	Only information provided as a direct response to the tender will be evaluated.  Information and detail including marketing material, which forms part of general company literature or promotional brochures etc., will not form part of the evaluation process unless specifically requested in this document.

9.10	The higher the value and complexity of the procurement, the higher the level of verification is likely to be required. Supporting documents referenced in the Supplier Selection Questionnaire will only need to be provided if the Contractor becomes the Preferred Bidder (for example certificates, statements with this questionnaire). You may also be asked to clarify your answers or provide more details about certain issues.

10	Code of Conduct

10.1	It is the objective of the Swindon Borough Council to obtain the best goods, services and works possible by giving fair and impartial consideration to all Tenderers invited to submit a response.

10.2	All Tenderers will be given the same information and treated equally with respect to the selection process. The granting of any advantage to one while excluding others is not permitted. Every tender will be evaluated on a fair and equal basis

10.3	Any Tenderer who directly or indirectly canvasses any member or Officer of the Swindon Borough Council concerning the award of the contract to provide the Works, or who directly or indirectly obtains or attempts to obtain information from any such member or officer or staff member concerning any other tender or proposed tender will be disqualified.

## 11	Collusive Tendering

11.1	Any Tenderer who: -

- fixes or adjusts the amount of its tender by or under or in accordance with any agreement or arrangement with any other person; or

- communicates to any person other than the Swindon Borough Council the amount or approximate amount of the proposed tender except where the disclosure is made in confidence in order to obtain quotations for insurance necessary for the preparation of the tender; or

- enters into any agreement with any other person that he shall refrain from tendering or as to the amount of any tender to be submitted; or

- offers or agrees to pay or give, or does pay or give, any sum of money, inducement or valuable consideration directly or indirectly to any person for doing or having done or causing or having caused to be done in relation to any other tender or proposed tender to Provide the Works, any act or omission,

- shall (without prejudice to any other civil remedies available to the Swindon Borough Council and without prejudice to any criminal liability which such conduct by a Tenderer may attract) be disqualified.

## 12	Receipt of Tender and Timescales

  - Responses must be submitted on paper and memory stick, to

Swindon Borough Council,

Law and Democratic Services,

Civic Offices,

Euclid Street,

Swindon,

SN1 2JH

UK

and returned in a plain envelope, using the address label at Appendix M.  The envelope shall, under no circumstances, bear any name or mark indicating the name of the sender.  In particular the practice of incorporating the name of the Tenderer by way of advertisement in the franking of the envelope violates this rule.  The Tenderer must also ensure that any carrier (Royal Mail/Couriers etc.) engaged to deliver a tender does not violate this rule by identifying the Tenderer as the sender.  MARKED TENDERS WILL BE REJECTED.

12.2	Responses must be sealed and submitted in DUPLICATE with one response clearly marked Master. One memory stick soft copy of the response shall accompany these documents.  If discrepancies between the copies are found, the Master will be considered as the only response document.  Response packages must be marked “Confidential” - to be opened only by an authorised representative of the Swindon Borough Council.

12.3	Tender documents, completed in full, shall be received no later than 1200hrs UK Local time on 31/05/17.  Documentation not returned by the due date and time will be excluded from evaluation.

Significant dates within the tender period are identified in the table below.

| Closing Date for Tender Clarifications | 24/05/17 |
| --- | --- |
| Tender return by | 31/05/17 |
| Evaluate written Tender | w/c 5/06/17 |
| Swindon Borough Council (SBC) Scrutiny Process | w/c 12/06/17 |
| Preferred Bidder Status Evaluation | w/c 19/06/17 |
| Issue reject/accept letters | w/c 25/06/17 |
| Award and seal contract | w/c 03/07/17 |
| Implement Contract by (starting date) | 31/07/17 |
| Contract Completion Date | 31/03/19 (as per the Contract Data) |

12.4	No tender shall be considered if it reaches the Swindon Borough Council premises, as detailed in 12.3, after the time specified, unless the closing date has formally been extended in writing.

12.5	Response openings will be conducted privately.  All materials submitted in response to this ITT will become the Swindon Borough Council property and may be retained by the Swindon Borough Council.

12.6	Works Information, Site Information, data, documentation or other technical or business information (“Information”) furnished or disclosed to the Tenderer hereunder shall be deemed the Swindon Borough Council property.

## 13	Scope of Evaluation

13.1	The evaluation process will seek to appoint a Tenderer(s) who can demonstrate the required skills, qualities, technical ability and capacity, commercial stability and experience to ensure successful performance of the Contract.

  - The evaluation process is separated into two separate stages as follows.

Stage 1 – Supplier Selection Criteria

This stage concerns the evaluation of the information provided by Tenderers in response to the Supplier Selection Questionnaire. This evaluation concentrates on economic and financial standing and technical and professional ability and will be evaluated as follows:-

| 13.3.1 STAGE 1 – SUPPLIER SELECTION QUESTIONNAIRE EVALUATION MODEL |  |
| --- | --- |
| a) Selection Questionnaire Mandatory ‘pass/fail’ sections - A Tenderer must achieve a pass for all of the parts set out in 13.3.2 b) Selection Questionnaire Scoring Criteria – For Tenderers who achieve in ‘pass’ as set out above will have their responses to technical & professional ability assessed against the weighted criteria set out in 13.3.3. Only Tenderers who achieve the minimum score of 6 for each scored questions, and pass all of the pass/fail sections will be eligible to have their bids assessed against the Stage 2 - Award Criteria. |  |
| 13.3.2 Mandatory Pass/Fail Selection Criteria |  |
| Questionnaire Section 4 Reference | Mandatory Requirements to pass |
| General | Questionnaire response in the correct format |
| General | Questionnaire response received on time |
| General | All Sections fully completed |
| Section 3 - 3.4 – Terms & Conditions | Tenderer accepts the Terms & Conditions |
| Section 3 – 3.5 Sureties | Tenderer will use the Appendix D or E template, or provides a surety that meets the criteria stated in clause 14.2, with a template of the surety being submitted with the tender |
| Section 4 2 - Grounds for Mandatory Exclusion | All responses to part 2 (Grounds for mandatory exclusion) answered ‘No’ subject to any self-cleaning provisions set out in this document |
| Section 4 3 – Grounds for discretionary exclusion – Part 1 | All Section 3 answered No’ subject to any self-cleaning provisions set out in this document |
| Section 4 4 – Grounds for discretionary exclusion – Part 2 | All Section 4 answered No’ subject to any self-cleaning provisions set out in this document |
| Section 4 5.1 - Economic and Financial Standing | Select one option that you can provide to demonstrate your economic and financial standing |
| Section 4 5.2 - Economic and Financial Standing | Self-certifying ‘Yes’ you meet the minimum level of economic and financial standing and/or a minimum financial threshold as set out below: Insert as appropriate e.g. Turnover Minimum of budget value £250,000 Net Worth must be a positive value |
| Section 4 5.3 - Economic and Financial Standing | If a subsidiary of a Parent/Holding Company, answer ‘Yes’ to providing Parent/Holding Company Accounts and ‘Yes’ to providing a guarantee |
| Section 4 6 – Technical and Professional Ability | Must provide details of 3 relevant contracts |
| Section 4 7 – B - 1 - Insurance | Self-certifying ‘Yes’ commitment to meet the minimum Insurance requirements |
| Section 4 7-C-1 & 2 - Equality Legislation | Self-certifying ‘No’ Automatic Pass If answering ‘Yes’ you may be excluded if you are unable to demonstrate to the Swindon Borough Council satisfaction that appropriate remedial action has been taken to prevent similar unlawful discrimination reoccurring. |
| Section 4 7-D-1 Environmental Management | Self-certifying ‘No’ Automatic Pass If answering ‘Yes’ please note the Swindon Borough Council will not select bidder(s) that have been prosecuted or served notice under environmental legislation in the last 3 years, unless the Swindon Borough Council is satisfied that appropriate remedial action has been taken to prevent future occurrences/breaches. |
| Section 4 7-D–2 Environmental Management | Self-certifying ‘Yes’ Automatic Pass If answering ‘No’ then please confirm that relevant procedures will be in place to perform this contract should you be successful. |
| Section 4 7-E-1.1 Health and Safety | Self-certifying ‘Yes’ is SSIP accredited. If self- certifying “No” you will have to provide evidence for questions 5-E-2 to 5-E-24 if you become the preferred bidder. |
| Section 4 7-E-1.2 | This project requires the main contractor to be the Principal Designer. This must not be novated to a third party. Self-certifying that you will be the Principal Designer for this project. |
| Section 4 7-E-2 Health and Safety | Self-certifying ‘Yes’ your organisation has a Health and Safety Policy that complies with current legislative requirements |
| Section 4 7-E-3 Health and Safety | Self-certifying ‘No’ your organisation or any of its Directors or Executive Officer’s been in receipt of enforcement/remedial orders in relation to the Health and Safety Executive (or equivalent body) in the last 3 years. If answering ‘Yes’ the Swindon Borough Council will exclude bidder(s) that have been in receipt of enforcement/remedial action orders unless the bidder(s) can demonstrate to the authority’s satisfaction that appropriate remedial action has been taken to prevent future occurrences or breaches. |
| Section 4 7-E-4 to 24 (inclusive) Health and Safety | Self-certifying ‘Yes’ to all of these questions |
| Section 7 – 7.1 Pricing | The Tenderer confirms that the pricing is inclusive of all costs |
| Section 7 – 7.2 Best Value | The Tenderer confirms they will assist the Authority with complying with the Local Government Act 1999 in regards to Best Value |
| Section 7 – 7.3 Open Book Policy | The Tenderer confirms that they will comply with an Open Book Policy |

| 13.3.3 Scoring Selection Criteria – Technical & Professional Ability |  |
| --- | --- |
| Questionnaire Section 4 Reference No. | Scoring Selection Criteria (Out of 5) |
| Section 4 6.1 to 6.5 - Technical & Professional Ability This part will be scored as a whole | The Tenderer must obtain a minimum score of 3 for this section to move to the Award Criteria Stage |
| Section 4 7-A-1 Additional Technical and Professional Ability questions | The Tenderer must obtain a minimum score of 3 for each question to move to the Award Criteria Stage |
| Section 4 7-A-2 Additional Technical and Professional Ability questions | The Tenderer must obtain a minimum score of 3 for each question to move to the Award Criteria Stage |
| Section 4 7-A-3 Additional Technical and Professional Ability questions | The Tenderer must obtain a minimum score of 3 for each question to move to the Award Criteria Stage |

| Evaluation Criteria |  |
| --- | --- |
| Non-Price elements will be judged on a score from 0 to 5, which shall be subjected to a multiplier so criteria worth 20% will have a 0 - 5 score and a multiplier of 2. The 0 - 5 score shall be based on: |  |
| 0 | Question is not answered or the response is completely unacceptable. i.e. does not meet the minimum requirement or they have completely missed the point of the question. |
| 1 | Very poor response and not acceptable – fails to meet minimum requirement/standard; requires major revision to make it acceptable. Only partially answers requirement, with major deficiencies and little relevant detail proposed. |
| 2 | Poor response only partially satisfying requirement/standard, with deficiencies apparent. Some useful evidence provided but response falls well short of minimum requirements. |
| 3 | Response is acceptable and meets minimum requirement but remains basic and could have been expanded upon. Response is sufficient but does not inspire. Good probability of success, weaknesses can be readily corrected. |
| 4 | Response meets our expected requirement/standard and exceeds minimum expectations, including a level of detail, which adds value to the bid. No significant weakness noted. |
| 5 | Excellent response. Comprehensive and useful. No weakness noted. The response includes a full description of techniques and measurements to be employed. |
| Price elements will be judged on the following criteria. |  |
| The lowest price for a response which meets the pass criteria shall score 10. All other bids shall be scored on a pro rata basis in relation to the lowest price. For example - Bid 1 £100,000 scores 5, Bid 2 £120,000 differential £20,000 or 20% remove 20% from price scores 4, Bid 3 £150,000 differential £50,000 remove 50% from price scores 2.5, Bid 4 £175,000 differential £75,000 remove 75% from price scores 1.25. The lowest score possible is 0. All scores are then subjected to a multiplier e.g. if price has a scoring criteria of 70%, the multiplier will be 7. |  |

13.4 Stage 2 – Award Criteria

Tenderers who are successful at Stage 1 Selection Criteria qualify to have their submission assessed the Award Criteria where we are seeking to identify the Most Economically Advantageous Tender (MEAT) as follows:

| 13.4.1 STAGE 2 - AWARD CRITERIA EVALUATION MODEL |  |  |  |  |
| --- | --- | --- | --- | --- |
| The breakdown of questions and associated weightings from the Pricing Schedule and Tender Questionnaire are identified below. |  |  |  |  |
| Item | No. | Pricing Schedule |  | Weighting (out of 100%) |
| Price Tender Award Questions | n/a | Submitted Price (pricing schedule as shown in Appendix P) |  | 70 |
|  | Sub-total |  |  | 70 |
|  | Section 6 |  |  |  |
|  | Project Delivery |  |  |  |
|  | 6.1 |  | Programme | 5.0 |
|  | 6.2 |  | Method Statements | 5.0 |
|  | 6.3 |  | Methodology | 5.0 |
|  | 6.4 |  | Quality Control | 5.0 |
|  | 6.5 |  | Management & work | 10.0 |
|  | Sub-total |  |  | 30 |
|  | Total |  |  | 100 |

| Evaluation Criteria – Price elements |  |
| --- | --- |
| Price elements will be judged using the following methodology: The lowest price for a response which meets the pass criteria shall score 10. All other bids shall be scored on a pro rata basis in relation to the lowest price. For example - Bid 1 £100,000 scores 10, Bid 2 £120,000 differential £20,000 or 20% remove 20% from price scores 8, Bid 3 £150,000 differential £50,000 remove 50% from price scores 5, Bid 4 £175,000 differential £75,000 remove 75% from price scores 2.5. The lowest score possible is 0. All scores are then subjected to a multiplier e.g. if price has a scoring criteria of 70%, the multiplier will be 7. |  |
| Evaluation Criteria |  |
| Non-Price elements will be judged on a score from 0 to 5, which shall be subjected to a multiplier so criteria worth 20% will have a 0 - 5 score and a multiplier of 2. The 0 - 5 score shall be based on: |  |
| 0 | Question is not answered or the response is completely unacceptable. i.e. does not meet the minimum requirement or they have completely missed the point of the question. |
| 1 | Very poor response and not acceptable – fails to meet minimum requirement/standard; requires major revision to make it acceptable. Only partially answers requirement, with major deficiencies and little relevant detail proposed. |
| 2 | Poor response only partially satisfying requirement/standard, with deficiencies apparent. Some useful evidence provided but response falls well short of minimum requirements. |
| 3 | Response is acceptable and meets minimum requirement but remains basic and could have been expanded upon. Response is sufficient but does not inspire. Good probability of success, weaknesses can be readily corrected. |
| 4 | Response meets our expected requirement/standard and exceeds minimum expectations, including a level of detail, which adds value to the bid. No significant weakness noted. |
| 5 | Excellent response. Comprehensive and useful. No weakness noted. The response includes a full description of techniques and measurements to be employed. |
| Price elements will be judged on the following criteria. |  |
| The lowest price for a response which meets the pass criteria shall score 10. All other bids shall be scored on a pro rata basis in relation to the lowest price. For example - Bid 1 £100,000 scores 5, Bid 2 £120,000 differential £20,000 or 20% remove 20% from price scores 4, Bid 3 £150,000 differential £50,000 remove 50% from price scores 2.5, Bid 4 £175,000 differential £75,000 remove 75% from price scores 1.25. The lowest score possible is 0. All scores are then subjected to a multiplier e.g. if price has a scoring criteria of 70%, the multiplier will be 7. |  |

13.5	A detailed and numerically weighted evaluation matrix shall be used as part of the assessment, which will be determined to two (2) decimal places.

13.6	The evaluation panel of both stages may comprise the Swindon Borough Council, both commercial and operational (including commercial partners). Additionally depending on the contract, specific users of the works may also be invited to participate in the evaluation process, to which the Swindon Borough Council may consult such users during the procurement process.

13.7 	After the initial tender evaluation the Tenderer with the Most Economically Advantageous Bid will become the Preferred Bidder and will be required to provide valid, complete documentation to support it’s bid as outlined in Section 4 Supplier Selection Questionnaire. To support the Preferred Bidder status and finalise the evaluation process the Tenderer will be given 5 days to submit the information to validate it’s bid. Any delays in submitting this documentation will delay the contract award process and the issue of the contract award letter.

13.8	The Swindon Borough Council has the right to withdraw preferred bidder status should the documentation not be submitted by the deadline or does not support statements made in the preferred bidder’s tender.

13.9	There are a number of Pass/Fail elements which the Tenderer will be required to ‘Pass’ to be considered for this opportunity.

13.10 Failure to comply with the Swindon Borough Council requirements for these mandatory sections will result in disqualification from the tender evaluation process.

Please note there may be individual word limits prescribed for certain responses within the Tender and these will be clearly identified after the relevant question. Should any response you provide within your Tender submission exceed the specified word limit then the Swindon Borough Council will only consider the response up to the word limit for evaluation purposes. Supporting information will not be included in the associated word count, but this must be both reasonable and relevant to the specific referenced question.

## 14	Sureties

14.1	Sureties for the due performance of a contract are required in all cases where the contract sum is estimated to exceed £500,000.

14.2	The tender form shall require sureties to the extent or value of 10% at least of the net cost of the works.  The Tenderer shall demonstrate Sureties either way of:-

(a)	a deposit with the Swindon Borough Council or their bankers of a sum of money or approved securities: or

(b)	a Parent Company Guarantee, Bond, or Guarantee meeting the requirements set out in Appendix D or E, or these Bond requirements;

The bond must:

- be a deed;

2. record:

(i) date of works contract,

(ii) parties to works contract and their addresses,

(III) full name and address of the issuer of bond,

(iii) maximum value of bond (10 per cent of the Contract Sum)

(iv) that the Council as Swindon Borough Council is the party to be paid under it;

3. not preclude payment by its issuer on the ground of:

(i) any objections from contractor,

(ii) any amendment(s) to the works contract relating to time, mode of payment, work,

ii) dealings or transactions between the Contractor and Swindon Borough Council

4. not provide for its discharge until the Contractor has carried out the works to the Swindon Borough Council satisfaction . Expiry date shall be the date of issue of certificate of completion by the Swindon Borough Council.

5. state or otherwise provide that its discharge will not affect claims notified to the issuer prior the expiry date.

6. be subject to the law of England and Wales and the exclusive jurisdiction of the courts of England and Wales.

(If the Authorities templates are not used the Authority will be required to complete further due diligence regarding compliance to the bond requirements)

(c)	the joint and several guarantee of personal sureties approved by the Swindon Borough Council.

## 15	Acceptance of Tender

15.1	The Swindon Borough Council does not bind itself to accept the lowest or any tender.  Power is reserved to accept a portion or portions of the tender.  Tenderers will be notified of the outcome of their tender at the earliest possible opportunity and no useful purpose will be served by communication with the Swindon Borough Council in the meantime, unless invited to do so.

## 16	Post Tender Clarification

16.1	The Swindon Borough Council reserves the right to short-list one or more Tenderers for the purpose of discussing possible refinements to technical or contractual terms, which may in turn require adjustments to your tender.  This process, if used, will be carried out under strict guidelines and will not put any Tenderer, whether short-listed or not, at a disadvantage.

## 17	Tender Compliance

17.1	Tenders must be based upon the Conditions set out in the documents, otherwise they may be rejected, technically, commercially or both on the grounds of non-compliance.

Section 2 – Background Information

The Vision for Swindon

On 24th September 2015, the Council adopted its Vision for Swindon

By 2030, Swindon will have all of the positive characteristics of a British city with one of the UK’s most successful economies, a low-carbon environment with compelling cultural, retail and leisure opportunities and excellent infrastructure. It will be a model of well managed housing growth that supports and improves new and existing communities.

Swindon will be physically transformed with existing heritage and landmarks complemented by new ones that people who live, work and visit here would recognise and admire. It will remain, at heart, a place of fairness and opportunity where people can aspire to and achieve prosperity, supported by strong civic and community leadership.

In order to deliver the vision the Council has established four priorities, which all Council staff and all providers of services commissioned by the Council will work together to achieve. These are:

- Improve infrastructure and  housing  to support a growing, low carbon economy

- Offer education opportunities  that lead  to the right skills and right jobs in the right places

- Ensure clean and  safe streets and improve our public spaces and local  culture

- Help people to help themselves, while always protecting our most vulnerable children and adults

More details of the Council’s Vision, Priorities and the 30 pledges which give more detail about how the Council will deliver the Vision and Priorities can be found on the Council’s website at https://www.swindon.gov.uk/vision

Swindon Borough Council has a housing stock of approximately 10,500 properties (as at March 2015) consisting mainly of 1, 2, 3 and 4 bedroom houses, 1, 2 and 3 bedroom flats, and 1, 2 and 3 bedroom sheltered housing units.

There are seven blocks of multi-storey flats above 3 storeys. 84% of the properties are estate based and are within a 6 mile radius of Swindon town centre. The remainder are in rural areas within a 15 mile radius.

The properties are mainly of traditional construction, but a number of other types of construction exist, a detailed breakdown of properties as at March 2015 can be given.

Swindon Borough Council at this time would like to implement a contract for the provision of Kitchen Flooring works to support in house delivery teams to Swindon Borough Council Housing Stock.

Contracts will be awarded for a one year eight month period commencing 31st July 2017.

Suppliers can have their allocated number of properties increased, at the same price structures, if their quality and performance is good, subject to the total value of the work not exceeding their annual turnover of the previous year.  Suppliers can have their allocated number of properties decreased if their quality or performance is below agreed standards.

Tenderers attention is specifically drawn to the fact that most properties will be occupied throughout the period of the contract, and tenderers are required to include in their tender for any additional costs involved including surveys.

Section 3 - Conditions of Contract

Contents

3.1	Form of Contract:

The Terms and Conditions of Contract are the JCT Measured Term Contract 2011 Edition incorporating amendment Nr 1 published by Sweet & Maxwell on behalf of the Joint Contracts Tribunal Ltd.

3.2       Contract structure: Contract Data – Part One – Data provided by the Employer.

3.1 JCT Measured Term Contract 2011 Edition incorporating amendment Nr 1

Note to Tenderers. Details of T&Cs will be inserted by SBC Legal as part of the sealing of the contract.

The Terms and Conditions of Contract are the JCT Measured Term Contract 2011 incorporating amendment Nr 1 published by Sweet & Maxwell on behalf of the Joint Contracts Tribunal Ltd. Amendment Nr 1 Clause Nr and heading; Action. Fourth Recital; Delete the existing text and insert ‘Not used’. Article 4 heading; Delete ‘CDM Co-ordinator’ and insert ‘Principal Designer’. Article 4; Delete ‘CDM Co-ordinator’ and insert ‘Principal Designer’; Delete ‘or, if he ceases to be the CDM Co-ordinator, such other person as the Employer shall appoint pursuant to regulation 14(3) of those regulations’ and insert ‘or such other person as the Employer at any time appoints to fulfil that role either in relation to all Orders or for specific Orders’. Article 5; Delete ‘or, if he ceases to be the Principal Contractor, such other contractor as the Employer shall appoint pursuant to regulation 14(3) of those regulations’ and insert ‘or such other contractor as the Employer at any time appoints to fulfil that role either in relation to all Orders or for specific Orders’. Footnote [2]; Delete the existing text and insert the following: ‘Insert the name of the Principal Designer in Article 4 if the Contract Administrator is not to fulfil that role and that of the Principal Contractor in Article 5 if that is to be a person other than the Contractor. Under the CDM Regulations 2015, regardless of whether or not a project is notifiable, there is a requirement to appoint a principal designer and a principal contractor in all cases where there is more than one contractor, or if it is reasonably foreseeable that more than one contractor will be working on a project at any time. For these purposes, the term ‘contractor’ is broadly defined by the regulations and treats the Contractor’s sub-contractors as separate contractors.’. Clause 1·1; Delete the definition of ‘CDM Co-ordinator’; ‘CDM Regulations’: delete ‘2007’ and insert ‘2015’; ‘Construction Phase Plan’: delete the existing text and insert ‘the plan referred to in regulation 2 of the CDM Regulations, including any updates and revisions.’; ‘Principal Contractor’: delete the existing text and insert ‘the Contractor or such other contractor as is either named in Article 5 or appointed by the Employer in relation to any Order.’; After the definition of ‘Principal Contractor’, insert the following new definition: ‘Principal Designer: the Contract Administrator or such other person as is either named in Article 4 or appointed by the Employer in relation to any Order.’. Clause 2·1; After ‘Construction Phase Plan’, delete ‘(where applicable) and other’ and insert ‘and’. Clause 2·6; After ‘commencement date’, delete ‘[18]’ and footnote [18]. Clause 3·9 heading; Delete ‘Undertakings to comply’ and insert ‘CDM Regulations’. Clause 3·9; Delete the existing text and footnote [19] and insert the following: ‘Each Party undertakes to the other that in relation to each Order and Site he will duly comply with applicable CDM Regulations. In particular but without limitation: ·1 the Employer shall in each case ensure that the Principal Designer carries out his duties and, where the Contractor is not the Principal Contractor, shall ensure that the Principal Contractor carries out his duties under those regulations; ·2 the Contractor shall comply with regulations 8 and 15 and, where he is the Principal Contractor, with regulations 12 to 14;[20] ·3 whether or not the Contractor is the Principal Contractor, compliance by the Contractor with his duties under the regulations, including any such directions as are referred to in regulation 15(3), shall be at no cost to the Employer and shall not entitle the Contractor to an extension of time; ·4 if the Employer appoints any other person as the Principal Designer or Principal Contractor either in relation to all Orders or for specific Orders, the Employer shall immediately upon that appointment notify the Contractor with details of the new appointee.’. Footnote [20]; Delete the existing text and insert the following: ‘Where the Employer is a domestic client, as defined in regulation 2, the Principal Contractor may also be responsible for carrying out certain of the client’s duties under regulations 4, 6 and 8.’. Clause 3·10 heading; Delete ‘Appointment of successors’ and insert ‘Replacement of Contract Administrator’. Clause 3·10·1; Renumber as 3·10. Clause 3·10·2; Delete the sub-clause number and text.

3.2 Contract Data

Note to tenderers. 3.2.1 Schedule of Clauses to the Conditions of Contract Allow for the obligations, liabilities and services described therein against the headings set out below: - Intentions of the Parties - Possession and Completion - Control of the Works - Payment - Statutory Obligations - Injury, Damage and Insurance - Determination - Interpretation - Settlement of Disputes 3.2.2 “The Works” The Employer, Swindon Borough Council, wishes the following Works to be carried out, which will be referred to here after as ‘the Works’: Kitchen Flooring Works to Support In-House Delivery Teams 3.2.3 Documents The contract brief to be read in conjunction with the instructions and notes to tenderers. Swindon Borough Council has supplied the Contractor with the following documentation: - Supplier Selection Questionnaire - Specification - Tender Award Questions - Certificate of Bona Fide Tender - Freedom of Information Act 2000 (FOI) Exemption Form - Form of Agreement - Form of Parent Company Guarantee - Form of Performance Bond - SBC Health & Safety Policy HSP 020 Control of Contractors - SBC Health & Safety HSG020 Control of Contractors Procedures - Pre-Construction Health and Safety Plan - Training Matrix Example - Materials and Specification - Pricing Schedule - Tender Address Labels ## 3.2.4 Pricing All pricing to be signed by the appropriate people and witnessed by an independent person. This is a fixed price tender until 31st March 2019. The contractor has priced all relevant Sections and carried forward to the form of tender and the main summary. All pricing to be signed by the appropriate people and witnessed by an independent person. 3.2.5 Construction Industry Scheme (CIS) For the purposes of the Construction Industry Scheme (CIS) under the Income and Corporation Taxes Act 1988, the status of the Employer is, as at the Base Date, that stated in the contract particulars 3.2.6 Construction (Design and Management) Regulations 2015 (CDM 2015) For the purposes of the Construction (Design and Management) Regulations 2015 the status of the project that comprises or includes the Works is stated in the contract particulars. #### 3.2.7 ARTICLES 3.2.7.1 Article One: Contractors Obligations The Contractor shall carry out all orders that are placed with him during the Contract Period in accordance with the Contract Documents. 3.2.7.2 Article Two: Payment The Employer shall pay the contractor at the times and in the manner specified in the conditions amounts calculated by reference to the Schedule of Rates identified in the Contract Particulars (item 11), adjusted and, if appropriate, revised as therein mentioned, or (where applicable and appropriate) calculated by reference to a Schedule of Hourly Charges (subject to items 12 and 13). ##### 3.2.7.3 Article Three: Contractor Administrator For the purposes of this contract the Contract Administrator is: Name; Address. Brain Skeffington – Service Delivery or someone designated by him to carry out this work on behalf of Swindon Borough Council; Community and Place Swindon Borough Council Wyvern House Theatre Square Swindon SN1 1QN Tel: 01793 463440. Or if they cease to be the Contract Administrator, such other person as the Employer shall nominate in accordance with clause 3.4 of the Conditions. ##### 3.2.7.4 Article Four: Principal Designer The Principal Designer for the purposes of the CDM Regulations is the Architect/Contract Administrator*: Name; Address. Alex Wilkinson – Service Delivery or someone designated by him to carry out this work on behalf of Swindon Borough Council; Community and Place Swindon Borough Council Wyvern House Theatre Square Swindon SN1 1QN Tel: 01793 463440. Or if they cease to be the Principal Designer, such other person as the Employer shall nominate in accordance with clause 3.4 of the Conditions. #### 3.2.7.5 Article Five: Principal Contractor The Principal Contractor for the purposes of the CDM Regulations is the Contractor, or such replacement as the Employer at any time appoints to fulfil that role #### 3.2.7.6 Article Six: Adjudication If any dispute or difference arises under this Contract, either party may refer it to adjudication in accordance with clause 9.2. #### 3.2.7.7 Article Seven: Arbitration Where Article 7 applies [3], then, subject to Article 6 and the exceptions set out below, any dispute or difference between the parties of any kind whatsoever arising out of or in connection with this Contract shall be referred to arbitration in accordance with clauses 9.3 to 9.8 and the JCT 2011 edition of the Construction Industry Model Arbitration Rules (CIMAR). The exceptions to this Article 7 are: - Any disputes or differences arising under or in respect of the Construction Industry Scheme or VAT, to the extent that legislation provides another method of resolving such disputes or differences; and - Any disputes or differences in connection with the enforcement of any decision of an Adjudicator #### 3.2.7.8 Article Eight: Legal Proceedings Subject to Article Seven and to Article 8, the English courts shall have jurisdiction over any dispute or difference between the parties which arises out of or in connection with this Contract. #### 3.2.8 The Sites and Existing Buildings Each site shall be the address given together with its adjoining gardens or other areas contained within its curtilage. CONTRACT PARTICULARS Clause; Subject. 1.2; Description of the types of works for which orders may be issued; Kitchen Flooring works to support in house delivery teams to Swindon Borough Council Housing Stock.. 2; ## Supplement Provisions:- - Collaborative working - Health & Safety - Cost savings and value improvements - Sustainable development and environmental considerations - Performance Indicators and monitoring; All apply.. 3; Contract Period; 1 year 8 months commencing 31st July 2017. 4; Arbitration; Article 7 and clauses 9.3 to 9.8 apply.. 5; Value of any one Order; Minimum value £1.00 – Maximum value £5,000.00. 6; Overall value of work to be carried out; £140,000.00. 8; Construction Industry Scheme (CIS); Is a Contractor. 9; Progress payments; £2,500.00. 10; Responsibility for measurement and valuation; The contractor shall measure and value all orders. 11.3; ## Schedule of Rates – NHF version 6.3 - Rates – Fluctuations; ## Does not apply. 14.1; Insurance; £5,000,000.00. 14.2; Percentage to cover professional fees; 15%. 15; Break Provisions – Employer or Contractor; 13 weeks. 16; Adjudication; The Royal Institution of Chartered Surveyors / Chartered Institute of Arbitrators. 16; Arbitration; The Royal Institution of Chartered Surveyors / Chartered Institute of Arbitrators.

## Additional Clauses

The conditions of contract are as stated within the Contract Data, with the following additional conditions Z1 to Z20 inclusive.

| Definition of Additional Clause | Z No. | No. | Clause |
| --- | --- | --- | --- |
| Identified and Defined Terms for Additional Clauses | Z1 |  | In these additional conditions of contract, the following terms are defined terms and shall have the meanings ascribed hereto: |
|  |  | (1) | “Code” shall mean the Code of Practice for Employment published by the Equality and Human Rights Commission (as published from time to time) or any code that may replace it |
|  |  | (2) | “Confidential Information” shall mean any information which has been designated as confidential by either Party in writing or that ought to be considered as confidential (however it is conveyed or on whatever media it is stored) including information which relates to the business, affairs, properties, assets, trading practices, works, developments, trade secrets, intellectual property rights, know-how, personnel, customers and suppliers of either Party and all personal data and sensitive personal data within the meaning of the DPA |
|  |  | (3) | “Contracting Authority” shall mean any contracting authority as defined in Regulation 2 of the Public Contracts Regulations 2015 other than SBC |
|  |  | (4) | “Data Protection Officer” shall mean the officer of SBC holding the post of “Data Protection Officer”, or such other person as SBC may elect |
|  |  | (5) | “DPA” shall mean the Data Protection Act 1998 as amended |
|  |  | (6) | “EIR” shall mean the Environmental Information Regulations 2004 |
|  |  | (7) | “FOIA” shall mean the Freedom of Information Act 2000 and any subordinate legislation made under this Act from time to time together with any guidance and/or codes of practice issued by the Information Commissioner in relation to such legislation |
|  |  | (8) | “Information” shall have the meaning given under section 84 of the FOIA |
|  |  | (9) | “Local Commissioner” shall mean the Local Commissioner as appointed by the Commissioner for Local Administration in England or any successor body |
|  |  | (10) | “Requests for Information” shall have the meaning set out in FOIA or any apparent request for information under the FOIA or the EIR |
|  |  | (11) | “Subject Access Request” shall mean a request made under section 7 DPA |
|  |  | (12) | “Staff” shall mean all persons employed by the Contractor to perform the Contract together with the Contractor’s servants, agents and subcontractors used in the performance of the Contract |
|  |  | (13) | “Works” shall mean the works |
|  |  | (14) | “Working Day” means a day (other than a Saturday or Sunday) on which banks are open for domestic business in the City of London |
| Prevention of Corruption | Z2 |  | The Council may terminate this Contract and recover all its loss if the Contractor, its employees or anyone acting on the Contractor’s behalf do any of the following things: |
|  |  |  | (a) offer, give or agree to give to anyone any inducement or reward in respect of this or any other Swindon Borough Council contract (even if the Contractor does not know what has been done); or |
|  |  |  | (b) commit an offence under the Bribery Act 2010 or Section 117(2) of the Local Government Act 1972; or |
|  |  |  | (c) commit any fraud in connection with this or any other Swindon Borough Council contract whether alone or in conjunction with Members of the Council, Contractors or employees. |
|  |  |  | Any clause limiting the Contractor’s liability shall not apply to this clause. |
| Local Commissioner | Z3 | Z3.1 Z3.2 Z3.3 | Where the Local Commissioner conducts an investigation into a complaint out of or in connection with Providing the Works or any part of them, the Contractor shall: (a) provide any information requested by the Local Commissioner or by the Swindon Borough Council within the timescale allotted; (b) attend any meetings with the Local Commissioner and/or the Swindon Borough Council as required for the purposes of the investigation; (c) promptly allow access to and investigation of any relevant documents and data and if requested provide copies; (d) permit the Local Commissioner and/or the Council to interview any members of its Staff in connection with the investigation; (e) permit the Local Commissioner and/or the Council to interview any members of its Staff in connection with the investigation; (f) co-operate fully and promptly in every way required by the Local Commissioner during the course of the investigation; and (g) at the request of the Council, issue a suitable apology to the complainant. The Council and the Contractor agree that the Council shall take action in response: (a) to reports of the Local Commissioner in respect of the works which conclude that injustice has been caused to a person aggrieved in consequence of maladministration, such action to be commensurate with the findings of such reports; or (b) if, following a report referred to in Clause Z3.2(a), recommendations are made by the Local Commissioner, to comply with such recommendations. The Contractor shall be liable for and shall fully and promptly indemnify the Swindon Borough Council against all costs, expenses and losses properly incurred or suffered arising, be it directly or indirectly, out of or in connection with the compliance with, or the implementation of any actions in response to, a report of, or recommendations by, the Local Commissioner pursuant to Clause Z3.2 to the extent that the said costs, expenses and losses are due to the Contractor’s failure (through act or omission) to exercise the level of skill, care and diligence which would be reasonably expected from an efficient and effective contractor of the works. |
| Data Protection | Z4 | Z4.1 | The Contractor shall (and shall procure that any of its Staff involved in Providing the Works) comply with any notification requirements under the DPA and both Parties will duly observe all their obligations under the DPA which arise in connection with the Contract. |
|  |  | Z4.2 | Notwithstanding the general obligation in clause Z4.1, where the Contractor is processing personal data (as defined by the DPA) as a data processor for the Swindon Borough Council (as defined by the DPA) the Contractor shall ensure that it has in place appropriate technical and organisational measures to ensure the security of the personal data (and to guard against unauthorised or unlawful processing of the personal data and against accidental loss or destruction of, or damage to, the personal data), as required under the Seventh Data Protection Principle in Schedule 1 to the DPA; and |
|  |  |  | (a) provide the Swindon Borough Council with such information as the Swindon Borough Council may reasonably require to satisfy itself that the Contractor is complying with its obligations under the DPA; |
|  |  |  | (b) promptly notify the Swindon Borough Council of any breach of the security measures required to be put in place pursuant to clause Z4.2; and |
|  |  |  | (c) ensure it does not knowingly or negligently do or omit to do anything which places the Swindon Borough Council in breach of the Swindon Borough Council obligations under the DPA. |
|  |  | Z4.3 | The provisions of this clause shall apply during the continuance of the Contract and indefinitely after its expiry or termination. |
|  |  | Z4.4 | The Contractor acknowledges that the Swindon Borough Council, as the data controller under the DPA, may receive a Subject Access Request and as such shall assist and co-operate (at the Contractor’s expense) with the Data Protection Officer to enable the Swindon Borough Council to comply with the Subject Access Request. |
|  |  | Z4.5 | The Contractor shall and shall procure that its subcontractors shall: |
|  |  |  | (a) transfer any Subject Access Request received directly from an applicant to the Data Protection Officer as soon as practicable after receipt and in any event within 1 Working Day of receiving the request; |
|  |  |  | (b) provide the Data Protection Officer with a copy of all information required in respect of the Subject Access Request in its possession or power in the form that the Swindon Borough Council requires within 27 Calendar Days (or such other period as the Swindon Borough Council may specify) of the Swindon Borough Council requesting that information; and |
|  |  |  | (c) provide all necessary assistance as reasonably requested by the Data Protection Officer to enable the Swindon Borough Council to respond to a Subject Access Request within the timescale stipulated under the DPA. |
|  |  | Z4.6 | Where a third party request for personal information from governmental and public bodies including but not limited to the Police or HM Revenue and Customs, is received, the Contractor shall: |
|  |  |  | (a) transfer the request to the Data Protection Officer who will register the request and undertake the necessary checks to ensure the authenticity of the requester; |
|  |  |  | (b) transfer the information requested to the Data Protection Officer within 3 Working Days of receiving the registered request from the Data Protection Officer. |
|  |  | Z4.7 | Notwithstanding the general obligation relating to notification in clause Z 4.1, where the Contractor is processing data (as defined by the DPA) as a data processor on behalf of the Swindon Borough Council and the Contractor makes a change which results in a duty to notify (pursuant to the DPA and the Data Protection (Notification and Notification Fees Regulations 2000 (as amended) (“the 2000 Regulations”)), the Contractor shall ensure that it: |
|  |  |  | (a) ensures that the Swindon Borough Council has full details of changes as soon as practicable before making any such change (in any event being not less than 30 Calendar Days before making the change); |
|  |  |  | (b) provides the Swindon Borough Council with such information and assistance as SBC may reasonably require to ensure it is able to comply with its obligations under the DPA and the 2000 Regulations; and |
|  |  |  | (c) ensures it does not knowingly or negligently do or omit to do anything that places the Swindon Borough Council in breach of the Swindon Borough Council obligations under either the DPA or the 2000 Regulations. |
|  |  | Z4.8 | Where any database is used by the Contractor in Providing the Works, clause Z 4.7 does not give the Contractor any right to amend or change the database without prior written approval. |
|  |  | Z4.9 | Without prejudice to the general obligation to provide information and assistance under clause Z 4.7(b), reference to “full details of changes” to be provided to the Swindon Borough Council in accordance with clause Z 4.7(a) shall include the provision of information in relation to: |
|  |  |  | (a) purpose (main and any sub-purposes as well as whether it is a statutory purpose (if so, under what legislation); |
|  |  |  | (b) data subjects; |
|  |  |  | (c) data classes; |
|  |  |  | (d) Sources of data; |
|  |  |  | (e) recipients; |
|  |  |  | (f) processing criteria required under the DPA; and |
|  |  |  | (g) whether there is any transfer of data any country outside the European Economic Area. |
|  |  | Z4.10 | Where the Swindon Borough Council makes a notification to the Information Commissioner pursuant to its obligations under the DPA or the 2000 Regulations, the Contractor shall not implement any change that amends SBC’s details registered with the Information Commissioner’s Office until such time as the Information Commissioner has updated the Swindon Borough Council registration details, as advised by the Data Protection Officer. |
| Confidentiality | Z5 | Z5.1 | Each Party: |
|  |  |  | (a) shall treat all Confidential Information belonging to the other Party as confidential and safeguard it accordingly; and |
|  |  |  | (b) shall not disclose any Confidential Information belonging to the other Party to any other person without the prior written consent of the other Party, except to such persons and to such extent as may be necessary for the performance of the Contract or except where disclosure is otherwise expressly permitted by the provisions of the Contract. |
|  |  | Z5.2 | The Contractor shall take all necessary precautions to ensure that all Confidential Information obtained from the Swindon Borough Council under or in connection with the Contract: |
|  |  |  | (a) is given only to such of the Staff and professional advisors or consultants engaged to advise it in connection with the Contract as is strictly necessary for the performance of the Contract and only to the extent necessary for the performance of the Contract; |
|  |  |  | (b) is treated as confidential and not disclosed (without prior written approval) or used by any Staff or such professional advisors or consultants otherwise than for the purposes of the Contract. |
|  |  | Z5.3 | The Contractor shall not use any Confidential Information it receives from the Swindon Borough Council otherwise than for the purposes of the Contract. |
|  |  | Z5.4 | The provisions of clauses Z5.1 to Z5.3 shall not apply to any Confidential Information received by one Party from the other: |
|  |  |  | (a) which is or becomes public knowledge (otherwise than by breach of this clause); |
|  |  |  | (b) which was in the possession of the receiving Party, without restriction as to its disclosure, before receiving it from the disclosing Party; |
|  |  |  | (c) which is received from a third party who lawfully acquired it and who is under no obligation restricting its disclosure; |
|  |  |  | (d) is independently developed without access to the Confidential Information; or |
|  |  |  | (e) which must be disclosed pursuant to a statutory, legal or parliamentary obligation placed upon the Party making the disclosure, including any requirements for disclosure under the FOIA or the EIR pursuant to clause Z6. |
|  |  | Z5.5 | Nothing in this clause shall prevent the Swindon Borough Council: |
|  |  |  | (a) disclosing any Confidential Information for the purpose of: |
|  |  |  | (i) the examination and certification of the Swindon Borough Council accounts; or |
|  |  |  | (ii) any examination pursuant to Sections 44 and 46 of the Audit Commission Act 1998 of the economy, efficiency and effectiveness with which the Swindon Borough Council has used its resources; or |
|  |  |  | (b) disclosing any Confidential Information obtained from the Contractor: |
|  |  |  | (i) to any government department or any other Contracting Authority. All government departments or Contracting Authorities receiving such Confidential Information shall be entitled to further disclose the Confidential Information to other government departments or other Contracting Authorities on the basis that the information is confidential and is not to be disclosed to a third party which is not part of any government department or any Contracting Authority; or |
|  |  |  | (ii) to any person engaged in providing any works or services to the Swindon Borough Council for any purpose relating to or ancillary to the Contract; |
|  |  |  | provided that in disclosing information under sub-paragraph (b) the Swindon Borough Council discloses only the information which is necessary for the purpose concerned and requires that the information is treated in confidence and that a confidentiality undertaking is given where appropriate. |
|  |  | Z5.6 | Nothing in this clause shall prevent either Party from using any techniques, ideas or know-how gained during the performance of the Contract in the course of its normal business, to the extent that this does not result in a disclosure of Confidential Information or an infringement of intellectual property rights. |
|  |  | Z5.7 | The Parties acknowledge that, except for any information which is exempt from disclosure in accordance with the provisions of the FOIA, the text of this Contract is not confidential information. The Swindon Borough Council shall be responsible for determining in its absolute discretion whether any part of the Contract is exempt from disclosure in accordance with the provisions of the Act. |
|  |  | Z5.8 | Notwithstanding any other term of this Contract the Contractor hereby gives its consent for the Swindon Borough Council to publish this Contract in its entirety, including from time to time agreed changes to the Contract, to the general public in whatever form the Swindon Borough Council decides. |
| Publicity |  | Z5.9 | The Contractor treats the contract and everything in it as confidential and does not give any information regarding the contract to any member of the Press or general public. |
|  |  | Z5.10 | The Contractor may publicise the works only with the Councils written agreement. |
| Freedom of Information | Z6 | Z6.1 | The Contractor acknowledges that the Swindon Borough Council is subject to the requirements of the FOIA and the EIR and shall assist and cooperate with Swindon Borough Council (at the Contractor’s expense) to enable Swindon Borough Council to comply with these Information disclosure requirements. |
|  |  | Z6.2 | The Contractor shall and shall procure that its subcontractors shall: |
|  |  |  | (a) transfer the Request for Information to Swindon Borough Council as soon as practicable after receipt and in any event within two Working Days of receiving a Request for Information; |
|  |  |  | (b) provide Swindon Borough Council with a copy of all Information in its possession or power in the form that Swindon Borough Council requires within five Working Days (or such other period as the Swindon Borough Council may specify) of Swindon Borough Council requesting that Information; and |
|  |  |  | (c) provide all necessary assistance as reasonably requested by Swindon Borough Council to enable Swindon Borough Council to respond to a Request for Information within the time for compliance set out in section 10 of the FOIA or regulation 5 of the EIR. |
|  |  | Z6.3 | Swindon Borough Council shall be responsible for determining at its absolute discretion whether any Information: |
|  |  |  | (a) is exempt from disclosure in accordance with the provisions of the FOIA or the EIR; |
|  |  |  | (b) is to be disclosed in response to a Request for Information, and in no event shall the Contractor respond directly to a Request for Information unless expressly authorised to do so by Swindon Borough Council. |
|  |  | Z6.4 | The Contractor acknowledges that Swindon Borough Council may, acting in accordance with the Department for Constitutional Affairs’ Code of Practice on the Discharge of Functions of Public Authorities under Part I of the Freedom of Information Act 2000, be obliged under the FOIA or the EIR to disclose Information: |
|  |  |  | (a) without consulting with the Contractor, or |
|  |  |  | (b) following consultation with the Contractor and having taken its views into account. |
|  |  | Z6.5 | The Contractor shall ensure that all Information produced in the course of the contract or relating to the Contract is retained for disclosure and shall permit Swindon Borough Council to inspect such records as requested from time to time. |
|  |  | Z6.6 | The Contractor acknowledges that any lists or schedules provided by it outlining Confidential Information are of indicative value only and that Swindon Borough Council may nevertheless be obliged to disclose Confidential Information in accordance with clause Z6.4. |
| Equal Opportunities | Z7 | Z7.1 | The Contractor must: |
|  |  |  | (a) operate an equal opportunities policy for as long as this Contract is in force; and |
|  |  |  | (b) provide Swindon Borough Council with a copy of any such policy at Swindon Borough Council request |
|  |  | Z7.2 | The Contractor must use all reasonable endeavours to make sure that its equal opportunities policy complies with all statutory obligations as regards discrimination on the grounds of colour, race, nationality, cultural or ethnic origin, marital status, gender, age, disability, religion or sexual orientation in relation to: |
|  |  |  | (a) decisions made by it in the recruitment, training or promotion of staff employed or to be employed in Providing the Works; |
|  |  |  | (b) Providing the Works; and |
|  |  |  | (c) the carrying out of its obligations under this Contract. |
|  |  | Z7.3 | In Providing the Works, the Contractor must observe as far as possible the Code and the Human Rights Act 1998 |
|  |  | Z7.4 | The Contractor must provide Swindon Borough Council with such information as it may reasonably require in order for Swindon Borough Council to assess the Contractor’s compliance with the Code. |
|  |  | Z7.5 | If any Court or Tribunal, or the Equality and Human Rights Commission (or any body which may replace the Commission) makes a finding that the Contractor has unlawfully discriminated against any person in Providing the Works then the Contractor must: |
|  |  |  | (a) take all necessary steps to make sure that the unlawful discrimination does not happen again; and |
|  |  |  | (b) notify Swindon Borough Council in writing of the finding and the steps taken to prevent its re-occurrence. |
| Right of Access and Audit | Z8 | Z8.1 | The Contractor shall keep and maintain until six years after the Contract has been completed, or as long a period as may be agreed between the Parties, full and accurate records of the Contract including the works provided under it, all expenditure reimbursed by Swindon Borough Council, and all payments made by Swindon Borough Council. The Contractor shall on request afford the Swindon Borough Council or Swindon Borough Council representatives such access to those records as may be required by Swindon Borough Council in connection with the Contract. |
| Swindon Borough Council Policies | Z9 | Z9.1 | Swindon Borough Council has a whistle blowing policy to encourage its employees and the public to bring into the open issues concerning dishonesty involving Swindon Borough Council. The Contractor shall ensure that its Staff are made aware of this policy which is available on Swindon Borough Council website. |
|  |  | Z9.2 | Where Swindon Borough Council “Customer Services Charter” is applicable to the works, the Contractor shall use its best endeavours to ensure that the standards set out in the Charter are met. |
|  |  | Z9.3 | Where the Contractor has been appointed as agent for Swindon Borough Council and under this Contract is required to let contracts, the Contractor shall comply with Swindon Borough Council Standing Orders relating to Contracts (contained in Part 4 of Swindon Borough Council Constitution available on the Swindon Borough Council website). |
| Assignment and Sub-Contracting | Z10 | Z10.1 | The Contractor shall not assign, sub-contract or in any other way dispose of the Contract or any part of it without the prior written approval of Swindon Borough Council. |
|  |  | Z10.2 | The Contractor submits the names of each proposed subcontractor to Swindon Borough Council for acceptance. A reason for not accepting the subcontractor is that his appointment will not allow the Contractor to Provide the Works. The Contractor does not appoint a proposed subcontractor until Swindon Borough Council has accepted him. |
| Health and Safety | Z11 | Z11.1 | The Contractor shall promptly notify Swindon Borough Council of any health and safety hazards, which may arise in connection with the performance of the Contract. Swindon Borough Council shall promptly notify the Contractor of any health and safety hazards which may exist or arise at the premises of Swindon Borough Council and which may affect the Contractor in the performance of the Contract. |
|  |  | Z11.2 | While on premises of Swindon Borough Council, the Contractor shall comply with any health and safety measures implemented by Swindon Borough Council in respect of Staff and other persons working on those premises. |
|  |  | Z11.3 | The Contractor shall notify Swindon Borough Council immediately in the event of any incident occurring in the performance of the Contract on the premises of Swindon Borough Council where that incident causes any personal injury, damage to property which could give rise to personal injury or any incident falling into scope of the Reporting of Injuries, Diseases and Dangerous Occurrences Regulations 2013. |
|  |  | Z11.4 | The Contractor shall comply with the requirements of the Health and Safety at Work etc. Act 1974 and any other acts, orders, regulations and codes of practice relating to health and safety, which may apply to Staff and other persons working on premises in the performance of the Contract. |
|  |  | Z11.5 | The Contractor shall ensure that its health and safety policy statement (as required by the Health and Safety at Work etc Act 1974) is made available to the Swindon Borough Council on request. |
|  |  | Z11.6 | The Contractor shall at all times during the term of the Contract, provide and maintain all such vehicles, plant, machinery and equipment as are necessary for the proper performance of this Contract. Vehicles used on this Contract shall comply with the Supply of Machinery Regulations 1992 and be of a design, which is entirely suitable for the performance of this Contract. |
| Disclosure and Barring Service | Z12 |  | Applicable where the works are being carried out which could affect persons as set out in Z12.1 (b) (i) or (ii) below. |
|  |  | Z12.1 | The Contractor shall procure that in respect of all potential Staff before a member of Staff begins to attend the premises of the Swindon Borough Council to perform any of the works: |
|  |  |  | (a) each member of Staff is questioned as to whether he or she has any convictions; and |
|  |  |  | (b) where requested to do so by Swindon Borough Council, the results are obtained of a check of the most extensive available kind made with the Disclosure and Barring Service in accordance with Part V of the Police Act 1997 in respect of each member of Staff. The check for each member of Staff shall include: |
|  |  |  | (i) arch of the list held pursuant to the Protection of Children Act 1999 where the performance of the Services may involve contact with children; and/or |
|  |  |  | (ii) a search of the list held pursuant to Part VII of the Care Standards Act 2000 where the performance of the Services may involve contact with vulnerable adults (as defined in the Care Standards Act). |
|  |  |  | (c) the results of such checks are notified to Swindon Borough Council. |
|  |  |  | The Contractor shall procure that no person who discloses any convictions, or who is found to have any convictions following the results of a Disclosure and Barring Service check, is employed or engaged by the Contractor or on the Contractor’s behalf without approval where that conviction is incompatible with the type of work being undertaken by the member of Staff in Providing the Works. |
|  |  |  | The Contractor shall procure that Swindon Borough Council is kept advised at all times of any member of Staff who, subsequent to his/her commencement of employment as a member of Staff, receives a conviction or whose previous convictions become known to the Contractor. |
| Security | Z13 |  | Site admittance |
|  |  | Z13.1 | The Contractor submits to Swindon Borough Council details of people who are to be employed by him and his subcontractors in connection with the works. The details include a list of names and addresses, the capacities in which they are employed, and other information required by Swindon Borough Council. |
|  |  | Z13.2 | Swindon Borough Council may instruct the Contractor to take measures to prevent unauthorised persons being admitted on to the site. The instruction is a compensation event if the measures are additional to those required by the Works Information. |
|  |  |  | Passes |
|  |  | Z13.3 | Employees of the Contractor and his subcontractors are to carry a Swindon Borough Council pass whilst they are on the parts of the site stated in the Contract Data. |
|  |  | Z13.4 | The Contractor submits to Swindon Borough Council for acceptance a list of the names of the people for whom passes are required. Swindon Borough Council issues the passes to the Contractor. Each pass is returned to Swindon Borough Council when the employee no longer requires access to that part of the site or after Swindon Borough Council has given notice that the employee is not to be admitted to the site. |
|  |  |  | Photographs |
|  |  | Z13.5 | The Contractor does not take photographs of the site or the works or any part of them unless he has obtained the agreement of Swindon Borough Council. |
|  |  | Z13.6 | The Contractor takes the measures needed to prevent his and his subcontractors’ people taking, publishing or otherwise circulating such photographs. |
| Parent Company Guarantee | Z14 |  |  |
|  |  | Z14.1 | It is a condition precedent to the obligation of Swindon Borough Council to pay any sums under this contract that if the Contractor is a subsidiary within the meaning of the Companies Act 2006 the Contractor has provided to Swindon Borough Council a parent company guarantee in the form set out in this contract duly executed as a deed by the Contractor’s ultimate parent. |
| Principal Contractor | Z15 |  |  |
|  |  | Z15.1 | The Contractor is the Principal Contractor in terms of The Construction (Design and Management) Regulations 2015. |
| The Contracts (Rights of Third Parties) Act 1999 | Z16 | Z16.1 | For the purposes of the Contracts (Rights of Third Parties) Act 1999, nothing in this contract confers or purports to confer on a third party any benefit or any right to enforce a term of this contract. |
| Prevention of Corruption | Z17 | Z17.1 | Swindon Borough Council may terminate this Contract and recover all its loss if the Contractor, its employees or anyone acting on the Contractor’s behalf do any of the following things: |
|  |  |  | (a) offer, give or agree to give to anyone any inducement or reward in respect of this or any other Swindon Borough Council contract (even if the Contractor does not know what has been done); or |
|  |  |  | (b) commit an offence under the Bribery Act 2010 or Section 117(2) of the Local Government Act 1972; or |
|  |  |  | (c) commit any fraud in connection with this or any other Contractor contract whether alone or in conjunction with Members of Swindon Borough Council, Contractors or employees. |
| Termination under Public Contracts Regulations 2015 Environmental, Social and Labour Requirements Sub Contractor Payments | Z18 Z19 Z20 | Z17.2 Z18.1 Z19.1 Z20.1 | Any clause limiting the Contract’s liability shall not apply to this clause. Swindon Borough Council shall be entitled by notice having immediate effect if any of the following grounds apply:- (a) Where the Agreement has been subject to a substantial modification that constitutes a new contract award (b) Where it is discovered after contract award that the Contractor should have been excluded on mandatory exclusion grounds (c) Where the Court of Justice of the European Union has declared a serious infringement by the Swindon Borough Council meaning that the Agreement should not have been awarded by Swindon Borough Council to the Contractor In performance of their obligations under the Agreement the Contractor shall comply with applicable obligations in the field of environmental, social and labour law, collective agreements and the international environmental social and labour law provisions listed in Annex X of the Public Contracts Directive The Contractor shall pay all the invoices of its sub-contractors within 30 days of receipt and shall ensure that the same timescale for payment is passed down its supply chain |

| 3.4 Acceptance of Terms & Conditions |  |  |
| --- | --- | --- |
| The Tenderer confirms acceptance of the Terms & Conditions (Pass/Fail) |  |  |
| 3.5 Sureties |  |  |
| 3.51 The Tenderer confirms that they will submit a Parent Company Guarantee, Bond or Guarantee in the form of Appendix D or E or in a form that meets the requirement of clause 14.2 (Pass/Fail) |  |  |
| 3.52 If the Tenderer is not submitting the Surety in the form of Appendix D or E, they will be required to submit a template of their form of surety with their Tender submission. The Tenderer will also be required to complete the surety information below. |  |  |
| Surety Provider |  |  |
| Surety Provider contact name |  |  |
| Tenderer contact for Surety |  |  |
| Surety Provider telephone number |  |  |
| Surety Provider e-mail address |  |  |

Section 4 – Supplier Selection Questionnaire

Note to Tenderers on Supplier Selection Questionnaire

Notes for completion

The “authority” means the public sector contracting authority, or anyone acting on behalf of the contracting authority, that is seeking to invite suitable Suppliers to participate in this procurement process.

“You”/ “Your” or “Supplier” means the body completing these questions i.e. the legal

entity seeking to be invited to the next stage of the procurement process and responsible for the information provided. The ‘Supplier’ is intended to cover any economic operator as defined by the Public Contracts Regulations 2015 and could be a registered company; charitable organisation; Voluntary Community and Social Enterprise (VCSE); Special Purpose Vehicle; or other form of entity.

The Supplier Selection Questionnaire has been designed to assess the suitability of a Supplier to deliver the authority’s contract requirement(s). If you are successful at this stage of the process, your bid will be assessed against the award criteria.

Please ensure that all questions are completed in full, and in the format requested. Failure to do so may result in your submission being disqualified. If the question does not apply to you, please state clearly ‘N/A’.

Should you need to provide additional Appendices in response to the questions, these should be numbered clearly and listed. A template for providing additional information is provided at the end of this document.

Verification of Information Provided

Whilst reserving the right to request information at any time throughout the procurement process, the authority may enable the Supplier to self-certify that there are no mandatory/ discretionary grounds for excluding their organisation. When requesting evidence that the Supplier can meet the specified requirements the authority may only obtain such evidence after the final tender evaluation decision i.e. from the winning Supplier only.

Sub-contracting arrangements

Where the Supplier proposes to use one or more sub-contractors to deliver some or all of the contract requirements, a separate Appendix should be used to provide details of the proposed bidding model that includes members of the supply chain, the percentage of work being delivered by each sub-contractor and the key contract deliverables each sub-contractor will be responsible for.

The authority recognises that arrangements in relation to sub-contracting may be subject to future change, and may not be finalised until a later date.  However, Suppliers should be aware that where information provided to the authority indicates that sub-contractors are to play a significant role in delivering key contract requirements, any changes to those sub-contracting arrangements may affect the ability of the Supplier to proceed with the procurement process or to provide the supplies and/or services required.  Suppliers should therefore notify the authority immediately of any change in the proposed sub-contractor arrangements. The authority reserves the right to deselect the Supplier prior to any award of contract, based on an assessment of the updated information.

Consortia arrangements

If the Supplier completing this questionnaire is doing so as part of a proposed consortium, the following information must be provided;

- names of all consortium members;

- the lead member of the consortium who will be contractually responsible for delivery of the contract (if a separate legal entity is not being created); and

- if the consortium is not proposing to form a legal entity, full details of proposed arrangements within a separate Appendix.

Please note that the authority may require the consortium to assume a specific legal form if awarded the contract, to the extent that a specific legal form is deemed by the authority as being necessary for the satisfactory performance of the contract.

All members of the consortium will be required to provide the information required in all sections of the questionnaire as part of a single composite response to the authority i.e. each member of the consortium is required to complete the form.

Where you are proposing to create a separate legal entity, such as a Special Purpose Vehicle (SPV), you should provide details of the actual or proposed percentage shareholding of the constituent members within the new legal entity in a separate Appendix.

The authority recognises that arrangements in relation to a consortium bid may be subject to future change. Suppliers should therefore respond on the basis of the arrangements as currently envisaged. Suppliers are reminded that the authority must be immediately notified of any changes, or proposed changes, in relation to the bidding model so that a further assessment can be carried out by applying the selection criteria to the new information provided. The authority reserves the right to deselect the Supplier prior to any award of contract, based on an assessment of the updated information.

Confidentiality

When providing details of contracts in answering Part 4(Technical and Professional Ability), the Supplier agrees to waive any contractual or other confidentiality rights and obligations associated with these contracts.

The authority reserves the right to contact the named customer contact in section 4 regarding the contracts included in section 4. The named customer contact does not owe the authority any duty of care or have any legal liability, except for any deceitful or maliciously false statements of fact.

The authority confirms that it will keep confidential and will not disclose to any third parties any information obtained from a named customer contact, other than to the Cabinet Office and/or contracting authorities defined by the Public Contracts Regulations.

Section 4 - Supplier Selection Questionnaire

- 1 - Supplier information

| 1.1 Supplier details | Answer |  |  |  |
| --- | --- | --- | --- | --- |
| Full name of the Supplier completing the questionnaire |  |  |  |  |
| Registered company address |  |  |  |  |
| Registered company number |  |  |  |  |
| Registered charity number |  |  |  |  |
| Registered VAT number |  |  |  |  |
| Name of immediate parent company |  |  |  |  |
| Name of ultimate parent company |  |  |  |  |
| Please mark ‘X’ in the relevant box to indicate your trading status | i) a public limited company | ▢ Yes |  |  |
|  | ii) a limited company | ▢ Yes |  |  |
|  | iii) a limited liability partnership | ▢ Yes |  |  |
|  | iv) other partnership | ▢ Yes |  |  |
|  | v) sole trader | ▢ Yes |  |  |
|  | vi) other (please specify) | ▢ Yes |  |  |
| Please mark ‘X’ in the relevant boxes to indicate whether any of the following classifications apply to you | i)Voluntary, Community and Social Enterprise (VCSE) | ▢ Yes |  |  |
|  | ii) Small or Medium Enterprise (SME) | ▢ Yes |  |  |
|  | iii) Sheltered workshop | ▢ Yes |  |  |
|  | iv) Public service mutual | ▢ Yes |  |  |
| 1.2 Bidding model |  |  |  |  |
| Please mark ‘X’ in the relevant box to indicate whether you are; |  |  |  |  |
| a) Bidding as a Prime Contractor and will deliver 100% of the key contract deliverables yourself |  |  | ▢ Yes |  |
| b) Bidding as a Prime Contractor and will use third parties to deliver some of the services If yes, please provide details of your proposed bidding model that includes members of the supply chain, the percentage of work being delivered by each sub-contractor and the key contract deliverables each sub-contractor will be responsible for. |  |  | ▢ Yes |  |
| c) Bidding as Prime Contractor but will operate as a Managing Agent and will use third parties to deliver all of the services If yes, please provide details of your proposed bidding model that includes members of the supply chain, the percentage of work being delivered by each sub-contractor and the key contract deliverables each sub-contractor will be responsible for. |  |  | ▢ Yes |  |
| d) Bidding as a consortium but not proposing to create a new legal entity. If yes, please include details of your consortium in the next column and use a separate Appendix to explain the alternative arrangements i.e. why a new legal entity is not being created. Please note that the authority may require the consortium to assume a specific legal form if awarded the contract, to the extent that it is necessary for the satisfactory performance of the contract. |  |  | ▢ Yes Consortium members Lead member |  |
| e) Bidding as a consortium and intend to create a Special Purpose Vehicle (SPV). If yes, please include details of your consortium, current lead member and intended SPV in the next column and provide full details of the bidding model using a separate Appendix. |  |  | ▢ Yes Consortium members Current lead member Name of Special Purpose Vehicle |  |

| 1.3 Contact details |  |
| --- | --- |
| Supplier contact details for enquiries about this questionnaire |  |
| Name |  |
| Postal address |  |
| Country |  |
| Phone |  |
| Mobile |  |
| E-mail |  |

| 1.4 Licensing and registration (please mark ‘X’ in the relevant box) |  |  |
| --- | --- | --- |
| 1.4.1 | Registration with a professional body If applicable, is your business registered with the appropriate trade or professional register(s) in the EU member state where it is established (as set out in Annex XI of directive 2014/24/EU) under the conditions laid down by that member state). | ▢ Yes ▢ No If Yes, please provide the registration number in this box. |
| 1.4.2 | Is it a legal requirement in the state where you are established for you to be licensed or a member of a relevant organisation in order to provide the requirement in this procurement? | ▢ Yes ▢ No If Yes, please provide additional details within this box of what is required and confirmation that you have complied with this. |

2 - Grounds for mandatory exclusion

You will be excluded from the procurement process if there is evidence of convictions relating to specific criminal offences including, but not limited to, bribery, corruption, conspiracy, terrorism, fraud and money laundering, or if you have been the subject of a binding legal decision which found a breach of legal obligations to pay tax or social security obligations (except where this is disproportionate e.g. only minor amounts involved).

If you have answered “yes” to question 2.2 on the non-payment of taxes or social security contributions, and have not paid or entered into a binding arrangement to pay the full amount, you may still avoid exclusion if only minor tax or social security contributions are unpaid or if you have not yet had time to fulfil your obligations since learning of the exact amount due.  If your organisation is in that position please provide details using a separate Appendix. You may contact the authority for advice before completing this form.

| 2.1 Within the past five years, has your organisation (or any member of your proposed consortium, if applicable), Directors or partner or any other person who has powers of representation, decision or control been convicted of any of the following offences? | Please indicate your answer by marking ‘X’ in the relevant box. |  |
| --- | --- | --- |
|  | Yes | No |
| - conspiracy within the meaning of section 1 or 1A of the Criminal Law Act 1977 or article 9 or 9A of the Criminal Attempts and Conspiracy (Northern Ireland) Order 1983 where that conspiracy relates to participation in a criminal organisation as defined in Article 2 of Council Framework Decision 2008/841/JHA on the fight against organised crime; |  |  |
| - corruption within the meaning of section 1(2) of the Public Bodies Corrupt Practices Act 1889 or section 1 of the Prevention of Corruption Act 1906; |  |  |
| - the common law offence of bribery; |  |  |
| - bribery within the meaning of sections 1, 2 or 6 of the Bribery Act 2010; or section 113 of the Representation of the People Act 1983; |  |  |
| - any of the following offences, where the offence relates to fraud affecting the European Communities’ financial interests as defined by Article 1 of the Convention on the protection of the financial interests of the European Communities: |  |  |
| (i) the offence of cheating the Revenue; |  |  |
| (ii) the offence of conspiracy to defraud; |  |  |
| (iii) fraud or theft within the meaning of the Theft Act 1968, the Theft Act (Northern Ireland) 1969, the Theft Act 1978 or the Theft (Northern Ireland) Order 1978; |  |  |
| (iv) fraudulent trading within the meaning of section 458 of the Companies Act 1985, article 451 of the Companies (Northern Ireland) Order 1986 or section 993 of the Companies Act 2006; |  |  |
| (v) fraudulent evasion within the meaning of section 170 of the Customs and Excise Management Act 1979 or section 72 of the Value Added Tax Act 1994; |  |  |
| (vi) an offence in connection with taxation in the European Union within the meaning of section 71 of the Criminal Justice Act 1993; |  |  |
| (vii) destroying, defacing or concealing of documents or procuring the execution of a valuable security within the meaning of section 20 of the Theft Act 1968 or section 19 of the Theft Act (Northern Ireland) 1969; |  |  |
| (viii) fraud within the meaning of section 2, 3 or 4 of the Fraud Act 2006; or |  |  |
| (ix) the possession of articles for use in frauds within the meaning of section 6 of the Fraud Act 2006, or the making, adapting, supplying or offering to supply articles for use in frauds within the meaning of section 7 of that Act; |  |  |
| - any offence listed— |  |  |
| (i) in section 41 of the Counter Terrorism Act 2008; or |  |  |
| (ii) in Schedule 2 to that Act where the court has determined that there is a terrorist connection; |  |  |
| - any offence under sections 44 to 46 of the Serious Crime Act 2007 which relates to an offence covered by subparagraph (f); |  |  |
| - money laundering within the meaning of sections 340(11) and 415 of the Proceeds of Crime Act 2002; |  |  |
| - an offence in connection with the proceeds of criminal conduct within the meaning of section 93A, 93B or 93C of the Criminal Justice Act 1988 or article 45, 46 or 47 of the Proceeds of Crime (Northern Ireland) Order 1996; |  |  |
| - an offence under section 4 of the Asylum and Immigration (Treatment of Claimants etc.) Act 2004; |  |  |
| - an offence under section 59A of the Sexual Offences Act 2003; |  |  |
| - an offence under section 71 of the Coroners and Justice Act 2009 |  |  |
| - an offence in connection with the proceeds of drug trafficking within the meaning of section 49, 50 or 51 of the Drug Trafficking Act 1994; or |  |  |
| - any other offence within the meaning of Article 57(1) of the Public Contracts Directive— |  |  |
| (i) as defined by the law of any jurisdiction outside England and Wales and Northern Ireland; or |  |  |
| (ii) created, after the day on which these Regulations were made, in the law of England and Wales or Northern Ireland. |  |  |
| Non-payment of taxes 2.2 Has it been established by a judicial or administrative decision having final and binding effect in accordance with the legal provisions of any part of the United Kingdom or the legal provisions of the country in which your organisation is established (if outside the UK), that your organisation is in breach of obligations related to the payment of tax or social security contributions? If you have answered Yes to this question, please use a separate Appendix to provide further details. Please also use this Appendix to confirm whether you have paid, or have entered into a binding arrangement with a view to paying, including, where applicable, any accrued interest and/or fines? |  |  |

## 3. Grounds for discretionary exclusion – Part 1

The authority may exclude any Supplier who answers ‘Yes’ in any of the following situations set out in paragraphs (a) to (i);

| 3.1 Within the past three years, please indicate if any of the following situations have applied, or currently apply, to your organisation. | Please indicate your answer by marking ‘X’ in the relevant box. |  |
| --- | --- | --- |
|  | Yes | No |
| - your organisation has violated applicable obligations referred to in regulation 56 (2) of the Public Contracts Regulations 2015 in the fields of environmental, social and labour law established by EU law, national law, collective agreements or by the international environmental, social and labour law provisions listed in Annex X to the Public Contracts Directive as amended from time to time; |  |  |
| - your organisation is bankrupt or is the subject of insolvency or winding-up proceedings, where your assets are being administered by a liquidator or by the court, where it is in an arrangement with creditors, where its business activities are suspended or it is in any analogous situation arising from a similar procedure under the laws and regulations of any State; |  |  |
| - your organisation is guilty of grave professional misconduct, which renders its integrity questionable; |  |  |
| - your organisation has entered into agreements with other economic operators aimed at distorting competition; |  |  |
| - your organisation has a conflict of interest within the meaning of regulation 24 of the Public Contracts Regulations 2015 that cannot be effectively remedied by other, less intrusive, measures; |  |  |
| - the prior involvement of your organisation in the preparation of the procurement procedure has resulted in a distortion of competition, as referred to in regulation 41, that cannot be remedied by other, less intrusive, measures; |  |  |
| - your organisation has shown significant or persistent deficiencies in the performance of a substantive requirement under a prior public contract, a prior contract with a contracting entity, or a prior concession contract, which led to early termination of that prior contract, damages or other comparable sanctions; |  |  |
| - your organisation— (i) has been guilty of serious misrepresentation in supplying the information required for the verification of the absence of grounds for exclusion or the fulfilment of the selection criteria; or (ii) has withheld such information or is not able to submit supporting documents required under regulation 59 of the Public Contracts Regulations 2015; or |  |  |
| (i) your organisation has undertaken to |  |  |
| (aa) unduly influence the decision-making process of the contracting authority, or |  |  |
| (bb) obtain confidential information that may confer upon your organisation undue advantages in the procurement procedure; or |  |  |
| (j) your organisation has negligently provided misleading information that may have a material influence on decisions concerning exclusion, selection or award. |  |  |

Conflicts of interest

In accordance with question 3.1 (e), the authority may exclude the Supplier if there is a conflict of interest which cannot be effectively remedied. The concept of a conflict of interest includes any situation where relevant staff members have, directly or indirectly, a financial, economic or other personal interest which might be perceived to compromise their impartiality and independence in the context of the procurement procedure.

Where there is any indication that a conflict of interest exists or may arise then it is the responsibility of the Supplier to inform the authority, detailing the conflict in a separate Appendix. Provided that it has been carried out in a transparent manner, routine pre-market engagement carried out by the authority should not represent a conflict of interest for the Supplier.

Taking Account of Bidders’ Past Performance

In accordance with question (g), the authority may assess the past performance of a Supplier (through a Certificate of Performance provided by a Customer or other means of evidence). The authority may take into account any failure to discharge obligations under the previous principal relevant contracts of the Supplier completing this PQQ. The authority may also assess whether specified minimum standards for reliability for such contracts are met.

In addition, the authority may re-assess reliability based on past performance at key stages in the procurement process (i.e. Supplier selection, tender evaluation, contract award stage etc.). Suppliers may also be asked to update the evidence they provide in this section to reflect more recent performance on new or existing contracts (or to confirm that nothing has changed).

‘Self-cleaning’

Any Supplier that answers ‘Yes’ to questions 2.1 and 2.2 should provide sufficient evidence, in a separate Appendix, that provides a summary of the circumstances and any remedial action that has taken place subsequently and effectively “self cleans” the situation referred to in that question. The Supplier has to demonstrate it has taken such remedial action, to the satisfaction of the authority in each case.

If such evidence is considered by the authority (whose decision will be final) as sufficient, the economic operator concerned shall be allowed to continue in the procurement process.

In order for the evidence referred to above to be sufficient, the Supplier shall, as a minimum, prove that it has;

- paid or undertaken to pay compensation in respect of any damage caused by the criminal offence or misconduct;

- clarified the facts and circumstances in a comprehensive manner by actively collaborating with the investigating authorities; and

- taken concrete technical, organisational and personnel measures that are appropriate to prevent further criminal offences or misconduct.

The measures taken by the Supplier shall be evaluated taking into account the gravity and particular circumstances of the criminal offence or misconduct. Where the measures are considered by the authority to be insufficient, the Supplier shall be given a statement of the reasons for that decision.

## 4. Grounds for discretionary exclusion – Part 2

The authority reserves the right to use its discretion to exclude a Supplier where it can demonstrate the Supplier’s non-payment of taxes/social security contributions where no binding legal decision has been taken.

Please note that Section 4 relating to tax compliance only applies where the authority has indicated that the contract is over £5million in value, and the authority is a Central Government Department (including their Executive Agencies and Non-Departmental Public Bodies).

“Occasion of Tax Non-Compliance” means:

- any tax return of the Supplier submitted to a Relevant Tax Authority on or after 1 October 2012 is found to be incorrect as a result of:

      - a Relevant Tax Authority successfully challenging the Supplier under the General Anti-Abuse Rule or the Halifax Abuse Principle or under any tax rules or legislation that have an effect equivalent or similar to the General Anti-Abuse Rule or the Halifax Abuse Principle;

      - the failure of an avoidance scheme which the Supplier was involved in, and which was, or should have been, notified to a Relevant Tax Authority under the DOTAS or any equivalent or similar regime; and/or

- the Supplier’s tax affairs give rise on or after 1 April 2013 to a criminal conviction in any jurisdiction for tax related offences which is not spent at the Effective Date or to a penalty for civil fraud or evasion

| From 1 April 2013 onwards, have any of your company’s tax returns submitted on or after 1 October 2012; (Please indicate your answer by marking ‘X’ in the relevant box). |  |  |
| --- | --- | --- |
| 4.1 | Given rise to a criminal conviction for tax related offences which is unspent, or to a civil penalty for fraud or evasion; | ▢ Yes ▢ No |
| 4.2 | Been found to be incorrect as a result of: - HMRC successfully challenging it under the General Anti-Abuse Rule (GAAR) or the “Halifax” abuse principle; or - A Tax Authority in a jurisdiction in which the legal entity is established successfully challenging it under any tax rules or legislation that have an effect equivalent or similar to the GAAR or the “Halifax” abuse principle; or - the failure of an avoidance scheme which the Supplier was involved in and which was, or should have been, notified under the Disclosure of Tax Avoidance Scheme (DOTAS) or any equivalent or similar regime in a jurisdiction in which the Supplier is established. | ▢ Yes ▢ No |
| If answering “Yes” to either 4.1 or 4.2 above, the Supplier may provide details of any mitigating factors that it considers relevant and that it wishes the authority to take into consideration. This could include, for example: - Corrective action undertaken by the Supplier to date; - Planned corrective action to be taken; - Changes in personnel or ownership since the Occasion of Non-Compliance (OONC); or - Changes in financial, accounting, audit or management procedures since the OONC. In order that the authority can consider any factors raised by the Supplier, the following information should be provided: - A brief description of the occasion, the tax to which it applied, and the type of “non-compliance” e.g. whether HMRC or the foreign Tax Authority has challenged pursuant to the GAAR, the “Halifax” abuse principle etc. - Where the OONC relates to a DOTAS, the number of the relevant scheme. - The date of the original “non-compliance” and the date of any judgement against the Supplier, or date when the return was amended. - The level of any penalty or criminal conviction applied. |  |  |

- 5 - Economic and Financial Standing

|  | FINANCIAL INFORMATION |  |
| --- | --- | --- |
| 5.1 | Please provide one of the following to demonstrate your economic/financial standing; Please indicate your answer with an ‘X’ in the relevant box. |  |
|  | - A copy of the audited accounts for the most recent two years |  |
|  | - A statement of the turnover, profit & loss account, current liabilities and assets, and cash flow for the most recent year of trading for this organisation |  |
|  | - A statement of the cash flow forecast for the current year and a bank letter outlining the current cash and credit position |  |
|  | - Alternative means of demonstrating financial status if any of the above are not available (e.g. Forecast of turnover for the current year and a statement of funding provided by the owners and/or the bank, charity accruals accounts or an alternative means of demonstrating financial status). |  |
| 5.2 | Where the authority has specified a minimum level of economic and financial standing and/or a minimum financial threshold within the evaluation criteria for this Questionnaire, please self-certify by answering ‘Yes’ or ‘No’ that you meet the requirements set out here. Minimum Turnover £250,000.00. Net Worth to be a positive value | ▢ Yes ▢ No |
| 5.3 | (a) Are you are part of a wider group (e.g. a subsidiary of a holding/parent company)? If yes, please provide the name below: Name of the organisation. Relationship to the Supplier completing the Questionnaire. If yes, please provide Ultimate / parent company accounts if available. If yes, would the Ultimate / parent company be willing to provide a guarantee if necessary? If no, would you be able to obtain a guarantee elsewhere (e.g from a bank?) | ▢ Yes ▢ No ▢ Yes ▢ No ▢ Yes ▢ No |

- 6 – Technical and Professional Ability

| 6 | Relevant experience and contract examples |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please provide details of up to three contracts, in any combination from either the public or private sector, that are relevant to the authority’s requirement. Contracts for supplies or services should have been performed during the past three years. Works contracts may be from the past five years, and VCSEs may include samples of grant funded work. The named customer contact provided should be prepared to provide written evidence to the authority to confirm the accuracy of the information provided below. Consortia bids should provide relevant examples of where the consortium has delivered similar requirements; if this is not possible (e.g. the consortium is newly formed or a Special Purpose Vehicle will be created for this contract) then three separate examples should be provided between the principal member(s) of the proposed consortium or Special Purpose Vehicle (three examples are not required from each member). Where the Supplier is a Special Purpose Vehicle, or a managing agent not intending to be the main provider of the supplies or services, the information requested should be provided in respect of the principal intended provider(s) or sub-contractor(s) who will deliver the supplies and services. (max word limit 750 words) – minimum score to pass is 6 |  |  |  |
|  |  | Contract 1 | Contract 2 | Contract 3 |
| 6.1 | Name of customer organisation |  |  |  |
| 6.2 | Point of contact in customer organisation Position in the organisation E-mail address |  |  |  |
| 6.3 | Contract start date Contract completion date Estimated Contract Value |  |  |  |
| 6.4 | In no more than 500 words, please provide a brief description of the contract delivered including evidence as to your technical capability in this market. |  |  |  |
| 6.5 If you cannot provide at least one example for questions 4.1 to 4.4, in no more than 500 words please provide an explanation for this e.g. your organisation is a new start-up. |  |  |  |  |

- 7. Additional Questionnaire modules

- A – Project specific Technical and Professional Ability

| 1. | Please outline your ability to accommodate our proposed projects alongside your existing commitments to other customers. This should include your ability to both scale up and manage the challenges of multiple site locations. (max word limit 750 words) – minimum score to pass is 3 |  |  |
| --- | --- | --- | --- |
| 2. | Regarding the staff employed within your organisation, can you identify all those that have a recognised professional qualification in relevance to the project for which you are applying for. A training matrix should be included within your response. (max word limit 750 words) – minimum score to pass is 3 |  |  |
| 3 | Please provide a case study that demonstrates your capacity for undertaking a project of this nature, outlining how you overcame problems to keep the project on schedule. (max word limit 750 words) – minimum score to pass is 3 |  |  |

- B - Insurance

- Suppliers who self-certify that they meet the requirements for these additional modules will be required to provide evidence of this if they are successful at contract award stage. Please indicate your answer by marking ‘X’ in the relevant box

| 1. | Please self-certify whether you already have, or can commit to obtain, prior to the commencement of the contract, the levels of insurance cover indicated below: Swindon Borough Council (Compulsory) Liability Insurance = £5,000,000.00 Public Liability Insurance = £5,000,000.00 Product Liability Insurance = £2,000,000.00 * It is a legal requirement that all companies hold Swindon Borough Council (Compulsory) Liability Insurance of £5 million as a minimum. Please note this requirement is not applicable to Sole Traders. | ▢ Yes ▢ No |
| --- | --- | --- |

- C – Compliance with equality legislation

| For organisations working outside of the UK please refer to equivalent legislation in the country that you are located. |  |  |
| --- | --- | --- |
| 1. | In the last three years, has any finding of unlawful discrimination been made against your organisation by an Employment Tribunal, an Employment Appeal Tribunal or any other court (or in comparable proceedings in any jurisdiction other than the UK)? | ▢ Yes ▢ No |
| 2. | In the last three years, has your organisation had a complaint upheld following an investigation by the Equality and Human Rights Commission or its predecessors (or a comparable body in any jurisdiction other than the UK), on grounds of alleged unlawful discrimination? If you have answered “yes” to one or both of the questions in this module, please provide, as a separate Appendix, a summary of the nature of the investigation and an explanation of the outcome of the investigation to date. If the investigation upheld the complaint against your organisation, please use the Appendix to explain what action (if any) you have taken to prevent unlawful discrimination from reoccurring. You may be excluded if you are unable to demonstrate to the authority’s satisfaction that appropriate remedial action has been taken to prevent similar unlawful discrimination reoccurring. | ▢ Yes ▢ No |
| 3. | If you use sub-contractors, do you have processes in place to check whether any of the above circumstances apply to these other organisations? | ▢ Yes ▢ No |

- D - Environmental Management

| 1. | Has your organisation been convicted of breaching environmental legislation, or had any notice served upon it, in the last three years by any environmental regulator or authority (including local authority)? If your answer to this question is “Yes”, please provide details in a separate Appendix of the conviction or notice and details of any remedial action or changes you have made as a result of conviction or notices served. The authority will not select bidder(s) that have been prosecuted or served notice under environmental legislation in the last 3 years, unless the authority is satisfied that appropriate remedial action has been taken to prevent future occurrences/breaches. | ▢ Yes ▢ No |  |
| --- | --- | --- | --- |
| 2. | If you use sub-contractors, do you have processes in place to check whether any of these organisations have been convicted or had a notice served upon them for infringement of environmental legislation? | ▢ Yes ▢ No |  |

- E - Health and Safety

| 1. | The Tenderer confirms that has been assessed by Safety Schemes in Procurement (SSIP) and are compliant with the and are compliant with the Construction Contractor/ Principal Contractor/ Designer/ Group/ Non-Construction qualification and are compliant with Regulation qualification and are compliant with Regulation 8 (1) – General duties of CDM 2015 - A designer (including a principal designer) or contractor (including a principal contractor) appointed to work on a project must have the skills, knowledge and experience and, if they are an organisation, the organisational capability, necessary to fulfil the role that they are appointed to undertake, in a manner that secures the health and safety of any person affected by the project. - This project requires the main contractor to be the Principal Designer, please confirm that you will provide this service. (This service is not to be novated to a third party). Provision of competence and details for the arrangements to undertake the Principal Designer duty must be provided The SSIP Table of Equivalences is available on the URL below http://www.ssip.org.uk/docs/SuppliersGuideToSSIPRegistration.pdf If the Tenderer becomes the Preferred Bidder they will be required to provide their SSIP certificate. | ▢ Yes ▢ No ▢ Yes ▢ No |
| --- | --- | --- |
| All questions 2-24 require an answer, even if you are SSIP accredited. If the Tenderer is SSIP accredited; If they become the Preferred Bidder they will need to provide their SSIP certificate and will not need to provide evidence for questions 2 to 24 of Section 5. If the Tenderer is not SSIP accredited they will need to provide evidence for questions 2 to 24 of Section 5. |  |  |
| 2. | Please self-certify that your organisation has a Health and Safety Policy that complies with current legislative requirements. If the Tenderer becomes the Preferred Bidder they will be required to provide the following evidence: That the organisation periodically reviews their H&S policy, endorsed by their Chief Executive. The H&S Policy should be relevant to the anticipated nature and scale of activity undertaken and set out in the responsibilities of H&S management at all level in the organisation. | ▢ Yes ▢ No |
| 3. | Has your organisation or any of its Directors or Executive Officers been in receipt of enforcement/remedial orders in relation to the Health and Safety Executive (or equivalent body) in the last 3 years? If your answer to this question was “Yes”, please provide details in a separate Appendix of any enforcement/remedial orders served and give details of any remedial action or changes to procedures you have made as a result. The authority will exclude bidder(s) that have been in receipt of enforcement/remedial action orders unless the bidder(s) can demonstrate to the authority’s satisfaction that appropriate remedial action has been taken to prevent future occurrences or breaches. | ▢ Yes ▢ No |
| 4. | If you use sub-contractors, do you have processes in place to check whether any of the above circumstances apply to these other organisations? | ▢ Yes ▢ No |

| 5. | The Tenderer confirms that if they become the Preferred Bidder they can provide evidence of arrangements for ensuring their H&S measures are effective in reducing/preventing incidents, occupational ill-health and accidents If the Tenderer becomes the Preferred Bidder they will need to provide the following evidence; details of arrangements for H&S management that are relevant to the anticipated nature and scale of activity to be undertaken and that show clearly how these arrangements are communicated to the workforce. | ▢ Yes ▢ No |
| --- | --- | --- |
| 6. | The Tenderer confirms that they have access to competent H&S advice/assistance – both general and construction/sector related If the Tenderer becomes the Preferred Bidder they will need to provide evidence of how their organisation obtains access to competent H&S advice. | ▢ Yes ▢ No |
| 7. | The Tenderer confirms that their organisation has a policy and process for providing their staff/workforce with training and information appropriate to the types of activity that their organisation is likely to undertake. If the Tenderer becomes the Preferred Bidder they must provide evidence that their organisation has in place and implements, training arrangements to ensure that their staff/ workforce has sufficient skills and understanding to discharge their various duties. This should include refresher training (e.g. a CPD programme) that will keep their workforce updated on good H&S practice applicable throughout the company. | ▢ Yes ▢ No |
| 8. | The Tenderer confirms that their staff/ workforce have H&S or other relevant qualifications and experience sufficient to implement their H&S policy to a standard appropriate to the activity that their organisation is likely to undertake. If the Tenderer becomes the Preferred Bidder they must provide evidence on request that their staff/ workforce possesses suitable qualifications and experience for the tasks assigned to them, unless there are specific situations where they need to work under controlled and competent supervision e.g trainees. | ▢ Yes ▢ No |
| 9. | The Tenderer confirms they check, review and where necessary improve their H&S performance If the Tenderer becomes the Preferred Bidder they must provide evidence that their organisation has in place and implements, an on-going system for monitoring H&S procedures on an on-going basis and for periodically reviewing and updating that system as necessary. | ▢ Yes ▢ No |
| 10. | The Tenderer confirms they have procedures in place to involve their staff/ workforce in the planning and implementation of H&S measures If the Tenderer becomes the Preferred Bidder they must provide evidence that their organisation has in place and implements a means of consulting with their staff/ workforce on H&S matters and show how staff/ workforce comments, including complaints are taken into account. | ▢ Yes ▢ No |
| 11. | The Tenderer confirms they routinely record and review accidents/ incidents and undertake follow-up action If the Tenderer becomes the Preferred Bidder they must provide access to records of accident rates and frequency for all RIDDOR reportable events for at least the last three years. Demonstrating that their organisation has in place a system for reviewing significant incidents, and recording action taken as a result including action taken in response to any enforcement. | ▢ Yes ▢ No |
| 12. | The Tenderer confirms they have arrangements for ensuring that their suppliers apply H&S measures to a standard appropriate to the activity for which they are being engaged If the Tenderer becomes the Preferred Bidder they must provide evidence on request that their organisation has and implements, arrangements for ensuring that H&S performance throughout the whole of their organisation’s supply chain is appropriate to the work likely to be undertaken. | ▢ Yes ▢ No |
| 13. | The Tenderer confirms they operate a process of risk assessment, capable of supporting safe methods of work and reliable project delivery where necessary If the Tenderer becomes the Preferred Bidder they must provide evidence on request that their organisation has in place and implements procedures for carrying out relevant risk assessments and for developing and implementing safe systems of work (‘method statements’). The Tenderer should be able to provide indicative examples. The identification and control of any significant occupational health (not just safety) issues should be prominent. | ▢ Yes ▢ No |
| 14. | The Tenderer confirms they have arrangements for co-operating and coordinating their work with others (including other suppliers, notably contractors) If the Tenderer becomes the Preferred Bidder they must provide an explanation of how co-operation and co-ordination of the work is achieved in practice, and how other organisations are involved in drawing up method statements/safe systems of work etc. including arrangements for response to emergency situations. This should include details of how comments and input from your suppliers will be taken into account and how external comments including any complaints, will be responded to. | ▢ Yes ▢ No |
| 15. | The Tenderer confirms they have arrangements for ensuring that on-site welfare provision meets legal requirements and the needs/expectations of their employees If the Tenderer becomes the Preferred Bidder they must provide evidence on request about how they ensure suitable welfare facilities will be in place before starting work on site, whether provided by a site-specific arrangement or your own organisational measures. | ▢ Yes ▢ No |
| 16. | The Tenderer confirms they ensure that they and their workforce have the appropriate capabilities to enable them to discharge their legal duties under health and safety legislation If the Tenderer becomes the Preferred Bidder they must provide evidence of their CPD programme and / or examples of training and development plans (which may include in-house training). Please provide evidence of how your organisation obtains H & S information, including how you maintain your technical knowledge and understanding of developments in construction. Provide commentary on how you match individual capabilities with the work undertaken | ▢ Yes ▢ No |
| 17. | The Tenderer confirms they have and implement, arrangements for meeting the Principal Contractor duties under the Construction Design and Management Regulations 2015 If the Tenderer becomes the Preferred Bidder they must provide evidence showing how you address the following including examples for each showing how risk was reduced through design. - ensure co-operation and co-ordination of design work within the design team and with other designers/contractors; - ensure hazards are eliminated and show how remaining risks are managed, (with reference to buildability, maintainability and use); - ensure that any structure that will be used as a workplace will meet relevant requirements of the Workplace (Health, Safety and Welfare) Regulations 1992; - manage design changes. | ▢ Yes ▢ No |
| 18. | The Tenderer confirms they check, review and where necessary improve their H & S performance If the Tenderer becomes the Preferred Bidder they must provide evidence that their organisation has in place and implements, an ongoing system for monitoring H&S procedures and for periodically reviewing and updating that system as necessary for example through project design review (during and post-completion). | ▢ Yes ▢ No |
| 19. | The Tenderer confirms that if they become the Preferred Bidder they can provide evidence of their field of knowledge and experience in the design and construction process. If the Tenderer becomes the Preferred Bidder they will be required to provide the following evidence; real examples rather than generic documents, of actual attainments which should indicate their competence as in the case of: Professionally Qualified to Chartered level Membership to a relevant construction institution E.g. CIAT; CIBSE; CIOB; ICE; IET; IMechE; IStructE; RIBA; RICS | ▢ Yes ▢ No |
| 20. | The Tenderer confirms that if they become the Preferred Bidder they can provide evidence of their knowledge and experience of H&S in construction If the Tenderer becomes the Preferred Bidder they must provide the following evidence; Examples of actual attainments which should indicate competence as in the case of validated CPD in this field, and typical additional qualifications e.g. NEBOSH Construction Certificate; Member of health and safety register administered by the ICE (Note 7); Membership of Association for Project; Safety; Membership of Institution of Construction Safety. |  |
| 21. | The Tenderer confirms that they review and develop their effectiveness at delivering the coordination role. If the Tenderer becomes the Preferred Bidder they will need to provide evidence that their organisation has in place and implements, an ongoing system for monitoring performance including post project review | ▢ Yes ▢ No |
| 22. | The Tenderer confirms that they have a documented policy and organisation for the management of construction-related environmental issues If the Tenderer becomes the Preferred Bidder they will need to provide evidence that their organisation has an environmental policy authorised by the Chief Executive or equivalent and regularly reviewed. The policy should be relevant to the nature and scale of the activity and set out the responsibilities for environmental management throughout the organisation. | ▢ Yes ▢ No |
| 23. | The Tenderer confirms they have the arrangements for ensuring that their quality management including the quality of the construction output and general performance, is effective in reducing/preventing incidents of sub-standard delivery If the Tenderer becomes the Preferred Bidder they must provide evidence that their organisation keeps copies of documentation setting out quality management organisation and procedures that meet currently agreed good practice. These should include the arrangements for quality management throughout their organisation. They should set out how the company will carry out its policy, with a clear indication of how the arrangements are communicated to the workforce. | ▢ Yes ▢ No |
| 24. | The Tenderer confirms that they have arrangements for ensuring that their suppliers apply quality management measures that are appropriate to the work for which they are being engaged If the Tenderer becomes the Preferred Bidder they must provide evidence that your organisation has arrangements for monitoring supplier’s quality management arrangements and ensuring that quality performance appropriate for the work to be undertaken is delivered throughout the whole of your organisations supply chain. | ▢ Yes ▢ No |

Questionnaire – Template for Appendices

Appendix Number -

Questionnaire section -

Question number -

Section 5 – Employers Requirements

5.1	Introduction

The work required under this contract relates to the Kitchen Flooring Works to Support In-House Delivery Teams to Swindon Borough Council Housing Stock. Tenderers attention is specifically drawn to the fact that all properties will be occupied throughout the period of the contract, and tenderers are required to include in their tender for any additional costs involved.

Property locations will not be known due to the nature of the contract, but will be situated within the Swindon Borough Council housing and corporate asset stock. The Council will issue works based on the priority of the repairs required.

Contracts will be awarded for a one year eight months period commencing 31st July 2017.

Property locations will be situated within the Borough of Swindon.

## 5.2	Strategic Objectives

The Employer aims to deliver the following strategic objectives:

- To deliver excellent management of its housing stock.

- To contribute to the regeneration, sustainability and inclusion of the neighbourhoods it manages.

- To enhance the real involvement of tenants in the decisions that affects their lives.

Achievement of these objectives will be reflected in the key performance objectives for this contract.

- As an organisation, we want to be known for the way we work with people and to ensure we do this in a consistent fashion.  We know that an approach of telling people what to do creates dependency and we want to be able to work in a way, with all our partners that enables people, where possible, to take control, make plans and be able to resolve issues for themselves. The behaviours that we are all working to at SBC are:

- Self-Aware

- Has integrity

- Collaborator

- Has meaningful relationships

- Resilient

- Has clarity of intention

The successful provider of this service will be expected to engage with this ongoing piece of work.

## 5.3	The Service to Be Provided

5.3.1	Management Services

The principal management services required for each Works will comprise:-

- Carrying out a survey and designing the new works in accordance with the recommendations. Asbestos survey will be carried out by SBC where required. Please note; omissions at survey stage that come to light during the work will be borne by the Contractor.

- Determine the extent of work to be done to each property

- Carry out any necessary design work and agree with the tenant, assess the likely cost of the scheme in accordance with the tendered schedule of rates and agree with the Employer

- Obtain any necessary statutory approvals.

- Agree with the tenant detailed arrangements necessary for the work to be carried out.

- Carry out post-construction evaluations.

- Establish, in conjunction with the employer, a seamless system to manage customer care and tenant enquiries in respect of the work.

- Establish, in conjunction with the Employer, an integrated IT approach to the management of all necessary documentation in connection with the project.

- Work collaboratively with the Employer and other stakeholders to develop a number of joint management procedures and initiatives for example to:-

  - Programming the works.

  - Monitor priority response times

  - Reduce the number of abortive visits.

  - Monitor and reduce complaints.

  - Improve the accuracy of cost reporting.

For the purposes of the Construction Design and Management Regulations (CDMC) the Employer will appoint a competent CDMC to be involved in the contract.

5.3.2 Construction services

The principal construction services required will comprise:-

- Flooring works to new kitchens as required.

- Making good to the structure and finishings as required.

5.4	The Right to Repair Regulations

Tenderers' attention is drawn to the provisions of the Secure Tenants of Local Authorities (Right to Repair) Regulations 1994 ("the Regulations") or any statutory re-enactment, amendment or modification thereto which may be in force throughout the term of this Contract.  A copy of the Regulations may be inspected by appointment at the offices of Swindon Borough Council, Housing Department, Civic Offices, Swindon, SN1 2JH

The Contractor will be deemed to enter into this Contract with full knowledge of the Regulations and shall pay to, and indemnify the Employer against, all and any compensation which the Employer may be obliged to pay to any secure tenant of the Employer in respect of any qualifying repairs which the Contractor fails to complete to the Contract Administrator's reasonable satisfaction within the agreed time. Any sums payable by the Contractor to the Employer shall be paid immediately upon receipt by the Contractor of a written demand therefor, or, at the Employer's discretion may be retained by the Employer from any sums due to the Contractor for works already satisfactorily carried out by the Contractor under this Contract.

5.5	Appointments

In all cases tenants will remain in-situ and the work must be carried out by appointment. Contractors will be responsible for arranging appointments in collaboration with Council staff, and the contractor will be expected to work with the Employer to ensure that appointments are kept wherever possible.

5.6	General Approach and Philosophy

The successful contractor will demonstrate an exceptional ability to contribute within a collaborative working environment.

5.7	Contractual arrangements

5.7.1 General arrangements

The chosen contractor will enter into a contract with SBC (the Employer) for a 1 year 8 month period, commencing 31st July 2017 and will end on 31st March 2019.

The terms and conditions of the Contract will be in Conditions of Contract including JCT Measured Term Contract 2011 incorporating Amendment 1. Further details including the Contract Data required to be provided by the Employer are included in Section 3 of the Information to Tender document. Works orders for individual work will be raised as and when required.

The contract also provides for the contractor, in conjunction with the Employer, to carry out the necessary property surveys to agree the extent and the target cost for work to be carried out to each property or group of properties with the Employer prior to commencement of any particular work.

The contractor will plan to mobilise the contract within 4 weeks of contract award.

5.7.2 Amendments to the Form of Contract

Minor amendments will be required to the Standard Conditions of Contract in order to take account of specific features of this contract. Details are given in Section 3 of the Information to Tender document.

5.8	The Programme

The Contract requires the Contractor to prepare a Works programme. It is envisaged that the precise format of this programme will be agreed between the Contract Administrator and the Contractor at the beginning of the contract.

It is anticipated that the successful contractor will develop procedures to undertake each Works within an acceptable period of time depending on its urgency, the maximum period of time will be 5 days from the date of referral. The Contract Administrator will specify the priority on the date of issuing the parcel of work.

5.9	Insurance

The Employer maintains insurance cover for the buildings. This will be extended to cover the contract works.  The contractor will be required to indemnify the Employer against risks arising from the carrying out of the works as set out in the contract documents.

5.10	Financial issues

The Contractor will be expected to adopt an innovative and proactive approach to working with the Employer and other stakeholders to remove unnecessary costs wherever possible.

5.11	Management and processes

5.11.1	Management of the project

The Employer has a commitment to provide these works to its tenants. Therefore, the successful contractor will be expected to develop a detailed work programme and have resources available throughout the year to undertake this works.

5.11.2	Reporting

The Contractor shall provide progress reports to the Delivery Team at a frequency and level of detail to be agreed with the Delivery Manager upon commencement of works.

5.12	Contractor's obligations

5.12.1	Contractor to satisfy himself regarding site conditions

The Contractor shall satisfy himself as to the full extent of the works required to each property, and as to the means of access, storage, working space available, the positions of services and any other local conditions

5.12.2	Use of the site

Operations must be kept within the limits of the boundaries defined for the properties currently being worked on, and any other specific areas designated for the use of the Contractor.

The Contractor shall not use the site for any purpose other than to carry out the works, and must take all necessary measures to prevent trespass by the Contractor’s operatives and operatives working for any sub-contractor into other buildings or portions of the site not affected by work in progress.

The Contractor shall prevent interference in any way with equipment or property belonging to the Tenant.

Contractor is to obtain all necessary approvals from Highway Authority for the siting of temporary buildings, skips and the like.

Note that, in general, there will be no space for bulk storage of materials. Contractors must allow for bringing materials to site on a daily basis.

5.13	Quality issues

5.13.1	Inspection

The Employer wishes to reduce the amount of time and effort spent in inspecting the works, and wishes to delegate as much of this as possible to the Contractor. The contractors will be expected to inspect properties before work is commenced, and to certify upon completion that all works have been properly carried out.

Prior to commencement of the Works.

- A signed Start Certificate.

Upon completion of the Works, the Contractor must carry out a full inspection and quality check and provide the following information to the Contract Administrator.

- A detail quality check report is undertaken.

- A signed completion certificate.

- Certification of any alterations to services including gas, electric, water impurity test and boiler warranty.

- Detail of specialist items used in the parcel of work.

- Design drawings (if required)

- Daily log.

This should be provided in electronic format to enable the Employer to save this to their IT system.

5.13.2	Zero Defects

The Employers KPIs include Tenant satisfaction with the quality and workmanship of the completed work, and the Contractor is expected to assist the Employer to maximise performance in this respect.

Consistent with a partnering approach, The Employer will not be deducting retention monies from work in progress, but will require the Contractor to establish a “zero defects” culture throughout his workforce backed by an appropriate quality control regime such that, on completion of the work required to each property, the works are certified by the Contractor to be defect free.

The Employer places considerable importance on this aspect of the work, and persistent failure by the Contractor to address this issue will be sufficient grounds for the Employer to bring in others to carry out any necessary remedial work and for any costs incurred to be charged to the Contractor. In extreme cases the Employer reserves the right to terminate the Contract at will and without compensation.

5.13.3	Materials and Workmanship

Materials and workmanship are generally required to conform to the Specification in Appendix K.

Samples of any materials and/or workmanship proposed for use in the works shall be submitted to the Contract Administrator as and when directed and as often as required for approval.

Where work is specified by the Employer, such work must comply with the drawings and specifications provided except where specifically agreed otherwise in writing by the Contract Administrator. Measurements and dimensions given in schedules and/or plans provided by the Employer must be verified on site by the Contractor.  No claim will be allowed on the grounds of oversight, incorrect measurement, differences between the site dimensions and those stated on the drawings, differences arising out of metrication, non-square openings or any other fitting and fixing conditions.

In the case of performance specified work which is to be designed by the Contractor, the Contractor shall be solely responsible for proving the final performance to the satisfaction of the Contract Administrator by whatever means may be found to be necessary. Any work so tested which fails to meet the design requirements shall be taken out and replaced at the Contractor’s expense.

Defective work or material must be replaced within 14 working days unless otherwise agreed in writing by the Contract Administrator.

5.14	Key performance indicators (KPIs) and benchmarks

The Employer is required to report against and comply with national Best Value KPIs and will work with the Contractor to improve performance against the KPI’s.   The areas to be covered are:

| Objective | Key Performance Indicator | Target |
| --- | --- | --- |
| - Providing a service that delivers on time | Completion within each property | 5 working days |
| - Providing a first class product | Zero defects on handover – and tenant satisfaction with the quality | 95% |
| - Delivering the service in a safe and professional manner | Reportable accidents Safe practice on site | No reportable accidents 100% safe |
| - Ensuring Team Identity | Contractor’s employees and sub-contractors compliance for identification and dress code requirements | 100% |

- Zero defects,

- A minimum of 90% Customer Satisfaction for quality, workmanship and management of the Works,

- Priority Timescales of works to be completed within 1month from referral,

- 100% compliant for Contractor’s employees and sub-contractors for identification and dress code requirements.

The Employer will also expect to work with Contractor as an integral part of the process to develop a set of mutually acceptable project KPIs against which the contract will be assessed.

5.15	Timescales and incentives

5.15.1	Introduction

The Employer places considerable emphasis on the timely completion of works, and time related issues will be important project KPIs. The Employer will therefore expect to reach early agreement with the Contractor in respect of performance targets and a continuous improvement regime.

5.15.2	Disruption

The Employer recognises the disruption to tenants that replacement works can cause and the inefficient use of resources if several visits are required to complete the work. The Employer wishes to ensure that the majority of works are completed as quickly as possible and with a minimum of disruption. The Contractor is required to work collaboratively with the Employer and other stakeholders to develop a strategy to deal effectively with these issues.

5.16	Customer Care

5.16.1	Tenant satisfaction - Generally

Tenant satisfaction with both the works and the process are important KPIs against which the performance of the Employer will be externally assessed. The Contractor is therefore required to work with the Employer and other stakeholders to ensure that:

- Tenant satisfaction is monitored on a regular basis.

- Any areas of concern are dealt with in a timely and appropriate way.

- KPI performance levels are kept under continuous review.

- Tenant satisfaction is maximised, and that all reasonable steps are taken to ensure continuous improvement.

In order to achieve the high levels of tenant satisfaction required, disruption caused by the construction work must be kept to a minimum.

The Contractor’s representatives, including operatives, supervisors and managers, must be in possession of an official identification card complete with photograph whenever they are undertaking work under this contract, and must show the card to the Tenant in order to secure admission to the property.

The Contractor will require its employees and sub-contractors, at all times whilst engaged in the provision of the Works, to be properly and presentably dressed in appropriate uniforms or work wear. The Employer wishes to encourage the adoption of standard work wear for all employees employed on the contract irrespective of who they work for. The style, colour and insignia to be placed on the work wear will therefore be agreed between the Contractor and the Employer following contract award.

The Contractor must ensure that any employees, or former employees, who are no longer involved in the provision of the works surrender the official identification card and any contract specific work wear upon cessation of their employment on the contract.

5.16.2	Team identity

The Employer believes strongly that it is important for all involved in this project to feel that they are part of one homogenous team, regardless of whether they are employed by the Contractor, by the Employer, or by a sub-contractor. It is also important that Tenants view the process as a collaborative one in which they can exercise a degree of influence and feel that they have a worthwhile role to play. In short, Tenants need to feel that they are a part of the team, and not people to whom things are happening over which they have little or no control.

From the Tenants’ perspective, it is also important for them to see the planned repairs and maintenance team as a single homogenous unit and it is particularly important for vulnerable Tenants to have confidence in the people calling on their homes whilst the work is being carried out.

The Employer will therefore look to its contracting partners and other stakeholders and work together to actively address these through the process.

The Contractor is required to provide vehicle signage incorporating ‘working in partnership with Swindon Borough Council’ to all vehicles visiting site. Designs are to be approved by the client. All costs are to be borne by the Contractor.

Operatives are required to wear branded work wear/high visibility protective wear to state the Contractor is working in Partnership with Swindon Borough Council.

5.17	Tenant Liaison

5.17.1	Tenant liaison personnel

The Contractor is required under the contract to work with the Employer to provide sufficient designated Tenant liaison personnel, who will be responsible for providing a link between the Contractor and the Tenants.

The liaison personnel must address all Tenants’ enquiries and ensure that the site and all properties are tidy and that all services are reconnected to the Tenant’s satisfaction at the end of each working day. The Contractor must maintain communications with all Tenants whilst work is being carried out to their property.

5.18	Commencing work

5.18.1	Works Access

The Contractor must ensure that the Tenant is notified in writing at least two weeks in advance of work commencing on their property.

The Contractor will be responsible for contacting the Tenant to arrange access to carry out the works in accordance with the relevant Employer procedures. A customer information pack which covers the works, alternative arrangements and includes relevant contact names and numbers should be developed by the Contractor and approved by the Employer and Stakeholders. The customer information pack is given to the customer prior to work commencing.

The Contractor must inform the Tenant of the likely duration of inconvenience for each element of the work.

The Contractor must not carry out work within a property if no one is at home even if permission to do so has been given by the tenant(s).

The Contractor is advised to take appropriate inventories before commencing operations, agreeing with the Tenant and detailing the condition of any item, fitting or area that may be affected by the works, e.g. photographic evidence.

5.19	Carrying out the work

5.19.1	Access to Works

The Contractor is restricted to using the rear door for access in and out of the property at all times wherever practicable. The stairs in the property must be kept clear of materials, tools and rubbish.

The Contractor shall allow access during the progress of the works to any properly authorised personnel.

If scaffolding of any kind is used at the property, steps shall be taken to prevent unauthorised persons from gaining access to the scaffolding.  Scaffolding shall be secured overnight and at weekends.

5.19.2	Nuisance

The Contractor is required to carry out the work in a manner causing the least possible inconvenience and nuisance to the Tenant or occupants of adjacent properties remaining occupied during the progress of the works.

Particular care must be taken to respect the tenants' religious beliefs, and to pay particular attention to any special needs of ethnic minority and/or vulnerable tenants.

Should the Contractor use mechanical, electrical or pressurised working aids including propane, methane, butane, Calor or any other liquefied gases, he must have in mind the welfare of any Tenant or resident either living in or adjacent to the works. The Contractor must ensure that there is no disturbance or risk and will be held to be completely responsible in every respect. A hot permit to work must be obtained before undertaking any hot work.

The contractor is not permitted to smoke, use radios, or use the tenants electricity to charge any battery operated tools, electrically powered tools or mobile phones while working in any property.

5.19.3	Protection of Tenant’s fixtures and fittings

Where required, the Contractor must provide sufficient regularly cleaned dustsheets to completely protect Tenants’ fixtures and fittings in the interior of each dwelling during the works.

This must include all necessary protection from the point of entry to the work area and be of a nature that minimizes any potential hazards. All areas within the property including the stairs must be kept clear of materials, tools and rubbish.

All operatives must use disposable shoe covers when working in any properties. These must only be used in one property and then properly disposed of.

The Contractor shall be liable for any damage to the Tenant’s fixtures, fittings and effects. Any claim by the Tenant in this respect will be the Contractor’s sole and direct responsibility.

Special consideration is to be given when entering properties during inclement weather, and all Tenants’ carpets, curtains and other soft furnishings are to be fully protected.

5.19.4	Building services

Unless it is essential to disconnect the following services, the Contractor must provide and maintain the following services at all times to all tenanted dwellings whilst the works are in progress:-

(a)	Power, electricity, gas, heating.

(b)	Rainwater drainage.

(c)	Soil drainage.

(d)	Hot and cold water supplies.

(e)	Telephone installations.

(f)	TV and radio.

(g)	Cooking facilities.

If it is necessary to disconnect any of these services it must be for the shortest possible duration. If any disconnection is required for a period in excess of one hour the Contract Administrator should be informed and liaison shall take place with the Tenant prior to the disconnection.

5.19.5	Access for emergency services etc.

Uninterrupted access must be available at all times for emergency services (ambulance, fire etc.), for medical and social services, for rubbish removal and for commercial deliveries.

Contractors shall not park vehicles on pavements, grass verges or other locations likely to cause an obstruction to emergency vehicles, other road users or pedestrians.  Vehicles must be maintained to a road worthy condition with appropriate signage to state the Contractor is working in Partnership with Swindon Borough Council.

5.19.6	Emergencies

Where work to a tenanted property cannot be completed in a single day, the Contractor must provide the tenant with a 24 hour emergency telephone number and a contact name and address.

5.20	Completion

Upon completion of the works, the Contractor must carry out an inspection of the dwelling and arrange to rectify any defects. The Employer must be notified of completion and have the option to carry out an inspection.  Any items found to be damaged are to be repaired at the Contractor’s expense, with no cost to the Council.

5.21	Limitation of Working Hours

The Contractor shall ensure the minimum of inconvenience to the tenant, and in this respect the normal weekday working hours of 8am to 5pm shall be worked. The Contractor shall not work weekends or public holidays without prior written consent from the Contract Administrator.

Overtime shall not be worked without notice to the Contract Administrator, being given at least 48 hours before its commencement.

The Contractor shall programme the works so that all work started prior to the Christmas shutdown period is completed. The final working day shall be Friday 22nd December 2017, and work commencing again no sooner than Tuesday 2nd January 2018.

5.22	Health & Safety

5.22.1	Compliance with legislation

The Contractor must comply with the Health and Safety at Work Act 1974 and any other relevant legislation. For the purposes of the Construction (Design and Management) Regulations 2015, the Employer will appoint a CDMC for all work in connection with this Contract.

5.22.2	Construction (Design and Management) Regulations 2015

The Contractor is required to provide the following compliant welfare facilities for the use of the workforce throughout the Contract period, and must relocate such facilities from time to time as required.

- Segregated Sanitary Conveniences – Male/Female

- Washing Facilities

- Drinking Water

- Appropriately furnished and heated changing and resting facilities

- A suitable means of heating food

- Changing Rooms and lockers

Workmen will not be permitted to use any of the facilities in the properties being worked on.

The Employer considers health & safety to be integral part of the process in delivering these works.

Contractors will be expected to demonstrate their commitment to health & safety to look after the well-being of their operatives and safety of Tenants and Leaseholders. Contractors will be expected to maintain accurate records of daily and weekly health & safety inspections.

5.23	Building regulations approval

The Contractor will be required to obtain any necessary Building Regulations or other Statutory Approvals required.

5.24	Risk assessments

The Employer places paramount importance on compliance with Health & Safety Regulations and practices including Pre-Construction Health and Safety Plan – see Appendix H and it will be a requirement that full and comprehensive risk assessments are undertaken and safe systems of work put in place for all elements of work.

The contractor will be required to supply a training matrix for all operatives (see example provided – Appendix J), including sub-contractors that are working on a project. This should be updated regularly and the CDMC and Contract Administrator informed.

The procedure for the development of risk assessments and safe systems of work is shown as follows:

Specific risk assessments must be prepared for any specific significant or unusual risks. All operatives must be issued with a copy of any method statements showing safe systems of work. The Contractor must liaise with the CDMC when preparing or reviewing any risk assessments or safe system of work.

Generic risk assessments and safe systems of work must be prepared and issued to the operatives undertaking the main categories of work likely to be encountered under this contract where no specific significant or unusual risks are apparent.

The Employer and the Contractor will meet monthly or ad hoc if required, throughout the contract to review the risk assessments, review procedures for disseminating information, and to consider ways in which the processes may be improved.

5.25	General matters

5.25.1	Safety of the Works

The Contractor must allow for carrying out all the works whilst Tenants remain in their home.

The Contractor, sub-contractors and suppliers must take all necessary precautions to ensure the maximum care of pedestrians, tenants, visitors and children by any means, which may be deemed appropriate, to ensure the safety of the works tenants/leaseholders and members of the public, and shall indemnify the Employer against any charges whatsoever.

5.25.2	DBS (Disclosure and Barring Service)

The Contractor must ensure that all operatives working within Tenants properties shall hold a current DBS check.  Evidence must be provided if requested.

5.26	Employment, Staff Development and Training

The Employer will be looking to its contracting partner to facilitate staff development as a part of their processes.

Only competent qualified tradesmen will be permitted on the works, but the Employer recognises the potential benefits to be gained from a multi-skilled approach and contractors will be encouraged to use properly trained multi-skilled operatives wherever it is appropriate.

5.27	Local Labour and Apprentice Workers

It is the Employer’s goal to utilise as much local labour as possible.  The Contractor is to report on a monthly basis the percentage of staff and subcontractors on site that are local (local is defined to be within a 10mile radius from the site office). The Employer’s target is to have minimum of 10% of local workforce.

The Contractor is to employ a minimum of one local trainee or apprentice for every £½ million of construction work involved in this contract. The trainee or apprentice workers must be offered a minimum of a 6 month contract under the Contractors employment terms. The persons engaged will be the responsibility of the Contractor and should be appropriately supervised and trained by the Contractor. The Contractor should provide details of the trainees and apprentices they engage.

5.28	Employment of labour and the Construction Industry Scheme

The Contractor must ensure that everyone working on the project is either:

- Directly employed by the Contractor or directly employed by a sub-contractor approved by the Contract Administrator; or

- Self-employed operatives who have been approved as sub-contractors by the Contract Administrator

The Contractor must comply with the New Construction Scheme (2015) and submit for inspection when required a valid CIS4 or tax certificate CIS5.

5.29	Employment of Sub-Contractors

The Contractor shall not sub-contract any of the works without the written permission of the Contract Administrator, such consent not to be unreasonably withheld or delayed.  It shall be deemed reasonable for the Contract Administrator to refuse consent for the sub-contracting of:

- The whole, or the vast majority of the works; or

- Works which form the basis of the Contract and which it would    normally be assumed the Contractor would undertake directly

5.30	Statutory obligations in respect of the employment of labour

5.30.1	National Insurance of Workmen

The Contractor shall allow for discharging all payments due and all costs and expenses in connection with contributions in respect of the National Insurance Acts.

5.30.2	Payments under Working Rules and other Agreements

The Contractor must observe all National Working Rules, Special Rules, Decisions and Notes on Practice and Local Variations appertaining to the various Trades employed upon the works.

5.31	Welfare and Safety Provisions

The Contractor shall comply with the Health and Safety at Work Act including all amendments, Manual Handling Operations Regulations 1992 and all other Welfare and Safety measures required under, or by virtue of the provision of, any enactment or regulation of the working rules of any industry. The Employer reserves the right of access to the site to any duly authorised person for the purpose of ensuring compliance with the requirements of this clause.

5.32	Environmental Issues - Compliance with legislation

5.32.1	Control of Pollution Act 1974 and Control of Pollution (Amendment) Act 1989

The Contractor shall comply with all requirements of the Employer in connection with the Control of Pollution Act 1974 and the Control of Pollution (Amendment) Act 1989.

5.32.2	Environmental Protection Act

The Contractor shall be aware of and comply with the Environmental Protection Act 1990 Section 78 and shall allow for all restrictions imposed by the said Act.  If the Contractor uses abrasive wheels or similar tools then the best practical means available shall be used to minimise and control the level of dust generated.

5.32.3	Clean Air Act 1993

The Contractor shall be aware of and comply with the Clean Air Act 1993 and shall allow for all restrictions imposed by the said Act.

5.33	Premises to be kept Clean

The Contractor shall allow for keeping the buildings and premises clean during the building operations and for clearing away all rubbish and debris, including that caused by sub-contractors, on a daily basis and at completion.

On completion of work to each property, the Contractor shall remove any scaffolding and clear away and remove from the site all construction equipment, surplus materials, etc., and shall clean any affected areas thoroughly, and leave the property clean and tidy to the satisfaction of the tenant.

Skips used in connection with the work are to be removed and emptied as soon as they are full. Skips left on site overnight are to be lockable and left securely shut and locked.

5.35	Reinstatement

The Contractor shall make good any areas upon which it has been necessary to fix, tip, store or mix materials during the progress of the works.

Any damage caused internally or externally must be fully reinstated on completion to the full satisfaction of the Tenant and the Contract Administrator.

5.36	Site waste management and recycling

The Contractor shall comply with Site Waste Management Plans Regulations 2008

The Contractor will be expected to work with the Employer to develop a site waste management plan that will include:

- The type and quantity of waste expected from any works; and

- How each type of waste will be dealt with in accordance with the Waste Regulations SI 2011/988.

The Contractor is expected to review the plan as a minimum every three months and during the project record details of the types of waste removed from site, identity of persons who removed it and where it was taken.

The Contractor will also be expected to detail the waste carrier registration number of the person who removed the waste, the environmental permit or exemption held by the site where the material was taken, the amount of waste recycled and amount taken to landfill.

The Employer aims to reduce the amount of waste to landfill and fully encourage the use of recycling. The Contractor will be expected to proactively use the good waste hierarchy for making decisions as shown as follows:

1)	Prevention – not creating waste in the first place

2)	Minimisation – reducing the amount of waste created

3)	Reuse – reusing materials for the same purpose (either on or

Off-site)

4)	Recycling/recovery – process or recycle waste into new products, for example timber into chipboard

5)	Disposal – dispose to landfill, least desirable option

5.37	Information Technology

5.37.1	The Housing Repairs and Maintenance System

The Employer currently uses the IBS Open housing repairs and maintenance system. The Contractor will be expected to electronically receive and transmit data using PDF files and/or intermediate flat files.

Tenderers to confirm compliance with specification

Response

Section 6 – Tender Award Questions

Please note your responses to section 6.1 Tender Award Questions form part of the award criteria relating to quality. You must provide full answers in accordance with each questions word count.

| 6.1 Tender Award Questions |  |  |  |  |
| --- | --- | --- | --- | --- |
| QUALITY QUESTIONS (30% OF TOTAL MARKS) |  |  |  |  |
| Project Delivery |  |  |  |  |
| 6.1. | The Tenderer shall provide a preliminary resourced programme which shall show as a minimum the periods required and the sequence in which the Tenderer proposes to undertake the various parts of the works. Your programme must include an easily understood Gant chart and should clearly show that the Tenderer understands any constraints within the Works Specification. Your programme should include the following information; - mobilisation - development of the Construction (Design and Management) Regulations 2015(CDM) Construction Phase Plan (by Principal Contractor) - acceptance of the CDM Construction Phase Plan – a minimum of 10 working days is required - development of quality plan - acceptance of quality plan by Project Manager – a minimum of 10 working days is required. In addition to the Gant chart, all Tenderers shall submit a description of how the programme is to be delivered, including details of innovation to improve the programme, whilst complying with the constraints included in the Works Information. (max. 1000 words) – 5% Weighting |  |  |  |
| TENDERER RESPONSE |  |  |  |  |
| Method Statements |  |  |  |  |
| 6.2 | The Tenderer shall provide a preliminary method statement describing, as a minimum, the Tenderer's proposed methods, including temporary works and safety provision required for the works. A method statement is to be provided for the following activities: Undertaking the Kitchen Flooring Works to Support In-House Delivery Teams. Please also provide details within the relevant method statement of the CDM compliant facilities required to be put in place before people start work on the project. (max. 1000 words) – 5% Weighting |  |  |  |
| TENDERER RESPONSE |  |  |  |  |
| Quality Assurance Proposal |  |  |  |  |
| 6.3 | Methodology Please describe the approach you propose to take for managing the works in respect of the following: - Proposals for dealing with personal data in accordance with the Data Protection Act 1998; - How the Tenderer intends to procure and manage the material supply chains on this Contract; - For agreeing programme periods and ensuring they are met or bettered through the flexible deployment of resources. - Management and programming of works required from the Provisional Items and Quantities section of the tender documentation. - Co-ordination of sub-contractors in order to maintain the programme, prevent delays and unnecessary disruption to the tenants. (max word limit 750 words) - 5% Weighting |  |  |  |
| TENDERER RESPONSE |  |  |  |  |
| 6.4 |  |  | Methodology If successful, what are your proposed procedures for Quality control and methodology to be adopted for dealing with unsatisfactory workmanship and/or materials. max word limit 750 words) - 5% Weighting |  |
| TENDERER RESPONSE |  |  |  |  |
| 6.5 |  | Management & Work Please describe your policy and procedures for working at occupied properties with particular attention to the safety and security of tenants and their belongings and your proposals for undertaking any works required to those dwellings occupied by residents with support needs, including details of how you would liaise with care workers and managing agencies. (max word limit 750 words) - 10% Weighting |  |  |
| TENDERER RESPONSE |  |  |  |  |

Section 7 - Pricing and Payment schedule

| Pricing & Payment |  |  |
| --- | --- | --- |
| 7.1 | Tenderers are required to complete the Excel Pricing Schedule, Appendix L, included in the ITT/Form of Contract, all prices quoted shall be inclusive of all costs associated in the delivery of this Contract but shall be exclusive of VAT. All costs must be included in this section, as costs appearing elsewhere in the proposal but not mentioned in this Pricing Schedule shall be presumed waived. |  |
| Tenderers to confirm compliance Response (Pass/Fail) |  |  |
| 7.2 | The Contractor shall at all times provide every assistance to the Authority in complying with the Local Government Act 1999 with regard to Best Value. |  |
| Tenderers to confirm compliance Response (Pass/Fail) |  |  |

Appendices

Appendix A - Certificate of Bona Fide Tender

The essence of selective tendering is that the Swindon Borough Council shall receive bona fide competitive tenders, from all those tendering.  In recognition of this principle, we certify that this is a bona fide tender, intended to be competitive and that we have not fixed or adjusted the amount of tender by or under or in accordance with any agreement with any other person.

We also certify that we have not done and we undertake that we will not do at any time before the hour and date specified for the return of this tender any of the following:

(a)	Communicate to a person other than the person calling for these tenders the amount or approximate amount of the proposed tender, except where the disclosure, in confidence, of the approximate amount of the tender was necessary to obtain insurance premium quotations for the preparation of the tender;

(b)	Enter into any agreement or arrangement with any other person that he shall refrain from tendering or as to the amount of any tender to be submitted;

(c)	Offer to pay or agree to pay or give any sum of money or valuable consideration directly or indirectly to any person for doing or having done or causing or have caused to be done in relation to any other tender or proposed tender for the said supply / Works any act or thing of the sort described above.

In this certificate, the word "person" includes any persons and any body or association, corporate or unincorporated, and any "agreement or arrangement" includes any such transaction, formal or informal, and whether legally binding or not.

We acknowledge that the Authorised Officer will be entitled to cancel the contract and to recover from us the amount of any loss resulting from such cancellation if we or our representatives (whether with our without our knowledge) shall have practiced collusion in tendering for this contract or any other contract with  Swindon Borough Council or shall employ any corrupt or illegal practices either in the obtaining or execution of this contract or any other contract with Swindon Borough Council:

Signed:	_________________________________________________

Name:

Occupation/Profession:

For and on behalf of:

Appendix B	Freedom of Information Act 2000 (FOI) Exemption Form

GUIDANCE

Swindon Borough Council encourages its Tenderers to take their own legal advice about the FoI Act.  Swindon Borough Council shall not be held liable for any actions claims or costs howsoever arising.

Swindon Borough Council considers that the following information is likely to be captured by the “confidential” (s.41 absolute exemption) and/or “commercial interest” (s43 qualified exemption) and therefore maybe subject to the Public Interest test:

- Trade secrets; or

- Financial, commercial, scientific, technical or other information whose disclosure could reasonably be expected to result in a material financial loss or gain to the person to whom the information relates; or

- Where disclosure could prejudice the competitive position of that person in the conduct of his/her profession or business or otherwise in his/her occupation; or

- Where disclosure could prejudice the conduct or outcome of contractual or other negotiations of the person to whom the information relates.

NB:  Tenderers should note that claiming blanket confidentiality of tender documentation breaches current Government guidelines provided to Swindon Borough Council and will not be accepted, therefore rendering the entire tender documentation disclosable under the FoI Act.

As part of the government’s transparency agenda it is Swindon Borough Council intention to publish on line copies of contracts and tender documents. If you consider any information should not be released, you must make us aware of this during the procurement process. Advice on how the Freedom of Information Act 2000 exemptions may apply is available from the Information Commissioner’s website at:

https://ico.org.uk/for-organisations/guide-to-freedom-of-information/refusing-a-request/

## PROCEDURE

1.	Please specify below the relevant clauses or documentation containing the information you claim is exempt.

Swindon Borough Council considers that pricing schedules and technical specifications are most likely to be covered by one or other of the above exemptions and would therefore not, normally, be disclosed.

Each document claimed under the exemptions should be clearly marked as “confidential” or “commercially sensitive”.

CONFIDENTIAL INFORMATION:

COMMERCIALLY SENSITIVE INFORMATION:

2.	Swindon Borough Council is obliged to consider whether something, which its Tenderer claims is confidential, is truly confidential.  In those instances where the Authority does not agree with the exemption claimed, it will always consult with the Tenderer before disclosing the information.

Where Swindon Borough Council decides to release such information, it will only do so in the following circumstances:

- Where the Tenderer consents; or

- Where the information or information of a similar type is generally available to the public (e.g. where a Minister would give such information in answer to a Parliamentary Question);or

- Where the Tenderer has been advised, at the time that the information is received, that the information will be released; or

- Where Swindon Borough Council believes that the public interest would be better served by disclosing rather than by refusing to disclose the information.  In this instance, the views of the Tenderer will be sought in advance of a decision being made.  Where the Tenderer refuses to agree to disclosure of the information, the Tenderer is able to refer the matter to the Information Commissioner at the Tenderer’s expense.

| Signed | Position |
| --- | --- |
| Print Name | Date |

Appendix C - Form of Agreement

THIS AGREEMENT made the                day of                                                   201

BETWEEN

SWINDON BOROUGH COUNCIL of Civic Offices, Euclid Street, Swindon, SN1 2JH (hereinafter called the "Swindon Borough Council") of the one part

AND

[		] whose registered office is situated at [                              ] (Company Registration No [          ] ) (hereinafter called the “Tenderer") of the other part, each called individually “Party” or together  “the Parties”.

WHEREAS SBC wishes to appoint a Tenderer for the provision of: External Planned Maintenance Concrete Footpaths to Swindon Borough Council Housing Stock, as more particularly described in the Invitation to Tender (“the works”).

NOW THIS AGREEMENT WITNESSETH as follows:

1.	In this Agreement words and expressions shall have the same meanings as are respectively assigned to them in the JCT Measured Term Contract 2011 incorporating Amendment 1  as amended by the Invitation to Tender including the Z clauses Z1 to Z17

2.	The following documents bound in herewith shall be deemed to form and be read and construed as part of this Agreement namely:

a) This Agreement

b) JCT Measured Term Contract 2011 incorporating Amendment 1 as amended by the Invitation to Tender including Z clauses Z1 to Z17

c) Invitation to Tender including Contract Data, Conditions of Contract, Works Information, the Drawings listed in the Works Information, Site Information and Activity Schedule

d) Post Tender Clarifications

e) Tenderer’s Tender

f) Award letter dated [		]

The above order of documents shall provide the order of precedence for this Agreement

3.	In consideration of the payments to be made by Swindon Borough Council to the Tenderer as hereinafter mentioned the Tenderer agrees to provide the Works and to remedy defects therein in conformity in all respects with the provisions of this Agreement

IN WITNESS whereof the Parties hereto have executed this deed in the manner hereinafter the day and the year first before written

THE COMMON SEAL of			)

SWINDON BOROUGH COUNCIL		)

was hereunto affixed in the presence of:- 	)

EXECUTED AS A DEED by			)

[				]		)

acting by two directors or one director	)

and the company secretary:-			)

.……………………………………….

Director

………………………………………..

Appendix D -  Form of Parent Company Guarantee

THIS AGREEMENT is made on

BETWEEN (GUARANTOR)

(Address)

(the “Guarantor”) of the one part

and the

(Address)

WHEREAS

1.	This Agreement is supplemental to a contract dated ………. (the “Contract”)

made between

(Address)	(the “Tenderer”)

Of the one part and Swindon Borough Council of the other part whereby the Tenderer agreed and undertook to (nature of works)

for the sum of

or other such sum as may be payable under the Contract.

2.		In consideration of the payment by the Swindon Borough Council to the Guarantor of £1, receipt of which is hereby acknowledged, the Guarantor has agreed to guarantee the due performance of the Contract.

NOW THE GUARANTOR HEREBY AGREES with SBC as follows:

- The Guarantor shall reimburse Swindon Borough Council in respect of any properly mitigated losses, damages, costs and expenses that may become due or payable to Swindon Borough Council directly arising from any failure to perform, default or breach of the Tenderer of its obligations under the Contract.

- The obligations guaranteed by the Guarantor and the total liability of the Guarantor under this Guarantee shall not be greater than those of the Tenderer under the Contract.

- No person who is not a party to this Guarantee shall have a right to enforce any term of the Guarantee by virtue of the provisions of the Contracts (Rights of Third Parties) Act 1999.

- The Guarantee shall come into force on the day it is dated. This Guarantee shall continue in effect until all the obligations and liabilities of the Tenderer under or in connection with the Contract have been performed and complied with and notwithstanding any change in the shareholding by the Guarantor in the Tenderer but in any event this Guarantee shall expire in full not later than the Defects Date.

- This Guarantee shall be governed by and be construed in accordance with English law.

IN WITNESS whereof this Guarantee has been executed as a deed and delivered by the parties on the date first written above.

EXECUTED as a DEED by

Guarantor

acting by two directors, or by a

director and the company secretary

Director

Director/Company Secretary

EXECUTED as a DEED by

SWINDON BOROUGH COUNCIL

by affixing the Common Seal in the presence of:

Appendix E - Form of Performance Bond

THIS BOND is made on the 			day of 			20

BETWEEN

- [				] (‘the Contractor’), which term shall include its successors and assigns, whose registered office is at [				] company registration number [				], and

- [					] (‘the Surety’), which term shall include its successors and assigns, whose principal office is at [					], company registration number [			], and

- SWINDON BOROUGH COUNCIL (‘the Employer’), which term shall include its successors and assigns, of Civic Offices, Euclid Street, Swindon, SN1 2JH

WHEREAS

By an Agreement (‘the Contract’) dated 				     and made between the Employer and the Contractor, the Contractor undertook the execution of certain works (‘the Works’) in accordance with the terms and conditions of the Contract.

NOW IT IS AGREED as follows:

- Bond

By this Bond the Contractor and the Surety, their successors and assigns, are jointly and severally held and bound subject to the conditions hereof to the Employer for the payment to the Employer of the sum of £ [				]

([				] pounds sterling)

- Conditions

The conditions of this Bond are that if:

  - the Contractor duly discharges all the Contractor’s obligations under or pursuant to the Contract; or

  - in the event of the Contractor’s default in the discharge of any such obligations, the Surety shall pay to the Employer up to the amount of this Bond the loss and damage thereby caused to the Employer as established and ascertained pursuant to and in accordance with the provisions of or by reference to the Contract, and the Contractor duly discharges any remaining obligations under or pursuant to the Contract then this Bond shall, thereby be discharged, but otherwise shall remain in force.

- Discharge

Whether or not this Bond shall be returned to the Surety, the obligations of the Surety under this Bond shall be released and discharged absolutely upon the date of issue on behalf of the the Employer of the Defects Certificate under Clause 43.3 of the Contract (‘the Expiry Date’) save in respect of any default, abandonment or insolvency which has occurred and in respect of which a claim in writing has been made upon the Surety before the Expiry Date

- Payment

  - If any of the following events occur the Surety shall pay to the the Employer the loss and damage thereby caused to the the Employer as established and ascertained pursuant to and in accordance with the provisions of or by reference to the Contract, up to the amount of this Bond:

    - if the Contractor abandons the Contract without due cause; or

    - where the Contractor is:

      - a company, on the passing of a resolution for winding-up (otherwise than for the purpose of a solvent amalgamation or reconstruction where the resulting entity assumes all of the obligations of the Contractor), or a court of competent jurisdiction making an order to that effect; or

      - a partnership, on its dissolution; or

      - either a company or a partnership, or an individual, on ceasing to carry on its business or substantially the whole of its business, becoming or being declared insolvent or committing any act of bankruptcy or convening a meeting of or making or proposing to make any arrangement or composition with its creditors or the appointment of a liquidator, administrative receiver, receiver, administrator, trustee or similar officer over any of its assets.

PROVIDED THAT for the purposes of clauses 2.2 and 4.1 of this Bond, no estimate, forecast or assessment of the “Project Manager” (as defined in the Contract) shall be binding on the Surety, and that, notwithstanding any provision of the Contract by which, following termination of the Contractor’s obligation to provide the Works, the Contractor might be required to make payment of an “amount due on termination” on the basis of such an estimate, forecast or assessment, the Surety shall have no liability to make payment under this Bond until such time as the whole of the Works have been completed and the damages actually sustained by the Employer have been properly established and ascertained.

5.	Waiver

No alterations in the Contract, or in the Works, and no extension of time, forbearance or forgiveness, or any act, matter or thing whatsoever except fulfilment of one of the above conditions or an express release by Deed by the Employer shall in any way release the Surety from any liability under this Bond.

6.	Assignment

Upon the benefit of the Contract being assigned by the Employer to any party (‘the Assignee’) the Employer shall then be entitled to assign or transfer all or any of the Employer’s rights under this Bond to the Assignee.

7.	Law and jurisdiction

7.1.	This Bond shall be governed by and construed in all respects in accordance with English law.

7.2	In relation to any legal action or proceedings arising out of or in connection with this Bond (‘Proceedings’), each of the Parties irrevocably submits to the exclusive jurisdiction of the English Courts and waives any objection to Proceedings, in such Courts on the grounds of venue or on the grounds that Proceedings have been brought in an inappropriate forum.

8.	Third party rights

No person who is not a party to this Bond shall have any rights under the Contracts (Rights of Third Parties) Act 1999 to enforce any term of this Bond.

IN WITNESS whereof this Bond has been executed by all Parties as a Deed

EXECUTED as a Deed by

Acting by a director and

Company secretary, or two

directors

__________________________	Director

Signature

__________________________	Director/Company Secretary

Signature

SIGNED AS A DEED BY

as Attorney for and on behalf of

[				]

In the presence of:-

THE COMMON SEAL of

SWINDON BOROUGH COUNCIL

Was hereunto affixed in the presence of:

Appendix F - SBC Health & Safety Policy HSP 020 Control of Contractors

Swindon Borough Council

Health and Safety Policy

HSP 020

Control of Contractors

| Version | Status | Date | Title of Reviewer | Purpose/Outcome |
| --- | --- | --- | --- | --- |
| 1.0 | Reviewed | 31.12.2013 | Health and Safety Team | New Policy Document |
| 2.0 | Reviewed | 01.12.2014 | Health and Safety team | 2014/15 Review – No changes |
| 3.0 | Reviewed | 08.04.2015 | Health and Safety team | Review to align with new CDM regulations enacted 06 April 2015 |
| 4.0 | Current | 20.11.2015 | Health and Safety team | 2015/16 Annual Review – no technical changes, admin changes only. |

Swindon Borough Council Health and Safety Manual

| Title: | HSP 020 Control of Contractors Policy |
| --- | --- |
| Author(s): | Health & Safety Team |
| Date: | November 2015 |
| Review date: | November 2016 |
| Application: | This policy applies equally to all Swindon Borough Council (SBC) employees including agency or casual staff, other stakeholders delivering SBC services, workplaces, work activities and premises. |

|  |  |  |  | Cross - References |
| --- | --- | --- | --- | --- |
| Definitions |  | For the purpose of this policy, the following definitions apply; |  |  |
|  |  | CDM | Construction (Design & Management) |  |
|  |  | Contractor | A Contractor is an employer or self-employed person who has been employed by SBC to provide a construction, maintenance, repair or other service on SBC premises. |  |
|  |  | Principal Designer | In the case of any construction project where more than one contractor is involved, it is required that a Principal Designer, as defined under the “Construction (Design and Management) Regulations” 2015, is appointed by the Client. (SBC) | See Appendix 1 |
|  |  | Principal Contractor | In the case of any construction project with more than one contractor it is required that a Principal Contractor is appointed by the client, as defined under the “Construction (Design and Management) Regulations” 2015 | See Appendix 1 |
| Policy |  | Contractors are routinely employed to undertake a wide range of construction work activities on SBC premises. This policy does not apply solely to building works, but to all works undertaken by contractors working at or for SBC. All work undertaken on SBC premises that affects the construction or fabric of a building or other permanent structure, or which adds, modifies or removes any services in a building or which involves any disturbance to the ground must be managed and controlled by SBC Management. No contractor should be allowed to work on SBC premises without knowledge of their competency to carry out the work and having carried out a risk assessment. A safe system of work and/or method statement must be established and documented where necessary. The following steps must be followed in the management of contractors and to ensure safe working at SBC:- - Selection of contractors to include: - Provision of relevant site H&S hazards by the Client to all Designers, Principal Designer and any Contractor - Selection of other duty holders. - Planning the Work (construction phase plan) - Control on Site - Monitor - Reviewing of the Work These practical steps are outlined at the Arrangements section below. |  |  |
| Policy Aims |  | The purpose of this policy is to: - Promote practical measures to minimise the risk to the health, safety and welfare of staff, users, visitors and others who may be affected by the work activities of SBC. - Establish guidelines on health and safety requirements for Departments employing contractors and the operation of contracted works. - Comply with the requirements of the Health and Safety at Work, Etc. Act 1974 and associated legislation. |  |  |
| Risk |  | Exposure to construction activity related hazards. |  |  |
| Responsibility |  | This responsibility must be discharged primarily at the line management/operational level. |  |  |
| Roles and Responsibilities |  |  |  |  |
|  | Directors & Heads of Services Directors and/or Heads of Service must ensure that where a Principal Contractor and Principal Designer are appointed by SBC Management, they must ensure their competence to undertake these roles, recognising their own limitations and seeking specialist advice where necessary. |  |  |  |
|  | Managers SBC managers are responsible for the implementation of this Policy within their area of control. Managers must identify who will be responsible for assessing contractor risks assessments in their Department under this Policy as Site Contact. Managers must also ensure that: - The site where work is to be undertaken is clearly defined. - Any information concerning significant hazards within SBC premises is fully communicated to the contractor prior to construction work commencing. - Copies of the HSG 020 Control of Contractors Procedure are provided to the contractor. - The precautions required by the Control of Contractors Procedure and any additional control measures, which the contractor or his representatives are instructed by SBC to take, are fully observed. - All contractors are made aware of the fire and other emergency evacuation procedures relevant to the site being worked on. - Appropriate arrangements are in place to co-operate and co-ordinate with contractors and affected occupiers of premises regarding welfare and first-aid facilities, emergency procedures and other health and safety arrangements affecting contracted works. No contractor should be employed at or by SBC except in accordance with the requirements of this Policy. |  |  |  |
|  | Employees All Staff must cooperate with Management in ensuring compliance with this policy. |  |  |  |
|  | Corporate Health & Safety Team The Health & Safety Team will: - Provide advice and guidance where required on the implementation of this policy and the CDM 2015 Regulations. - Provide corporate overview and strategic guidance on control of contractors. - Monitor and report on corporate performance for contractor control. - Audit and review contractor arrangements and performance, as part of the Council’s health and safety management system. - Review this policy and associated arrangements in line with legislative changes and best practice. |  |  |  |
| Arrangements |  |  |  |  |
|  | Selection of Contractors Contractors invited to work at SBC must be made fully aware of the standards of health and safety which SBC expects. They must be given information about the job and the Control of Contractor Procedure document. Only competent contractors with relevant experience and professional qualifications must be employed. As the client, SBC shall provide a H&S vetting questionnaire to assess a contractor’s ability to: - Demonstrate competence in the management of health and safety matters; - Provide information on policies and procedures for the management of health and safety during a project; - Provide a copy of their written health and safety policy (where applicable); - Show how they will ensure health and safety if they employ subcontractors; - Provide information on their past performances, e.g. accident/dangerous occurrences statistics, enforcement action by the Health and Safety Executive. Note: As a Client (defined within CDM Regulation 2015), if a construction contractor who is accredited with the Safety Scheme in Procurement (SSIP), SBC can accept the initial competence of the contractor has been undertaken for stage 1 criteria as defined within CDM 2015 Regulations. If a certificate of accreditation is not provided by the contractor, then the SBC Health and Safety Questionnaire must be completed. (See HSF 017). A further Stage 2 assessment should be undertaken to confirm work experience of similar nature. |  |  | HSF 017 – H&S Contractor Questionnaire |
|  | Planning the Work The work having regard to: - The provision of all relevant pre construction information in relation to Health and safety of all persons involved in construction works - Provision of suitable and sufficient welfare facilities - Review any construction phase plan as prepared by a contractor for all construction works - Consultation between the SBC Site Contact/Project Manager, other relevant Duty and Stake holders and the Contractor; - The need for any statutory assessments under the Management of Health and Safety at Work Regulations, e.g. COSHH, Manual Handling, LOLER, Noise, etc.; - The need for hazard identification and risk assessments; - The environmental impact of the work; - The timing and segregation of multiple contractors so that the activities of one does not create risks for the other; - The demarcation of the work area; - The need for any permit to work The SBC Department must satisfy itself that it holds suitable and sufficient information regarding the competency and health and safety performance of any contractor it may employ. |  |  |  |
|  | Control on Site The SBC Site Contact/Principal Designer (when two or more contractors employed) will be responsible for liaising with the contractor and ensuring appropriate standards of health and safety with regard to the contracted work. - Site access arrangements must be agreed with the relevant SBC Site Contact/Principal Designer prior to work commencing. - Contractors should obtain valid security clearances once arrived on site. They should be asked to sign a contractor’s register and issued a pass on arrival to site. Contractors should not be allowed on site unless they fulfil all requirements of training and instruction, i.e., site inductions where required. - Contractors must report to the SBC Site Contact/Principal designer before commencing any work. - At the start of the work the SBC Site Contact/ Principal designer must inform the contractor of SBC’s Emergency Procedures, including fire evacuation and the reporting of accidents and incident, with which the contractor has to comply. - Any Department directly affected by the contract work should be involved at the planning stage and must be notified before any work commences. - Contractors must be informed by the SBC Site Contact/ Principal designer of any SBC activity or process that might affect the contracted work or contractor’s employees. - Where a site or part thereof is wholly handed over to the Contractor, the site must be secured to prevent access by unauthorised persons and appropriate notices posted. - The SBC Site Contact/ Principal designer should specify the extent to which barriers, fencing, or any other method of segregation or demarcation is required that enhances the safety and convenience of staff, users and visitors and minimises the potential of sporadic or accidental “trespass” on to the contractor’s site by unauthorised personnel. This work is classed as Temporary works and should be formally designed, managed and controlled by the contractor - If a contractor has been allocated a designated area, this must be cordoned off and appropriate notices displayed to prevent unauthorised access. - All work must be carried out so as to cause the minimum of disruption or interference to the SBC’s normal work activities or to its staff and users. - Whilst on site, the contractor must ensure that the general behaviour and demeanour of his workers is such as not to cause offence or disturbance to any member of SBC. The contractor is expected to take appropriate action against any member of his team - including sub-contractors - where such practices are observed. - Contractor’s employees must comply with the SBC’s fire precautions and emergency procedures including keeping fire exits clear and providing adequate fire extinguishers for use in relation to the contractor’s activities. - Smoking is not permitted in any building nor at or near main entrances to buildings. - Where applicable, all site traffic signs are to be strictly observed by contractors including the speed limit, pedestrian crossing points and restricted parking areas. - No SBC machinery, equipment, materials, substances, services, etc. are to be used by the contractor unless prior approval has been given by the SBC Site Contact/Project Manager. - Contractors must provide their own tools, plant and equipment. A valid PAT certificate must be available for each portable electrical appliance brought on site. All electrical tools and equipment must be either 110 volt or battery powered. - Any flammable liquids and gases must be stored and used in accordance with statutory requirements. - No excavation or digging may take place until the location of any underground services is ascertained. A Permit to Work may be required to undertake these activities. All excavations and open ducts must be properly guarded by the use of suitable barriers. - Where there is a risk of injury to health from dust, fumes, vapours, etc. as a result of a contractor’s activities, the contractor must take all necessary steps to ensure that exposure of all persons to these substances is kept to a minimum and to comply with the COSHH Regulations. - It is the responsibility of contractors to remove all controlled waste from site that is produced in the course of work. Prior to work on site, documentation must be provided by the contractor which details the type of waste which will be produced and how they are planning to dispose of the waste. On completion of the work, documentary evidence must be provided to show the disposal of any controlled waste. - Contractors must agree in advance with their SBC Site Contact/Project Manager the procedures for dealing with all other waste. If on-site disposal is required (e.g. a skip), then SBC procedure must be followed. - Contractors are responsible for providing their own personal protective equipment appropriate to the work and associated risks to be undertaken. Contractors must wear recommended Personal Protective Equipment (PPE) for the work area, defined in the Risk Assessment/ Method Statement for the specific work task. - Contractors must use the most effective noise reduction measures available, and plant likely to cause a disturbance must only be used at times agreed by the SBC Site Contact/ Principal designer. - Contractors must ensure that their use of energy and resources is controlled to ensure minimal waste – e.g. water leaks must be repaired urgently and lights should be turned off when not in use. - A Permit to Work may be required for specified types of hazardous operations or activities such as live electrical work, hot works, work at height, excavations, pressurised systems, confined spaces, etc. Permits must be obtained before commencing the work. |  |  |  |
|  | Monitor & Review of the Work The SBC Site Contact/ Principal designer (where appropriate) will:- - Liaise with the contractor during the works and if defects are identified, ensure effective action is taken to correct them; - Review the contractor’s overall performance in relation to the contract, including health and safety performance. - Keep appropriate records. |  |  |  |
| Appendices |  |  |  |  |
|  | CDM 2015 Regulations – Definition of Construction Works, Principal Designer & Principal Contractor |  |  | Appendix 1 |

Appendix 1

Construction (Design & Management) Regulations 2015 (CDM)

The CDM regulations demarcate Notifiable & Non-notifiable construction works:

A project is deemed notifiable (to the local enforcement authority) if the construction phase is likely to involve more than

- 30 days and more than 20 persons on site at any one time or

- More than 500 person days

Under CDM construction work is defined as follows:-

- construction, alteration, conversion, fitting out, renovation, repair, upkeep, other maintenance (including water/abrasive cleaning at high pressure), use of toxic or corrosive substances, decommissioning, demolition or dismantling of a structure;

- preparation, including site clearance, exploration, investigation and excavation, and the clearance or preparation of the site or structure for use or occupation at its conclusion;

- assembly or disassembly on site of a prefabricated structure;

- removal of a structure or part of a structure;

- installation, commissioning, maintenance, repair or removal of mechanical, electrical, gas, compressed air, telecommunication, computer or similar services as an integral part of structure;

Duties of the Principal Designer:-

- A Principal Designer must be appointed if more than x1 contractor is involved with a project.

- Assessing whether the project’s finance and timescale allow it to be completed safely and without risks to health.

- Ensure Client  aware of his duties

- Ensuring client provides all relevant H&S pre construction information to all parties involved with the project

- Assessing the design in terms of its impact upon health and safety during the construction work and future maintenance, cleaning and demolition of the works.

- Co-ordinating and ensuring co-operation between the Designers and the Principle Contractor.

- Ensuring designers comply with their duties - in particular, the avoidance and reduction of risk;

- Ensuring designers co-operate with each other for the purposes of health and safety;

- Ensuring they are able to give advice, if requested, to the client on competence and allocation of resources by designers and all contractors;

- Ensuring adequate provision of welfare facilities is provided by the contractor

- Advising the client on the health and safety plan before construction phase starts;

- Liaising with the Principle Contractor regarding the health and safety file, information for the health and safety plan and any design development which affects the planning and management of the construction work;

- When necessary, ensuring the project is notified to the Health and Safety Executive;

- Ensuring the health and safety file is prepared and delivered to the client at the end of the project.

Duties of the Principle Contractor:-

- Plan, manage and monitor the construction phase;

- To facilitate the co-operation and co-ordination between all parties involved;

- Liaise with the Principal designer in performing his duties during the construction phase in relation to design or changes to design;

- Ensure the welfare facilities comply with the regulations;

- Draw up a set of appropriate site rules for the construction site;

- Give reasonable direction and advice to any contractor;

- Ensure contractors are aware of the minimum amount of time for planning and preparation and allow them to prepare within that time;

- Prepare the Health and Safety Plan (formerly the Construction Phase Plan) & consult with contractors before finalising the Health and Safety Plan;

- Assist with the compilation of the Health and Safety File;

- Ensure the F10 Notice is displayed;

- Control access to the site;

- Provide a suitable induction;

- Inform and train a contractor with the same information as for Non-notifiable work.

Comply with all duties as detailed within the CDM 2015 Regulations

Appendix G - SBC Health & Safety HSG 020 Control of Contractors Procedures

Swindon Borough Council

Health and Safety

HSG 020

Control of Contractors Procedures

| Title: | HSG 020 Control of Contractors Procedures |
| --- | --- |
| Associated Policy: | HSP 020 Control of Contractors |
| Date: | November 2015 |
| Review Date: | November 2016 |
| Author(s): | Health & Safety Team |
| Application: | Swindon Borough Council (SBC), in addition to its statutory obligations, has adopted a number of policies and guidance procedures in order to set and maintain a high standard of health and safety in its own undertakings. This document does not exclude any contractor or worker from complying with CDM Regulations 2015 and any other associated legislation. The following Guidance procedure has accordingly been drawn up in order to provide instructions for contractors undertaking work for SBC. The main purpose of this guidance is to ensure that all work is performed in such a manner as to be safe for all SBC employees, contractors’ employees, visitors and members of the public. This Guidance is not to be regarded in anyway as relieving contractors of their statutory responsibilities or their responsibility to avoid accidents or incidents. Neither is the Guidance intended to restrict or impede the way in which work is performed. |

| Arrangements & Guidance | Section |
| --- | --- |
| Responsibilities of Swindon Borough Council | Section 1 |
| Consultation Prior to Commencement of Contract | Section 2 |
| Consultation and Engagement with Workforce | Section 3 |
| Duties of Contractors | Section 4 |
| Access to Site | Section 5 |
| Asbestos | Section 6 |
| Accident Reporting | Section 7 |
| Cleanliness & Housekeeping | Section 8 |
| Confined Spaces | Section 9 |
| Demolition or Dismantling | Section 10 |
| Electricity Energy Distribution Installations | Section 11 |
| Emergency Procedures | Section 12 |
| Emergency Routes and Exits | Section 13 |
| Excavations | Section 14 |
| Fire Precautions, Detection and Fire Fighting | Section 15 |
| First Aid | Section 16 |
| Gas | Section 17 |
| Good Order and Site Security | Section 18 |
| Hazardous Substances | Section 19 |
| Highly Flammable Liquids & Liquefied Petroleum Gas | Section 20 |
| Lifting Operations | Section 21 |
| Making Clients Aware of Duties | Section 22 |
| Manual Handling | Section 23 |
| Noise | Section 24 |
| Permits to Work | Section 25 |
| Personal Protective Equipment | Section 26 |
| Planning, Managing and Monitoring Construction Work | Section 27 |
| Prevention of Risk from Fire, Flooding or Asphyxiation | Section 28 |
| Safe places of construction work | Section 29 |
| Site Security | Section 30 |
| Stability of structures | Section 31 |
| Sub-Contractors | Section 32 |
| Supervision | Section 33 |
| Temperature and Weather Protection | Section 34 |
| Training | Section 35 |
| Vehicles and Traffic Routes | Section 36 |
| Whole Body and Hand Arm Vibration | Section 37 |
| Waste Disposal | Section 38 |
| Welfare Provision | Section 39 |
| Work at Heights | Section 40 |
| Certificate of Acknowledgement | Section 41 |

- Responsibilities of Swindon Borough Council

Swindon Borough Council shall ensure that:

- the site where work is to be undertaken is clearly defined.

- any information concerning significant hazards in the possession of the council, is fully communicated to the contractor prior to construction work commencing.

- additional copies of this Guidance are made available to the contractor on request.

- the precautions required by this Guidance and any additional control measures, which the contractor or his representatives are instructed by SBC to take, are fully observed

- all contractors are made aware of the fire and other emergency evacuation procedures relevant to the site being worked on.

- appropriate arrangements are in place to co-operate and co-ordinate with contractors and affected occupiers of premises regarding welfare and first-aid facilities, emergency procedures and other health and safety matters affecting contract works.

If during the course of work, any SBC Health & Safety Advisor/Contracts Manager observes someone disregarding this Guidance, or circumstances that represent an unacceptable level of risk, they will inform the contractor. The contractor must comply with any instructions given, for the purpose of rectifying the situation.

- Consultation Prior to the Commencement of Work

Before any contract work begins, a responsible person representing the contractor shall discuss with a representative of SBC, the health and safety precautions necessary to ensure, so far as is reasonably practicable, that all works are undertaken safely.

No work of any kind is to be started until the Certificate of Acknowledgement (at the end of this document) has been completed and returned to the relevant SBC officer.

The Certificate of Acknowledgement ensures that the contractor agrees to work in accordance with the requirements of this Guidance document, relevant legislation, Approved Codes of Practice (ACOP), guidance notes and best practice.

- Principal Contractor & Contractor’s duties to consult and engage with workers

The principal contractor must:—

Make and maintain arrangements which will enable the workers engaged in construction work to cooperate effectively in developing, promoting and checking the effectiveness of measures to ensure the health, safety and welfare of the workers.

Contractors must also consult those workers or their representatives in good time on matters connected with a project which may affect their health, safety or welfare, in so far as they or their representatives have not been similarly consulted by their employer.

The importance of involving workers in taking decisions about health and safety is a vital element to securing health and safety in the construction industry. A principal contractor has a duty under CDM 2015 to involve the workforce in matters of health, safety and welfare. This is in addition to the duty on all employers to consult with their employees (or their representatives) on health and safety matters under separate legislation.

Worker involvement goes further than the legal requirement to consult workers on matters affecting their health, safety and welfare. It might cover matters such as what kind of wet weather clothing they would find most useful. Involving workers requires a joint commitment to solving problems together.

The construction workforce should also have access to, and be able to take copies of; any information the principal contractor has, which may affect their health, safety and welfare. The exceptions to this are set out in regulation 14(c).

- Duties of Contractors

A contractor must not carry out construction work in relation to a project unless satisfied that the client is aware of the duties owed by the Client under the CDM Regulations.

A contractor must plan, manage and monitor construction work carried out either by the contractor or by workers under the contractor’s control, to ensure that, so far as is reasonably practicable, it is carried out without risks to health and safety.

Where there is more than one contractor working on a project, a contractor must comply with any directions given by the principal designer or the principal contractor; and the parts of the construction phase plan that are relevant to that contractor’s work on the project.

If there is only one contractor working on the project, the contractor must take account of the general principles of prevention when design, technical and organisational aspects are being decided in order to plan the various items or stages of work which are to take place simultaneously or in succession; and

estimating the period of time required to complete the work or work stages.

If there is only one contractor working on the project, the contractor must draw up a construction phase plan, or make arrangements for a construction phase plan to be drawn up, as soon as is practicable prior to setting up a construction site.

The construction phase plan must fulfil the requirements of CDM 2015 Regulation 12(2).

A contractor must not employ or appoint a person to work on a construction site unless that person has, or is in the process of obtaining, the necessary skills, knowledge, training and experience to carry out the tasks allocated to that person in a manner that secures the health and safety of any person working on the construction site.

A contractor must provide each worker under their control with appropriate supervision, instructions and information so that construction work can be carried out, so far as is reasonably practicable, without risks to health and safety and any other information necessary to enable the worker to comply with the relevant statutory provisions.

A contractor must not begin work on a construction site unless reasonable steps have been taken to prevent access by unauthorised persons to that site.

- Access to Site

Site access arrangements must be agreed with the SBC officer requesting the works prior to work commencing on any site/building.

Careful consideration must be given to ensure the health and safety of visitors and customers etc. who may need to gain access to the site.

Contractors must adhere to all site rules of entry to and exit from SBC premises.

- Asbestos

If any work involves disturbing the fabric of the building, the contractor must ensure a suitable Refurbishment & Demolition asbestos survey is provided/available for review and consultation.

Under no circumstance should any work commence without the correct asbestos survey being available for review and consultation.

All contractors must examine and sign the site asbestos register contractors log prior to works commencement to ensure they are able to identify the work areas containing asbestos and take necessary precautions to ensure asbestos materials will not be disturbed during the work.

All contractors’ working areas that are identified as containing or likely to contain asbestos must have received asbestos awareness training where asbestos is likely to be found and its various applications.

If the presence of asbestos is suspected (which is not recorded in the asbestos register/survey), the SBC officer must be informed without delay. If the suspected asbestos is going to be affected by the construction work, all work in the vicinity must cease immediately.

Asbestos removal shall only be undertaken by a HSE licensed contractor under the control of SBC.

Further information is contained in the Asbestos Registers held at each site.

In the event of accidental fibre release, cordon off the affected areas and evacuate all persons. Ventilation and air conditioning systems should be shut down to minimise the spread of fibres. Isolate contaminated workers and equipment until decontaminated by suitable means. Contact Swindon Borough Council immediately for further direction.

- Accident Reporting

Contractors shall comply with the requirements of the Reporting of Injuries, Diseases & Dangerous Occurrences Regulations 2013 (RIDDOR).

Reportable accidents and dangerous occurrences must be notified to the Health & Safety Executive by the quickest practicable means.

Written notification must be made to the Health & Safety Executive, within 15 days, on the prescribed F2508 form, or by electronic submission, for all reportable accidents and dangerous occurrences.

All reportable accidents and dangerous occurrences under RIDDOR must also be brought to the attention of the relevant SBC officer as soon as is practicable.

All accidents must be recorded in the site accident book in addition to the contractors’ accident book.

- Cleanliness & Housekeeping

Contractors are expected to keep their areas of work as clean and tidy as practicable at all times.

Scrap, trash and other waste including hazardous waste must be placed in suitable and appropriate containers.

Tools and work areas must be cleaned up as the job progresses and walkways kept clear and free of obstruction.

Materials, tools and equipment shall be tied, stacked, chocked or stored in an appropriate manner to prevent rolling or falling etc. and causing injury. All hazardous substances must be stored in a safe and appropriate 	manner.

Clear access to work areas must be maintained at all times.

- Confined Spaces

Any contractor proposing to work in a confined space must inform the relevant SBC officer and agree a method statement/risk assessment on how the health and safety arrangements will operate prior to and during any work.

A 'Permit to Work System' must be agreed and issued as required by the relevant SBC officer for all confined space work, as defined in the Confined Spaces Regulations 1997.

Contractors must ensure that appropriate emergency procedures are in place for the immediate rescue of persons working in confined spaces.

- Demolition or Dismantling

Contractors should note that all demolition works will require planning and control to meet the requirements of the Construction (Design & Management) Regulations 2015, although it is no longer notifiable to the HSE unless it will take more than 30 days and have more than 20 persons on site at any one time, or 500 person hours.

A demolition plan must always be created and provided prior to any demolition work commencing the relevant SBC officer must be informed.

Adequate steps must be taken to plan the demolition or dismantling work to ensure the safety of all persons potentially affected.

Particular care and attention must be given to the prevention of contact with or damage to underground or overhead services.

Suitable precautions shall be taken to prevent the accidental collapse of the structure or adjoining structures / buildings.

Unauthorised access to the site must be prevented by the erection of adequate barriers / fencing and the displaying of appropriate signage.

- Electricity & Energy Distribution Installations

Contractors performing electrical work must be registered with the N.I.C.E.I.C.

All contractors must be competent to perform the electrical work that they undertake.

Standards of work must be in accordance with the latest edition of the IEE Regulations and comply with the requirements of the Electricity at Work Regulations 1989. This includes any temporary installations.

All electrically powered hand tools should be 110v or battery powered, and regularly maintained to ensure safe operation.

Where flexible cables and extension leads are used they shall be of an appropriate length and load capacity, they must be regularly checked for signs of damage and deterioration.

Cables and leads must be routed safely so as not to pose a tripping hazard.

Where necessary to prevent danger, energy distribution installations must be suitably located, and clearly indicated.

Where there is a risk to construction work from overhead electric power cables, they must be directed away from the area of risk; or the power must be isolated and, where necessary, earthed.

If it is not reasonably practicable to comply with the above paragraph, suitable warning notices must be provided together with one or more of the following:

- barriers suitable for excluding work equipment which is not needed;

b)  suspended protections where vehicles need to pass beneath the cables; or

- measures providing an equivalent level of safety.

No construction work which is liable to create a risk to health or safety from an underground service, or from damage to or disturbance of it, is to be carried out unless suitable and sufficient steps  have been taken to prevent the risk, so far as is reasonably practicable.

- Emergency Procedures

Where necessary in the interests of the health or safety of a person on a construction site, suitable and sufficient arrangements for dealing with any foreseeable emergency must be made and, where necessary, implemented, and those arrangements must include procedures for any necessary evacuation of the site or any part of it.

In making arrangements, account must be taken of

(a) the type of work for which the construction site is being used;

(b) the characteristics and size of the construction site and the number and location of places of work on that site;

(c) the work equipment being used;

(d) the number of persons likely to be present on the site at any one time; and

(e) the physical and chemical properties of any substances or materials on, or likely to be on, the site.

Where arrangements are made, suitable and sufficient steps must be taken to ensure that each person to whom the arrangements extend is familiar with those arrangements and the arrangements are tested by being put into effect at suitable intervals.

- Emergency Routes and Exits

Where necessary in the interests of the health or safety of a person on a construction site, a sufficient number of suitable emergency routes and exits must be provided to enable any person to reach a place of safety quickly in the event of danger.

An emergency route or exit must lead as directly as possible to an identified safe area.

An emergency route or exit and any traffic route giving access to it must be kept clear and free from obstruction and, where necessary, provided with emergency lighting so that it may be used at any time.

Each emergency route or exit must be indicated by suitable signs.

- Excavations

All excavation works shall be undertaken in a safe manner and in accordance with the relevant legislation and HSE Guidance.

Before any work involving excavations is performed a site survey must be carried out to identify the presence of underground services. Where these are identified their location shall be clearly marked. Use only hand tools for excavation within 0.5 metres of known underground services. (Underground services include: electricity, gas, water, telecommunication cables & drains etc.)

To prevent persons, plant or materials from falling into excavations, shafts and pits etc. suitable fencing, barriers and / or vehicle stop blocks shall be provided. Traffic cones are not considered suitable barriers for guarding excavations and other openings. Where excavations are near or adjacent to traffic routes and / or tipping into the excavation may take place, then support to the side of the excavations will be required to prevent collapse of the excavation walls.

During the hours of darkness, all excavations must be suitably illuminated by a sufficient number of warning lamps. These lamps shall be maintained in working order and checked on a daily basis.

Areas surrounding excavations shall be kept clear of all debris and other waste materials.

Loose materials must not be allowed to obstruct roadways, paths, gangways or public open spaces.

Contractors shall ensure that excavations are inspected by a competent person prior to the start of each work period.

- Fire Precautions, Detection and Fire fighting

All contractors and their employees shall ensure they familiarise themselves with the fire procedures relevant to where they are working.

Means of escape in case of fire must be kept clear at all times

When "Hot Work" is being performed suitable precautions (that must include a Hot Work Permit), including suitable portable fire fighting equipment must be provided by the contractor, in accordance with HSE Guidance.

On any construction site, suitable and sufficient fire-fighting equipment and fire detection and alarm systems must be provided and located in suitable places.

Fire-fighting equipment or fire detection and alarm systems must be examined and tested at suitable intervals and properly maintained.

Fire-fighting equipment which is not designed to come into use automatically must be easily accessible.

Each person at work on a construction site must, so far as is reasonably practicable, be instructed in the correct use of fire-fighting equipment which it may be necessary for the person to use.

Where a work activity may give rise to a particular risk of fire, a person must not carry out work unless suitably instructed.

Fire-fighting equipment must be indicated by suitable signs.

Where smoking prohibitions are in force these must be observed at all times.

- First - Aid

Contractors are responsible for providing their own first-aid equipment and facilities for use by their employees in relation to the requirements of the Health & Safety (First Aid) Regulations 1981.

- Gas

No contractor shall perform gas works or work on gas installations, fittings or storage vessels unless they are a member of a class of persons approved by the Health & Safety Executive. (i.e. Gas Safe registered)

Competence for all gas works shall be in accordance with the HSE ACOP 'Standards of Training in Safe Gas Installation'.

- Good Order and Site Security

Each part of a construction site must, be kept in good order and those parts in which construction work is being carried out must be kept in a reasonable state of cleanliness.

Where necessary, any construction site must, comply with either or both of the following:

- Have its perimeter identified by suitable signs and is arranged so that its extent is readily identifiable; or is fenced off.

b) Specifically, no timber or other material with projecting nails (or similar sharp object) must be used in any construction work or be allowed to remain in any place, if the nails (or similar sharp object) may be a source of danger to any person.

- Hazardous Substances

Appropriate control measures must be in place when working with and or disposing of substances hazardous to health. This includes strict adherence to manufacturers’ data sheets and the producing of hazardous substances assessments.

- Highly Flammable Liquids & Liquefied Petroleum Gas

Work with highly flammable liquids and liquefied petroleum gas (LPG) must only be undertaken by suitably trained and competent persons.

The necessary safety arrangements for work involving the use of LPG shall be agreed with the relevant SBC officer prior to work commencing.

Highly flammable liquids and LPG cylinders should always be handled with care and must not be misused or abused.

Oxygen and LPG cylinders must be stored separately. LPG cylinders must never be used or stored in a horizontal position. Cylinders should be chained / secured in place on an appropriate trolley.

All gas cylinders must be correctly shut off and securely stored outdoors when not in use. Flexible hoses must be regularly checked for signs of damage and wear.

LPG cylinders shall not be used below ground level, as any leakage of gas will collect at the lowest point.

- Lifting Operations

All lifting operations must be performed strictly in accordance with the provisions of the Lifting Operations & Lifting Equipment Regulations 1998.

Contractors shall produce, if requested, the appropriate statutory inspection reports / certificates for lifting machinery and all accessories (slings, chains, strops, shackles etc).

Operators of cranes or lifting machinery shall be competent persons who have received appropriate documented training.

Detailed information regarding how lifting operations are to be undertaken must be available and agreed before work commences.

The ground on which the crane or lifting machine is located shall be assessed to ensure it is stable and suitable to withstand the weight imposed.

Contractors shall ensure that no part of the crane or lifting machine is liable to impinge upon or come into contact with overhead gantries, cables, pipelines, electrical conductors or similar hazards. Lifting operations must be planned so as not to introduce an uncontrolled hazard to any structure or person that the load or lifting equipment may pass over or close by during the lifting operation.

All chains, ropes or cables used for lifting operations shall be of adequate strength and properly maintained.

During lifting operations appropriate precautions, including the erection of barriers and signage, must be provided to ensure that unauthorised persons are prohibited from entering the work area.

- Making Clients Aware of their Duties

Contractors must not carry out any construction work on a project unless they are satisfied that the client is aware of the duties under CDM 2015 (Regulation 15(1)).

In cases where the contractor is the only one involved, they must liaise directly with the client to establish this. Liaison can be done as part of routine business during early meetings with the client to discuss the project. Contractors should make sure they have a sufficient knowledge of client duties as they affect the project so they can give proper advice. The level of advice will depend on the knowledge and experience of the client and the complexities of the project.

- Manual Handling

All contractors’ undertakings that include repeated manual handling tasks must be subject to controls as detailed in the Manual handling operations regulations 1992 (as amended 2002) and applicable HSE guidance for such tasks.

- Noise

Where ear protection zones have been identified on SBC premises, all contractors shall comply with the requirements to wear hearing protection.

Where contractors’ work introduces a noise hazard that may equal or exceed the lower exposure action value, then the contractor must carry out a full assessment as required by the Noise at Work Regulations 2005.

- Permits To Work

Permits to Work (PTW) are formal procedures put in place to ensure the safety of personnel performing specific hazardous operations or activities.

Where a requirement for a PTW has been identified for specific areas or operations, contractors shall ensure that they create / obtain the relevant PTW and comply with its conditions for the time it is in force.

The Permit to Work must be signed off and authorised by a representative of Swindon Borough Council.

- Personal Protective Equipment

Contractors shall ensure that their employees are provided with and wear appropriate personal protective equipment (PPE) when this is required.

Some sites may require the mandatory wearing of certain PPE including safety helmets, safety shoes, hearing, eye protection & high visibility jackets etc.

Any PPE should be used / worn in a correct manner as directed by the manufacturer (i.e. Hard hats worn correctly and not worn “back to front”).

SBC reserves the right to insist on the removal from site of any individual not complying with site rules regarding the mandatory wearing of PPE.

- Planning, Managing and Monitoring Construction Work

Contractors are required to plan, manage and monitor the construction work under their control so that it is carried out in a way that controls the risks to health and safety. The effort devoted to planning, managing and monitoring should be proportionate to the size and complexity of the project and the nature of risks involved.

On projects involving more than one contractor, this will involve the contractor co-ordinating the planning, management and monitoring of their own work with that of the principal contractor and other contractors, and where appropriate the principal designer.

In planning the work, the contractor must take into account the risks to those who may be affected e.g. members of the public and those carrying out the construction work. Planning should cover the same considerations as those for the principal contractor including considering the risks and ensuring the measures needed to protect those affected are in place.

On single contractor projects, the contractor is responsible for planning the construction phase and for drawing up the construction phase plan before setting up the construction site. The client must provide any relevant pre-construction information they possess and the time and other resources to help the contractor do this.

The arrangements for managing construction work must take into account the same issues that principal contractors must consider.

The contractor should monitor their work to ensure that the health and safety precautions are appropriate, remain in place and are followed in practice.

For single contractor projects, the contractor must ensure a construction phase plan is drawn up as soon as practicable before the construction site is set up.

- Prevention of Risk from Fire, Flooding or Asphyxiation

Suitable and sufficient steps must be taken to prevent, so far as is reasonably practicable, the risk of injury to a person during the carrying out of construction work arising from

(a) fire or explosion;

(b) flooding; or

(c) any substance liable to cause asphyxiation.

- Safe Places of Construction Work

There must be suitable and sufficient safe access and egress from

(a) every construction site to every other place provided for the use of any person whilst at work

(b) every place construction work is being carried out to every other place to which workers have access within a construction site.

Action must be taken to ensure that no person uses access to or egress from or gains access to any construction site which does not comply with the requirements.

A construction site must be made and kept safe for and without risks to the health of any person at work there.

A construction site must have sufficient working space and be arranged so that it is suitable for any person who is working or who is likely to work there, taking account of any necessary work equipment likely to be used there.

- Site Security

All visitors to construction sites, including deliveries, must report to the site office. Clear instructions must be displayed requiring this action at the entrance to the site.

Suitable and secure fencing and barriers shall be erected and adequate warning signage displayed to deter intruders from accessing the site.

Repairs to damaged fencing, barriers and signage must be carried out as soon as they are identified.

Construction sites shall be checked at the end of each working day and reasonable steps taken to ensure the site is safe and secure against unauthorised access.

- Stability of structures

Where necessary, All practicable steps must be taken to prevent danger to any person, to ensure that any new or existing structure does not collapse if, due to the carrying out of construction work, it:

(a) may become unstable; or

(b) is in a temporary state of weakness or instability.

Any buttress, temporary support or temporary structure must be of such design and installed and maintained so as to withstand any foreseeable loads which may be imposed on it; and only be used for the purposes for which it was designed, and installed and is maintained.

A structure must not be so loaded as to render it unsafe to any person.

- Sub - Contractors

Main contractors undertaking "construction work" for the Borough Council shall not appoint any sub-contractors, without the prior written agreement of the appropriate Borough Council Project Officer.

The contractor shall ensure that any sub-contractor appointed is made aware of the contents of this Guidance and complies fully with its requirements.

- Temperature and weather protection

Suitable and sufficient steps must be taken to ensure that during working hours, the temperature at a construction site that is indoors is reasonable having regard to the purpose for which that place is used.

Where necessary to ensure the health or safety of persons at work on a construction site that is outdoors, the construction site must, so far as is reasonably practicable, be arranged to provide protection from adverse weather, having regard to the purpose for which the site is used and any protective clothing or work equipment provided for the use of any person at work there.

- Providing supervision

Any contractor who employs workers or manages workers under their control must ensure that appropriate supervision is provided. The level of supervision provided will depend on the risks to health and safety involved, and the skills, knowledge, training and experience of the workers concerned.

Workers will require closer supervision if they are young, inexperienced, or starting a new work activity. In these circumstances, arrangements should be put in place for supervision to continue even when the supervisor is not present. Other factors that should be considered when assessing the level of supervision needed include the level of individuals’ safety awareness, education, physical agility, literacy and attitude.

Effective supervisors are those who have the relevant skills, knowledge, training (SSMTS, SMSTS), experience and leadership qualities to suit the job in hand. Good communication and people management skills on site are important qualities for supervisors.

- Training

Contractors must ensure that all their employees are competent to perform the work safely, that they have been contracted to undertake. Also, that they have been trained in accordance with any relevant legislative requirements.

- Vehicles & Traffic Routes

Contractors must adhere to specified site speed limits when driving on SBC premises, and must give due regard to the presence of members of the public and especially children.

When vehicles are reversing in congested and or areas of limited vision, banksmen must be provided.

All contractors must strictly comply with any regulated access/egress routes or

one-way systems in force on SBC premises.

Any construction site must be organised in such a way that pedestrians and vehicles can move without risks to health or safety.

Traffic routes must be suitable for the persons or vehicles using them, sufficient in number, in suitable positions and of sufficient size.

A traffic route will not be acceptable unless suitable and sufficient steps are taken to ensure that

pedestrians or vehicles may use it without causing danger to the health or safety of persons near it and

any door or gate for pedestrians which leads onto a traffic route is sufficiently separated from that traffic route to enable pedestrians to see any approaching vehicle or plant from a place of safety and there is sufficient separation between vehicles and pedestrians to ensure safety.

Where this is not reasonably practicable, other means for the protection of pedestrians are provided, and

effective arrangements are used for warning any person liable to be crushed or trapped by any vehicle of its approach; any loading bay has at least one exit for the exclusive use of pedestrians; and where it is unsafe for pedestrians to use a gate intended primarily for vehicles, at least one door for pedestrians is provided in the immediate vicinity of the gate, is clearly marked and is kept free from obstruction.

Each traffic route must be—

(a) indicated by suitable signs where necessary for reasons of health or safety;

(b) regularly checked; and

(c) properly maintained.

No vehicle is to be driven on a traffic route unless, so far as is reasonably practicable, that traffic route is free from obstruction and permits sufficient clearance.

- Whole Body and Hand Arm Vibration

Where a contractor is required to use mechanical or electrical tools that may induce either whole body and / or hand arm vibration to his employees during the undertaking on behalf of SBC, he shall provide details to the appropriate officer within SBC on control measures to assess, monitor and manage such personal vibration exposure.

- Waste Disposal

All waste must be disposed of in a controlled manner and in accordance with the Environmental Protection Act 1990, Hazardous Waste (England and Wales) Regulations 2005, List of Wastes (England) Regulations 2005 and any other relevant legislation.

No waste or rubbish shall be permitted to be burnt or buried on site.

- Welfare

In conjunction with schedule 2 of the CDM 2015 Regulations, all contractors must comply and ensure suitable and sufficient welfare are provided with specific attention to

- Sanitary conveniences

- Washing facilities

- Drinking water

- Changing rooms and lockers

- Facilities for rest

- Work at Heights

Scaffolding shall only be erected, modified or dismantled by competent personnel, under the supervision of an experienced and competent person, in compliance with the relevant legislation and industry guidance.

All scaffolding used must provide adequate working space and be constructed from materials that are suitable and of appropriate strength.

Scaffolding must not be used until its construction is complete and it has been inspected and certificated by a competent person in accordance with the relevant legislation.

Incomplete scaffolding shall be clearly identified by the provision of appropriate warning signs displayed in a prominent position on the scaffold.

Scaffolding shall be inspected prior to its first use post erection, after substantial addition, dismantling or alteration, at regular intervals not exceeding seven days and after any event likely to have affected its strength or stability e.g. high winds.

Particular attention must be given to the provision of guardrails and toe boards at working platforms, workplaces and gangways etc. so as to prevent falls of persons, tools or materials.

Suitable protective measures shall be provided in accordance with the Working at Height Regulations 2005, Schedule 1 & 2, where there is a risk of a fall above or below ground level liable to cause personal injury

No articles are to be thrown or dropped from heights, but must be lowered in an appropriate and safe manner or via a properly constructed chute.

Ladders and step-ladders may only be used in a safe manner and only where a risk assessment of the task has indicated the task is short-term, low risk or due to the unalterable features of the building preventing the use of other access systems. (See Schedule 6 of the Working at Height Regulations 2005)

Contractors and their employees shall ensure ladders/step-ladders are adequately secured to prevent them from slipping.

Contractors must not over reach or carry excessive loads when using ladders/step-ladders.

Ladders must not be left unattended on site. Where it is not practicable to remove them, suitable measures must be taken to prevent unauthorised persons from using them, e.g. removal to the first lift or boarding.

The presence and location of fragile roofs shall be clearly identified by suitable warning signs.

Fragile roofs should not be accessed without thorough risk assessment and planning to ensure safe working at height.

During the construction and maintenance of roofs, SBC will require risk assessments and method statements detailing collective protection for both contractor staff and others that may be affected.

NB:	Fencing and barriers shall be erected and adequate warning signage displayed to deter intruders, especially children, from accessing the site and ascending scaffolding. These measures may include erection of double clipped “heras” fencing or close-board fencing and removal of ladders from the first lift of a scaffold as appropriate.

All forms of barriers are classed as temporary works and should be suitably designed and managed to comply with CDM

- Swindon Borough Council - Certificate of Acknowledgement for Contractors

| - Name of Contractor: |  |
| --- | --- |
| - Address of Contractor: |  |
| - Telephone Contact: |  |
| - Email Contact / Fax No: |  |
| - Address of SBC Site or Premises where work is to be undertaken |  |
| Description of Work: |  |
| Date of Commencement: |  |

| I/We acknowledge receipt of Swindon Borough Council’s HSG 020 Control of Contractor Guidance Document and agree to work in accordance with the conditions outlined. |  |
| --- | --- |
| Signature: | Date: |
| Job Title: |  |
| On behalf of (Name of Company): |  |

| SBC OFFICE USE ONLY |  |  |  |
| --- | --- | --- | --- |
| Date Received |  |  |  |
| SBC Contract Initiator |  | Department |  |

Appendix H – Pre-Construction Health and Safety Plan

See Separate Pre-Construction Health and Safety Plan at Appendix H.

Appendix J – Training Matrix Example

See Separate Training Matrix Example at Appendix J.

Appendix K – Specification of Workmanship and Materials

See Separate Specification of Workmanship and Materials at Appendix K.

Appendix L – Pricing Schedule

See Separate Excel pricing spread sheet Appendix L.

Appendix M – Tender Return Label

# TENDER FOR:	 Kitchen Flooring Works to Support In House Delivery Teams

Closing Date 		 12 Noon Wednesday 31st March 2017

SWINDON BOROUGH COUNCIL

LAW AND DEMOCRATIC SERVICES

CIVIC OFFICES

## EUCLID STREET

Swindon

SN1 2JH

UK

See EU definition of SME: http://ec.europa.eu/enterprise/policies/sme/facts-figures-analysis/sme-definition/