Dated	[0000]

[EMPLOYER]

and

[CONTRACTOR]

Building Contract Incorporating and Amending the JCT Minor Works Contract 2016 Edition

In relation to a Dynamic Purchasing System Agreement for

[internal and external repairs and improvement works][FM Compliance]

Contents

Clause	Page

Parties	1

Background	1

Operative Provisions	1

Article 1 Contractor's obligations and Incorporation and amendment of JCT Minor Works Contract 2016	1

Article 2 Contract Sum	2

Article 3 Architect/Contract Administrator	2

Article 4 Principal Designer	2

Article 5 Principal Contractor	2

Article 6 Adjudication	2

Article 7 Arbitration	2

Article 8 Legal proceedings	3

Contract Particulars	4

Schedule	9

Section 1 Definitions and Interpretation	9

Section 2 Carrying out of the Works	10

Section 3 Control of the Works	12

Section 5 Injury, Damage and Insurance	14

Section 6 Termination	14

Section 7 Settlement of Disputes	16

Section 8: Set off and Other Remedies	17

Schedule 3: Supplemental Provisions	18

Annexure	19

Disclaimer

This pro-forma contract has been supplied as part of the EN:Procure Dynamic Purchasing System for Internal and External Repair and Improvement Works / FM Compliance (as the case may be) and all parties must rely exclusively upon their own skill and judgment or upon those of their advisers when using this document and neither EN:Procure Limited or Ward Hadaway solicitors nor their associated companies assume any liability to any user or any third party in connection with such use.

This Agreement is made on 	[2019]

# Parties

(1)	The "Employer": [INSERT DETAILS] (Co. No. [INSERT]) whose registered office is at [INSERT]; and

(2)	The "Contractor": [INSERT DETAILS] (Co. No. [INSERT]) whose registered office is at [INSERT].

# Background

(1)	The Employer wishes to have the following work carried out: [INSERT DESCRIPTION] at [INSERT] (“Works”) under the direction of the Architect/ Contract Administrator referred to in Article 3;

(2)	The Employer has had the following documents prepared which show and describe the work to be done:

- the drawings numbered/listed in [INSERT] ("Contract Drawings"); and

- a Specification ("Contract Specification");

- Work Schedules;

(as appropriate) which for identification have been signed or initialled by or on behalf of each Party; those documents together with this Agreement, the Conditions and, if applicable, a Schedule of Rates as referred to in the Third Recital (collectively, the "Contract Documents") are annexed to this Agreement;

(3)	The Contractor has supplied the Employer with a copy of the priced Contract Specification or Work Schedules or with a Schedule of Rates;

(4)	For the purposes of the Construction Industry Scheme (CIS) under the Finance Act 2004, the status of the Employer is, as at the Base Date, that stated in the Contract Particulars;

(5)	For the purposes of the Construction (Design and Management) Regulations 2015 (the "CDM Regulations") the status of the project that comprises or includes the Works is stated in the Contract Particulars;

(6)	Where so stated in the Contract Particulars, this Contract is supplemented by the Dynamic Purchasing System Agreement identified in those particulars;

(7)	Whether any of Supplemental Provisions 1 to 6 apply is stated in the Contract Particulars.

# Operative Provisions

# Article 1 Contractor's obligations and incorporation and amendment of JCT Minor Works Contract 2016

The Contractor shall carry out and complete the Works in accordance with the Contract Documents.

This Agreement shall incorporate all the provisions of the Joint Contracts Tribunal Minor Works Contract (2016 edition) ("MW 2016") except that:

- the Recitals contained in MW 2016 shall be replaced in their entirety by the Recitals in this document;

- the Articles of Agreement contained in MW 2016 shall be replaced in their entirety by these Articles of Agreement;

- the Conditions and the Appendices contained in MW 2016 shall be amended as provided in the Schedule to this Agreement; and

- the Conditions and the Appendices shall be construed as varied accordingly and if there is any discrepancy between the Conditions or the Appendices and the amendments contained in this Agreement the wording of the amendments shall prevail.

# Article 2 Contract Sum

The Employer shall pay the Contractor at the times and in the manner specified in the Conditions the VAT-exclusive sum of [INSERT IN WORDS] (£[INSERT IN NUMBERS]) (the "Contract Sum") or such other sum as becomes payable under this Contract.

# Article 3 Architect/Contract Administrator

For the purposes of this Contract the Architect/Contract Administrator is [INSERT] of [INSERT] or, if he ceases to be the Architect/Contract Administrator, such other person as the Employer nominates (such nomination to be made within 14 days of the cessation). No replacement appointee as Architect and/or Contract Administrator shall be entitled to disregard or overrule any certificate, opinion, decision, approval or instruction given by any predecessor in that post, save to the extent that that predecessor if still in the post would then have had power under this Contract to do so.

# Article 4 Principal Designer

The Principal Designer for the purposes of the CDM Regulations is [the Architect/Contract Administrator/or INSERT] of [INSERT] or such replacement as the Employer at any time appoints to fulfil that role.

# Article 5 Principal Contractor

The Principal Contractor for the purposes of the CDM Regulations is the Contractor or such replacement as the Employer at any time appoints to fulfil that role.

# Article 6 Adjudication

If any dispute or difference arises under this Contract, either Party may refer it to adjudication in accordance with clause 7.2.

# Article 7 Arbitration

Where Article 7 applies, then, subject to Article 6 and the exceptions set out below, any dispute or difference between the Parties of any kind whatsoever arising out of or in connection with this Contract shall be referred to arbitration in accordance with Schedule 1 and the JCT 2016 edition of the Construction Industry Model Arbitration Rules (“CIMAR”).  The exceptions to this Article 7 are:

- any disputes or differences arising under or in respect of the Construction Industry Scheme or VAT, to the extent that legislation provides another method or resolving such disputes or differences; and

- any disputes or differences in connection with the enforcement of any decision of an Adjudicator.

# Article 8 Legal proceedings

Subject to Article 6 and (where it applies) to Article 7, the English courts shall have jurisdiction over any dispute or difference between the Parties which arises out of or in connection with this Contract.

# Contract Particulars

| Clause etc | Subject |  |
| --- | --- | --- |
| Fourth Recital and Schedule 2 (paragraphs 1.1, 1.2, 1.5, 1.6, 2.1 and 2.2) | Base Date (Unless otherwise stated the Base Date shall be 4 weeks before the Works commencement date) | [INSERT DATE] |
| Fourth Recital and clause 4.2 | Construction Industry Scheme (CIS) | Employer at the Base Date *is/is not a ‘contractor’ for the purposes of the CIS |
| Fifth Recital | CDM Regulations | the project *is/is not notifiable |
| Sixth Recital | Dynamic Purchasing System Agreement (State date, title and parties). | [INSERT DETAILS] |
| Seventh Recital and Schedule 3 | Supplemental Provisions (where neither entry against one of Supplemental Provisions 1-6 below is deleted, that Supplemental Provision applies) |  |
|  | Collaborative working | Supplemental Provision 1 *applies/does not apply |
|  | Health and safety | Supplemental Provision 2 *applies/does not apply |
|  | Cost savings and value improvements | Supplemental Provision 3 *applies/does not apply |
|  | Sustainable developments and environmental considerations | Supplemental Provision 4 *applies/does not apply |
|  | Performance indicators and monitoring | Supplemental Provision 5 *applies/does not apply |
|  | Notification and negotiation of disputes (Not applicable – see clause 7.1) | Supplemental Provision 6 does not apply |
| Article 7 | Arbitration (If neither entry is deleted, Article 7 and Schedule 1 do not apply. If disputes and differences are to be determined by arbitration and not by legal proceedings, it must be stated that Article 7 and Schedule 1 apply) | Article 7 and Schedule 1 (Arbitration) *apply/do not apply |
| 2.2 | Works commencement date | [INSERT DATE] |
| 2.2 | Date for Completion | [INSERT DATE] or such later date for completion as is fixed under clause 2.7 |
| 2.8 | Liquidated damages | at the rate of £[INSERT] per week or pro-rata part thereof |
| 2.10 | Rectification Period (if no other period is stated, the period is 3 months) | [12] months from the date of practical completion of the Works |
| 4.3 | Interim payments – Interim Valuation Dates (Unless otherwise stated, the first Interim Valuation Date is one month after the Works commencement date specified in these Particulars (against the reference to clause 2.2) and thereafter at monthly intervals.) | The first Interim Valuation Date is [INSERT DATE] and thereafter at intervals of [INSERT] |
| 4.3 | Payments due prior to practical completion – percentage of the total value of work etc. (The percentage is 95% unless a different rate is stated.) | [INSERT]% |
| 4.3 | Payments becoming due on or after practical completion - percentage of the total amount to be paid to the Contractor (The percentage is 97.5% unless a different rate is stated.) | [INSERT]% |
| 4.3 and 4.8 | Fluctuations provision | No fluctuations provisions apply |
| 4.3 and 4.8 | Percentage addition for Schedule 2 (paragraph 13) (if applicable) | Not applicable |
| 4.8.1 | Supply of documentation for computation of amount to be finally certified (The period is 3 months unless a different period is stated.) | [INSERT] months from the date of practical completion |
| 5.3 | Contractor's Public Liability insurance: injury to persons or property – the required level of cover is not less than | £[INSERT] for any one occurrence or series of occurrences arising out of one event |
| 5.4A, 5.4B and 5.4C | Insurance of the Works etc. – alternative provisions | *Clause 5.4A (Works insurance by Contractor in Joint Names) applies/ *Clause 5.4B (Works and existing structures insurance by Employer in Joint Names) applies/ *Clause 5.4C (Works and existing structures insurance by other means) applies |
| 5.4A and 5.4B | Percentage to cover professional fees (If no other percentage is stated, it shall be 15 per cent) | [INSERT] % |
| 5.4C | Insurance arrangements – details of the required policy or policies | are set out in the following document(s) [WHERE 5.4C APPLIES INSERT REFERENCE TO INSURANCE DOCUMENT] |
| 7.2 | Adjudication Nominating body – where no Adjudicator is named or where the named Adjudicator is unwilling or unable to act (whenever that is established) (Where an Adjudicator is not named and a nominating body has not been selected the nominating body shall be one of the bodies listed apposite selected by the Party requiring the reference to Adjudication) | The adjudicator is *President or a Vice-President or Chairman or a Vice-Chairman *Royal Institute of British Architects *The Royal Institution of Chartered Surveyors *Chartered Institute of Arbitrators |
| Schedule 1 (paragraph 2.1) | Arbitration – appointor of Arbitrator (and of any replacement) (If no appointer is selected, the appointer shall be the President or a Vice-President of one of the bodies listed opposite selected by the Party requiring the reference to Arbitration). | President or Vice-President *Royal Institute of British Architects *The Royal Institution of Chartered Surveyors *Chartered Institute of Arbitrators |

EXECUTION UNDER HAND [delete as appropriate]

This document has been signed by the parties or their duly authorised representatives and takes effect on the date stated at the beginning of this document

SIGNED by or on behalf of the EMPLOYER

………………………………

(Authorised signatory)

SIGNED by or on behalf of the CONTRACTOR

………………………………

(Authorised Signatory)

EXECUTION AS A DEED [delete/amend as appropriate]

This document has been executed as a deed and is delivered and takes effect on the date stated at the beginning of this document

EXECUTED as a DEED by the EMPLOYER

acting by two directors or by one director and the secretary

Director

Director/Secretary

EXECUTED as a DEED by the CONTRACTOR

acting by two directors or by one director and the secretary

Director

Director/Secretary

# Schedule

# Section 1 Definitions and Interpretation

Definitions

1.1	INSERT the following additional definitions in clause 1.1:

"Contract" means the Contract consisting of the Contract Documents;

"EN:Able Futures" means EN:Able Futures Community Interest Company (company number 08514543) whose registered office is at 1st Floor, Sovereign Court, 300 Barrow Road, Meadowhall, Sheffield, S9 1JQ.

"EN:Procure" means EN:Procure Limited (company number 09149719) whose registered office is at 1st Floor, Sovereign Court, 300 Barrow Road, Meadowhall, Sheffield, S9 1JQ;

"Unpaid EN:Able Futures Income" has the meaning given to that term in clause 8.8;

"Unpaid EN:Able Futures Income Notice" has the meaning given to that term in clause 8.8;

"Unpaid EN:Procure Income" has the meaning given to that term in clause 8.5;

"Unpaid EN:Procure Income Notice" has the meaning given to that term in clause 8.5;

AMEND the following existing definitions in clause 1.1:

DELETE the words, "1 to 7" and SUBSTITUTE "1 to 8" in the definition of "Conditions", and INSERT the words "each as amended by the Schedule" at the end of the definitions;

INSERT the words ", utility provider" after the words "local authority" in the definition of "Statutory Undertaker";

Agreement etc. to be read as a whole

1.2 	DELETE clause 1.2 and SUBSTITUTE as follows:

"1.2.1	The Agreement and these conditions are to be read as a whole.  Nothing contained in the Contract Drawings, the Contract Specification or the Work Schedules shall overide or modify the Agreement or these Conditions.  In the event of any conflict between the provisions of this Agreement and these Conditions and the provisions of the Dynamic Purchasing System Agreement the conflicting provisions of this Agreement and these Conditions will prevail over the conflicting provisions of the Dynamic Purchasing System Agreement.

1.2.2	Any Works already provided by the Contractor prior to the date of this Contract shall be deemed to have been provided under the terms of this Contract. All sums (if any) paid to the Contractor to date in respect of work done in relation to the Works shall be considered payment on account of sums to be paid under this Contract."

Headings, references to persons, legislation etc.

1.3 	INSERT a new clause 1.3.6 after 1.3.5 as follows:

"1.3.6	References to the "reverse charge applying" (or similar) mean any case where the recipient of a supply for VAT purposes, or a member of a VAT group of which the recipient of the supply is a member, is required to account to the relevant tax authority for the VAT chargeable in respect of the supply."

Contract (Rights of Third Parties) Act 1999

1.5	DELETE clause 1.5 and SUBSTITUTE as follows:

"1.5	Other than EN:Procure and any rights that take effect pursuant to clause 3.1, a person who is not a party to this Contract shall not have any rights under the Contract (Rights of Third Parties) Act 1999 to enforce any term of this Contract."

# Section 2 Carrying out of the Works

Contractor’s obligations

2.1.2	INSERT the words “and goods” after the word “materials” in line 1.

At the end of clause 2.1.2, INSERT:

“Provided always that no approval expressed or implied by the Architect/the Contract Administrator shall in any way relieve the Contractor of his responsibility for complying with the terms of the Contract.  Subject to the foregoing, and subject to the Contract Documents, all materials and goods shall be new, and all materials, goods and workmanship shall be of a satisfactory quality and fit for their intended purpose.”

2.1.4	INSERT as a new clause 2.1.4:

“The Contractor shall provide everything which is necessary for the execution and completion of the Works in accordance with the Contract documents.”

2.1.5	INSERT as a new clause 2.1.5:

“When requested to do so by the Employer, the Contractor shall provide the Employer with evidence that he has complied with all such requirements under sub-clauses 2.1.1 – 2.1.3 above and given all relevant notices required in sub-clause 2.1.1.”

2.1.6	INSERT as a new clause 2.1.6:

“The Contractor shall notify all relevant Statutory Undertakers of the dates and times when he will require their services on the site and shall be responsible for the co-ordination of their works with the remainder of the Works.”

2.1.7	INSERT as a new clause 2.1.7:

“Where the Employer's authorisation or completion of documentation in respect of the Statutory Requirements is required the Contractor shall furnish the relevant documentation to the Employer and permit the Employer the period of 14 days to authorise or complete it.”

2.1.8	INSERT as a new clause 2.1.8:

"In performing his obligations under this Contract, the Contractor shall and shall ensure that each of its sub-contractors shall comply with the Modern Slavery Act 2015."

Commencement and completion

2.2	In line 1 of clause 2.2 DELETE “may” and SUBSTITUTE “shall”.

Extension of time

2.7	INSERT the following at the end of clause 2.7:

“The Contractor's entitlement to an extension of time shall be reduced to the extent that any act or neglect of the Contractor, any Contractor's Persons or any sub-contractor or supplier or their servants or agents may have contributed to the delay.”

Damages for non-completion

2.8.2	DELETE clause 2.8.2 and SUBSTITUTE:

“The Employer may deduct the liquidated damages from any monies due to the Contractor under this Contract (provided that a notice of deduction pursuant to clause 4.5.4 has been given) and may recover any liquidated damages not so deducted from the Contractor as a debt.”

Practical Completion

2.9	INSERT the following at the end of clause 2.9:

“Practical Completion shall mean entire completion of the Works.  Accordingly the Architect/Contract Administrator shall not issue a certificate of Practical Completion if any items of work and/or snagging, commissioning or adjustment remain to be completed.”

Defects

2.10	In line 4 of clause 2.10, after “Contractor who shall”, INSERT “without unreasonable or unnecessary delay.”

At the end of clause 2.10, INSERT:

“Provided that in the case of urgency the Architect/Contract Administrator may instruct the Contractor to make good any such matter within such period as the circumstances require.”

Certificate of making good

2.11	DELETE and SUBSTITUTE:

“On the expiry of the Rectification Period or the date upon which in the Architect/Contract Administrator's opinion the Contractor's obligations under clause 2.10 have been discharged, whichever is the later, the Architect/Contract Administrator shall forthwith issue a certificate stating that the Contractor's obligations under clause 2.10 have been discharged and specifying the date on which such obligations were discharged.”

# Section 3 Control of the Works

Assignment

  - DELETE clause 3.1 and SUBSTITUTE as follows:

“The Employer may assign its entire rights and benefits under this Contract to any person and the Employer’s said rights and benefit may be charged and/or assigned by way of security and may be reassigned without redemption.  The Contractor may not assign the benefit of this Contract without the written consent of the Employer.  The Contractor shall not contend that any assignee is precluded from recovering any loss resulting from any breach of this Contract (whatever the date of such breach) by reason only that that person is an assignee and not the original employer under this Contract or by reason that the original employer or any intermediate employer escaped any loss resulting from such breach by reason of the disposal of any interest in the Works or that the original employer or any intermediate employer has not suffered any or such loss.”

Sub-contracting

3.3	RENUMBER existing clause 3.3.2.3 as 3.3.2.4 and INSERT a new clause 3.3.2.3 as follows:

“under the sub-contract and any sub-subcontract under it, the due dates for interim payments shall each be the same date as under this Contract and each valuation for an interim payment shall be made as at the same date as the valuation under this Contract; the final date for each payment under the sub-contract shall be not later than 19 days after the due date and, under any sub-subcontract, not later than 23 days after the due date;”

3.3	INSERT the following as a new clause 3.3.3:

“Where the Contract Documents provide for any work to be carried out or materials to be supplied by a specific person or a person to be selected from a list supplied by the Architect/the Contract Administrator, the person so selected by the Contractor shall be deemed to be a domestic sub-contractor or domestic supplier (as the case may be).”

INSERT the following as a new clause 3.3.4:

“If the Contractor is unable to enter into a sub-contract or a contract of supply in accordance with clause 3.3.3 above the Contractor shall, with the prior written consent of the Architect/the Contract Administrator, select a replacement sub-contractor or supplier.  Unless the Contractor can demonstrate that such failure to enter into a sub-contract or contract supply with any person in accordance with Clause 3.3.3 was for a reason beyond his control such replacement shall be selected and appointed at the Contractor's own expense.”

Non-Compliance with Instructions

3.5	INSERT the following at the end of the sub-clause:

“No admission, consent, comment, sanction, acknowledgement, confirmation or advice made or given by or on behalf of the Architect/The Contract Administrator shall operate to exclude or limit the Contractor's liability for any breach of his obligations under this Agreement.”

CDM Regulations

3.9.5	INSERT a new sub-clause 3.9.5:

"the Contractor shall prepare and maintain the health and safety file in accordance with the CDM Regulations, shall provide a copy to the Principal Designer upon reasonable request, and shall provide the completed compliant health and safety file to the Employer at the end of the construction phase."

Section 4 Payment

VAT

4.1	DELETE clause 4.1 and SUBSTITUTE as follows:

"4.1.1	The Contract Sum is exclusive of VAT and, in relation to each payment to the Contractor for any supply made under this Contract:

4.1.1.1	the Contractor shall within two Business Days following the issue by the Architect/Contract Administrator of an interim certificate, issue to the Employer an appropriate VAT invoice in respect of such supply, indicating whether or not the reverse charge applies to the supply; and

4.1.1.2	subject to the Contractor complying with clause 4.1.1.1 and unless the revise charge applies, the Employer shall in addition pay to the Contractor the amount of any VAT properly chargeable in respect of such supply.

4.1.2	If the Contractor:

4.1.2.1	issues an application in relation to any interim or final payment under clause 4.4.1 it shall include a request for the Employer to confirm in writing whether the reverse charge applies to the supply to which the application relates; or

4.1.2.2	does not issue an application under cluse 4.4.1, it shall, not later than the due date fixed under clause 4.3 (in respect of interim payments) or clause 4.8.1 (in respect of the final payment if the paying party is the Employer) request the Employer to confirm in writing whether the reverse charge applies to the relevant supply

in either case, the Employer shall provide such confirmation with, or not later than the issue of, the payment certificate by the Architect/Contract Administrator relating to such supply.

4.1.3	The Employer is registered for VAT in the United Kingdom under registration number [INSERT]."

Payments – amount and notices

4.5.4	DELETE "5 days" in clause 4.5.4 and SUBSTITUTE: "1 day".

# Section 5 Injury, Damage and Insurance

Contractor's liability – personal injury or death

5.1	In line 3, after ‘Works’ INSERT:

“or the performance of any other obligation of the Contractor pursuant to this Contract or out of the presence on site of any person or persons for any other reasons,”

Contractor's liability – loss, injury or damage to property

  - In line 5, after ‘Works’ INSERT:

“or the performance of any other obligation the Contractor pursuant to this 	Contract.”

Evidence of Insurance

5.5	RENUMBER clause 5.5 as 5.5.1 and INSERT the following as new clause 5.5.2:

“5.5.2	If the Contractor defaults in effecting and/or maintaining any insurance it is required to effect and/or maintain under this Contract the Employer may himself insure against any liability or expense which he may incur arising out of such default and a sum or sums equivalent to the amount paid or payable by him in respect of premiums therefore may be deducted by the Employer from any monies due or to become due to the Contractor under this Contract, or may be recoverable by the Employer from the Contractor as a debt.”

# Section 6 Termination

Default by the Contractor

      - INSERT as clause 6.4.1.4:

“commits any other breach of this Contract having or which may incur consequences sufficiently serious to justify determination of the Contractor’s employment,”

## Corruption and regulation 73(1)(b) of the PC Regulations

## 6.6	In line 3, after "acting or his behalf", INSERT: "or associated with him"

## At the end of clause 6.6, after the full stop, INSERT:

## "For the purpose of this clause 6.6, whether a person is associated with another person shall be determined in accordance with section 8 of the Bribery Act 2010 and a person associated with the Contractor includes, but is not limited to, any sub-contractor of the Contractor."

Consequences of termination under clauses 6.4 to 6.6

    - INSERT at the end of clause 6.7.4:

“provided that:

      - if the Employer elects not to procure the completion of the Works, then the amount to be allowed under clause 6.7.3.3 shall be the portion of the Contract Sum payable for the elements of the Works carried out and any Site Materials provided by the Contractor; and

      - if the Employer procures the completion of the outstanding Works for less than the Employer would have had to pay the Contractor to complete the outstanding Works then for the purposes of this clause 6.7.4 the Employer shall be deemed to have paid the same amount to procure the completion of the outstanding Works under clause 6.7.1 as the Employer would have had to pay the Contractor to complete the outstanding Works under this Contract.”

Default by Employer

      - In line 1, DELETE “any impediment, prevention or default” and SUBSTITUTE:

“any wrongful impediment, wrongful prevention or other default”

Insolvency of Employer

    - In line 1, after “notice to the Employer”, INSERT:

“or the Employer may by notice to the Contractor”

    - INSERT at the end of cause 6.9.2:

“and an extension of time for completion shall be given under clause 2.7 equal to the period of suspension”

Termination by Either Party and regulations 73(1)(a) and 73(1)(c) of the PC Regulations

6.10.4	INSERT a new clause 6.10.4 as follows:

“Without prejudice to any rights that have accrued under this Contract or any of its rights or remedies, the Employer may terminate the employment of the Contractor under this Contract on giving not less than 14 days written notice to the Contractor.”

Suspension

INSERT a new clause 6.12 as follows.

"6.12.1	The Employer may at any time on 7 days' notice instruct the Contractor to suspend the works and upon 7 days’ notice instruct the Contractor to resume the Works.

6.12.2	Where the Employer exercises its right of suspension under clause 6.12.1 the Contractor shall be entitled to a reasonable amount in respect of the costs and expenses reasonably incurred in such suspension and resumption of the Works in like manner as provided for Contractor suspension under clause 4.7.2 and 4.7.3.

6.12.3	Where a period of suspension under this clause 6.12 continues for 6 months the Contractor shall be entitled to terminate its employment as provided for under clause 6.8.3 and shall be entitled to payment as provided under clause 6.11."

# Section 7 Settlement of Disputes

Mediation

7.1	DELETE existing clause 7.1 and SUBSTITUTE as follows:

"7.1	Subject to Article 6:

7.1.1	if any dispute or difference arises under this Contract, directors or other senior representatives of the parties with authority to settle the dispute shall, within 10 Business Days of a notice (served in accordance with clause 1.6) from one Party to the other, meet in a good faith effort to resolve the dispute or difference;

7.1.2	if the dispute or difference is not resolved at the meeting referred to in clause 7.1.1, the parties shall attempt to settle it by mediation in accordance with the Centre for Effective Dispute Resolution (“CEDR”) Model Mediation Procedure.  To initiate mediation, a party shall give a notice (“ADR notice”), served in accordance with clause 1.6, to the other Party, requesting mediation.  The parties shall agree the identity of the mediator or, if not agreed between the Parties within 10 Business Days of the ADR notice, the Party who served the ADR notice shall apply to CEDR to nominate the mediator, attaching a copy of the ADR notice to its application and copying its application to the other party.  The mediation shall start not later than 20 Business Days after the date of the ADR notice (or, if later, not later than 10 Business Days after the parties have agreed the identity of the mediator or after CEDR has nominated the mediator);

7.1.3	neither Party may commence any proceedings under Article 7 or Article 8, whichever applies, in relation to any dispute or difference arising under this Contract until it has attempted to settle the dispute or difference by mediation under clause 7.1.2 and either the mediation has terminated or the other Party has failed to participate in the mediation, provided that the right to issue proceedings is not prejudiced by a delay."

Adjudication

  - INSERT at the end of clause 7.2:

“provided that:

    - the Adjudicator shall have power to determine more than one dispute at the same time, and if requested to do so by either party shall determine any matter raised by such party in the nature of set-off, abatement or counterclaim at the same time as he determines any other matters referred to him; and

    - at the same time as he gives any decision, the Adjudicator shall give reasons for the decision in writing.”

# Section 8: Set off and other remedies

INSERT a new Section 8 as follows:

"General

8.1	Nothing contained in this Contract (other than as to the giving of notices) shall oust or limit any right of the Employer under any statute or rule of law or of equity in the nature of set-off or abatement of price.

8.2	If the Contractor becomes insolvent so that its covenant is impaired, then without prejudice to any other remedies the Employer may have, the Employer shall be entitled to recover from the Contractor any premiums reasonably incurred to effect insurance (such as inherent defects insurance or other suitable cover) in order to arrange suitable alternative protection.

8.3	The obligations of the Contractor under this Contract shall not be lessened or affected by:

8.3.1	any power or duty of the Employer or any other party to grant or withhold approval of, or object to, any matter in connection with the Works, or to inspect the Works; or

8.3.2	the grant, or failure to grant, such approval, or the making, or failure to make, such objection or any such inspection of, or failure to inspect, the Works.

Payments due under Dynamic Purchasing System Agreement

8.4	The Employer and the Contractor acknowledge the provisions of the Dynamic Purchasing System Agreement. In particular, the Contractor acknowledges and agrees that pursuant to clause 23 of the Dynamic Purchasing System Agreement EN:Procure is entitled to receive from the Contractor the EN:Procure Income applicable to this Contract.

8.5	If the Contractor fails to pay to EN:Procure the EN:Procure Income applicable to this Contract, then EN:Procure may, in accordance with clause 23.8 of the Dynamic Purchasing System Agreement, issue a notice to the Employer and the Contractor (an “Unpaid EN:Procure Income Notice”).  The Unpaid EN:Procure Income Notice will inform the Parties of the relevant unpaid amount (the “Unpaid EN:Procure Income”).

8.6	Following receipt of an Unpaid EN:Procure Income Notice the Employer shall, in accordance with the provisions of this Contract, set off against and deduct from any subsequent payment to the Contractor under this Contract the amount of the Unpaid EN:Procure Income set out in the relevant Unpaid EN:Procure Income Notice and pay such amount to EN:Procure in satisfaction of the Unpaid EN:Procure Income.

8.7	The Employer and the Contractor acknowledge the provisions of clauses 26 and 27 of the Dynamic Purchasing System Agreement.  In particular, the Contractor acknowledges and agrees that pursuant to clause 27 of the Dynamic Purchasing System Agreement EN:Able Futures is entitled to receive from the Contractor the EN:Able Futures Income applicable to this Contract.

8.8	If the Contractor fails to pay to EN:Able Futures the EN:Able Futures Income applicable to this Contract, then EN:Procure may, in accordance with clause 27.2 of the Dynamic Purchasing System Agreement, issue a notice to the Employer and the Contractor (an "Unpaid EN:Able Futures Income Notice"). The Unpaid EN:Able Futures Income Notice will inform the Parties of the relevant unpaid amount (the “Unpaid EN:Able Futures Income”).

8.9	Following receipt of an Unpaid EN:Able Futures Income Notice, the Employer shall, in accordance with the provisions of this Contract, set off against and deduct from any subsequent payment to the Contractor under this Contract the amount of the Unpaid EN:Able Futures Income set out in the relevant Unpaid EN:Able Futures Income Notice and pay such amount to EN:Procure in satisfaction of the Unpaid EN:Able Futures Income."

# Schedule 3: Supplemental Provisions

Transparency

INSERT to the end of Supplemental Provision 7 as follows:

"7.3	The Contractor shall assist and co-operate with the Employer to enable the Employer to respond to any request for disclosure which relates to the Works.

7.4	The Contractor shall and shall use best endeavours to procure that any sub-contractor of any tier of the Contractor shall:

7.4.1	transfer to the Employer any request for disclosure as soon as reasonably practicable after receipt and in any event within 3 days of receiving a request for disclosure; and

7.4.2	provide all necessary assistance as reasonably requested by the Employer to enable the Employer to respond to a request for disclosure as soon as practicable after receipt and in any event within 20 days.

7.5	The Contractor shall not respond directly to any request for disclosure unless expressly authorised to do so by the Employer.

7.6	The Contractor shall ensure that all FOIA Information (as defined under section 84 of the FOIA) is retained for the agreed information periods as set out below and shall permit the Employer to inspect such records as requested from time to time:

7.6.1	6 years following the issue of the final certificate under clause 4.8.2; or

7.6.2	6 years following termination of this contract

whichever is the earlier."

# Annexure

The Contract Drawings, Contract Specification, and Work Schedules

[Attach/refer to  relevant documents as applicable]