Broadband Delivery Framework

OJEU Contract Notice 2011/S 122-202671

Somerset County Council

Table of amendments to Call-off Contract for Call-Off ITT Part 3: CP776-12

Date: [ 17.08.12

Version: [14.1]

Status:  UPDATED

Draft Table of Amendments to Call-Off Contract

Notes:

- Bidders should note that the only permitted amendments to the template Call-Off Contract are those indicated therein by the “Template Note” or gaps identified below.

- In the version of the Call-Off Contract to be issued as Part 3 of the ITT, additional drafting notes will be incorporated to indicated where parts of the ITT or the response will be used to populate areas of the Call-Off Contract.

- The Supplier should note that while the Call-Off Contract will be entered into by the Supplier and Somerset County Council ("SCC"), SCC will be acting as the accountable and lead body for and on behalf of itself and the other Connecting Devon and Somerset partners (i.e. the Other Beneficiaries) - namely Devon County Council, North Somerset Council, Bath & North East Somerset Council, Plymouth City Council, Torbay Council, West Devon Borough Council and South Hams District Council. References to SCC below should therefore be taken by the Supplier to represent Somerset County Council and other Beneficiaries as a whole.

| Terms and Conditions |  |  |  |
| --- | --- | --- | --- |
| 2.1.1 | - [Template Note: Authority to include any conditions precedent if required, e.g. legal opinion that the Guarantee (if required) is enforceable in the jurisdiction of the Parent Company, if based overseas]]. If there are no conditions precedent then the Clause 2 heading should be replaced with "NOT USED"] | No Condition Precedent to be applied. Template Note to be deleted. |  |
| 10.2 | [Template Note: The Authority should consider whether any other general service requirements are needed, e.g. in relation to carbon emissions, night time working, visual impact of installations and provision of information to the public] | No amendment is proposed. Template Note to be deleted. | N/A |
| 14 | [Template Note: If the Network is to be designed such that it can be isolated from the Supplier's wider infrastructure and business then for continuity of Deployed Service reasons, it may be appropriate for the Authority to have a right to take over (on a temporary basis) the performance of any or all of the Deployed Services itself or appoint a third party to do so [continued] … in the following circumstances: - a termination right arising; - a regulatory requirement or statutory duty; - a serious health and safety/environment risk; - an emergency. Similar issues arise in relation to exit where, depending on how the Network is designed, it may be feasible for the Network to be acquired by a third party. The Authority should consider its requirements for Network design and whether step-in rights may be needed prior to the issue of its ITT to the Framework Suppliers. If step-in rights are not required then the Clause 14 heading should be replaced with "NOT USED"] | Clause 14 will be deleted and marked "Not used" | N/A |
| 24 | [Template Note: Schedule 5.4 (Additional Funding) contains guidance for Local Bodies should they wish to use non-DCMS third party funding in connection with a particular Call Off Contract. An operative provision may need to be included here which cross refers to Schedule 5.4, to the extent that additional third party funding is used. If non-DCMS third party funding is not used then the Clause 24 heading should be replaced with "Not Used"] | This clause will not be required and will be marked "Not used". | N/A |
| 28 | [Template Note: If a Guarantee is being provided in relation to a Call Off Contract, the Authority may decide that it is appropriate for the Parent Company and each Key Subcontractor (and not the Supplier) to be subject to the financial distress provisions below] | Template Note to be deleted. No PCG will be required. | N/A |
| 28.1 | [Template Note: If a Supplier does not have credit ratings, it may be appropriate for appropriate financial ratios to be used instead of D&B ratings. This clause may be Supplier specific, to the extent of specifying the applicable referenced agency/rating] | SCC propose the inclusion of the following new clause into the Call-Off Contract: "28.1A The Supplier acknowledges and agrees that in the event that the Supplier or its Key Subcontractors do not have a specified credit rating then appropriate financial ratios (as shall be reasonably agreed with the Authority in advance) shall be substituted, used and reported to the Authority”. | N/A |
| 29 | [Template Note: The Authority shall be entitled to require the provision of a Guarantee in relation to its Call Off Contract where the Authority considers a Guarantee is required due to the financial circumstances of the Supplier. If a Guarantee is required and the Parent Company is based overseas, the Authority should consider whether a legal opinion from a law firm from the overseas jurisdiction as to the enforceability of the Guarantee in that jurisdiction is required. If a legal opinion is required the Contract will need to be amended to provide for this. If a Guarantee is not required then the Clause 29 heading should be replaced with "Not Used"] | Template Note to be deleted. No PCG will be required. This clause will be marked "Not used". | N/A |
| 30 | [Template Note: The Authority shall be entitled to require the provision of a Performance Bond in relation to its Call Off Contract where the Authority considers a Performance Bond is required due to the financial circumstances of the Supplier. If a Performance Bond is not required then the Clause 30 heading should be replaced with "Not Used"] | Template Note to be deleted. No Performance Bond will be required. This clause will be marked "Not used". | N/A |
| 31 | [Template Note: If the Authority elects to incorporate contingency arrangements in its Call Off Contract pursuant to paragraph 16 of Schedule 5.1 (Milestone Payments and Claims Procedure), then it may be appropriate for Clause 31 to be amended by adding recourse to these arrangements to the list of options above] | Template Note to be deleted. No contingency will be offered to by SCC. | See ITT Part 2 Para 2.5.4 |
| 43 | - [Template Note: The appropriateness of the default Authority Assets provisions below will need to be reviewed within the specific context of any Authority Assets that may be used under a particular Call Off Contract] | Template Note to be deleted. There are no relevant Authority Assets. Schedule 4.2 Appendix will be marked "Not used". | See ITT Part 2 Para 2.7.1 |
| 45.1.2 | [Template Note: It may be appropriate for the licence to use Supplier IPR to extend beyond the Term, depending on the nature of the Supplier IPR in relation to particular Call Off Contracts] | Template Note to remain - SCC reserves its position re: licence to use Supplier IPR after expiry. This is subject to review of the ITT responses from the Supplier. Supplier to identify and explain what the specific Supplier IPR will be. | N/A |
| 49.3.1 | [Template Note: The Authority should accept a consultation obligation in respect of the Commercially Sensitive Information only if Schedule 3.2 can be agreed in a form which refers to a limited set of specific information that is genuinely commercially sensitive to the Supplier] | It is not anticipated that SCC will amend the contract but the Template Note will be retained and amended to start: “The Authority will only accept a consultation obligation in respect of Commercially Sensitive Information….” | N/A |
| 50.3 | [Template Note: The Authority should accept a consultation obligation in respect of the Commercially Sensitive Information only if Schedule 3.2 can be agreed in a form which refers to a limited set of specific information that is genuinely commercially sensitive to the Supplier] | It is not anticipated that SCC will amend the contract but the Template Note will be retained and amended to start: “The Authority will only accept a consultation obligation in respect of Commercially Sensitive Information...” | N/A |
| 50.6.2 | [Template Note: There may be a subset of particularly sensitive Commercially Sensitive Information which the Supplier may not want to disclose to another Local Body] | It is not anticipated that SCC will amend this Template Note. SCC proposes to add the following new clause to take account of the wider Connecting Devon and Somerset partners that form the Other Beneficiaries to the Call-Off Contract: "50.6.1A to the Other Beneficiaries where such disclosure is in connection with this Contract;" | N/A |
| 53.1 | - [Template Note: Parent Company wording needed only if the Supplier is required to procure a Guarantee in relation to a particular Call Off Contract] | Template Note to be deleted. No PCG will be required. | N/A |
| 53.3 | - [Template Note: Clause needed only if the Supplier is required to procure a Guarantee in relation to a particular Call Off Contract] | Template Note to be deleted. |  |
| 57.2.2 | - [Template Note: Authority to consider the scope of potential Supplier liability for damage to Authority or third party property, and any potential loss that may be suffered (or liability that may be incurred) by the Authority as a consequence of such damage. For example, the Supplier may cause damage to third party property during Network Deployment, where the third party attempts to bring a claim against the Authority in relation to such damage. In this example, the Authority would wish to be made whole for any loss arising] | The extent of the limitation of liability for property damage is presently being considered by SCC. SCC is minded to amend 57.2.2 to: "… shall in no event exceed the greater of £10 million or the Supplier's public liability insurance or equivalent cover". | N/A |
| 58. | [Template Note: The Authority should consider whether it requires the Supplier to maintain any specific types of insurance and, if so, the basis upon which such insurance should be maintained and the nature of any associated rights needed by the Authority (e.g. notice of insurance claims). The Authority should seek specialist insurance advice if it considers that specific insurance may be needed. If specific insurance is not required then the Clause 58 heading should be replaced with "Not Used"] | SCC will require the Supplier to maintain the following insurance cover: - Public Lliability: minimum of £10m; - Professional Indemnity: minimum of £5m; - Employers Liability: £5m - Product Liability: £2m The draft clause 58 together with a definition of "Required Insurance" is set out at Rider 1 below. | N/A |
| 61.1.3 | [Template Note: The Longstop Date concept should be used by the Authority only to the extent there are timing constraints or dependencies on the availability of funding for the Achievement of relevant Milestones] | SCC's Longstop Date will be end of March 2015. | N/A |
| 61.1.4 | [Template Note: Guarantor wording needed only if the Supplier is required to procure a Guarantee in relation to a particular Call Off Contract] | Template Note to be deleted. As no PCG will be required the following will be deleted: "… [and/or the Guarantor]..." | N/A |
| 65.3 | [Template Note: If the Network and the Deployed Services will be designed such that they can be taken over by another operator, then the drafting will need to provide for any necessary exit arrangements including (e.g.) the procurement of a replacement supplier, the maintenance of asset registers, the acquisition of assets and the ongoing use of Supplier IPR. The presumption is that in most cases this will not be possible and so standard exit drafting (supporting by an exit schedule) has not been included. If detailed exit arrangements are needed on this issue, the drafting above will need to be amended in the context of the specific Call Off Contract – in most instances this is anticipated as unlikely] | It is not anticipated that SCC will amend this. Bidders to confirm their position re: design of their proposed Network and Deployed Services and capability of the same being taken over by a third party operator. | N/A |
| 66.1 | [Template Note: Authority to consider if specific conditions need to be stipulated in respect of any potential excess profits arising from the sale of the Network by the Supplier] | It is proposed to amend clause 66.1 to read: “The Supplier shall not assign, novate or otherwise dispose of or create any trust in relation to any material part of the Network or in relation to any or all of its rights and obligations under this Contract without the prior written consent of the Authority (which in respect of a proposed assignment, novation or disposal to an Affiliate only, shall not be unreasonably withheld or delayed). In circumstances where the Authority gives its prior written consent it may stipulate certain conditions of such consent (such as requirements for sharing of profits from such a disposal or the provision of a guarantee substantially in the form of the Guarantee in a form satisfactory to the Authority from the parent company of the assignee or novatee)” | N/A |
| 74.1 |  | Supplier and Authority contact details for notices to be populated. Authority contact will be: Dave Cornish Team Manager - Economy Somerset County Council County Hall Taunton TA1 4DY E: djcornish@somerset.gov.uk T: 01823 355279 |  |
| 76 | [Template Note: This Contract will need to be amended where applicable if it is to be governed by Scottish or Northern Irish law] | Template Note to be deleted. Not applicable. |  |
| Schedule 1 | Definitions |  |  |
| “Commission Decision” |  | Populate with reference number | N/A |
| “Compliance Matrix” |  | Reference appendix number of Schedule 3.1 to be added | N/A |
| “Expiry Date” | [Template Note: This should be expressed here at the Effective Date as a calendar date fixed at [7] years from the planned Full Service Commencement Date (which the Supplier may replicate in the Project Plan for clarity)] [Template Note: This needs to be a minimum period of 7 years to comply with State aid guidance] | To be populated as per drafting note with the minimum seven year period from the Full Service Commencement Date | N/A |
| “Framework Agreement” |  | Date to be added | N/A |
| “Full Service Commencement Date” |  | ID to be added from Implementation Plan | N/A |
| “Guarantee” |  | To be deleted as no Guarantee will be called upon. | N/A |
| “Insolvency Event” | Template Note: Parent Company wording in square brackets needed only if a Guarantee is required] | Reference to "and/or the Parent Company" to be deleted. | N/A |
| “ITT” |  | To be amended to reflect [●] 2012 issue date. | N/A |
| “Longstop Date | [Template Note: See Clause 61.1.3 and the associated Template Note] | [31] March 2015 |  |
| “Other Beneficiary” | [Template Note: Authority to list any other local bodies it may be contracting on behalf of]; | Devon County Council, North Somerset Council, Bath & North East Somerset Council, Plymouth City Council, Torbay Council and West Devon Borough Council and South Hams District Council. | N/A |
| “Milestone Date” | “Milestone Date” | Definition to be amended to refer to Appendix 2 (Implementation Plan and Project Plan) instead of Appendix 1 | N/A |
| “Parent Company” and “Performance Bond” | [Template Note: Definition needed only if a Guarantee is required] [Template Note: Definition needed only if a Performance Bond is required] | To be deleted. | N/A |
| "Required Insurance" | Not in Template | New definition of "Required Insurance" to be added to Schedule 1 from Rider 1: |  |
| “Working Day” | “Working Day” | Remove words in square brackets | N/A |
| Schedule 2 | Service Requirements |  |  |
|  | [Template Note: The Service Requirements will be appended here as the Contract is finalised during the relevant Call Off Procedure. The Authority will supplement the Baseline Service Requirements set out in the Framework Agreement to suit its local requirement in accordance with the Call Off Procedure and the amended version will be discussed with the Framework Suppliers during the Call Off Procedure] [Template Note: The Service Requirements will be appended here as the Contract is finalised during the relevant Call Off Procedure. The Authority will supplement the Baseline Service Requirements set out in the Framework Agreement to suit its local requirement in accordance with the Call Off Procedure and the amended version will be discussed with the Framework Suppliers during the Call Off Procedure] Schedule 2 of the Framework Agreement will be used by Local Bodies to develop their Local Body Service Requirements, in accordance with Schedule 9 (Call Off Procedure) of the Framework Agreement. It is intended that the definitions and requirements in Schedule 2 of the Framework Agreement will be incorporated into this Schedule 2 (Service Requirements) of the relevant Call Off Contract, as amended to suit the local requirement in accordance with the Call Off Procedure. Certain grammatical and terminological changes will also need to be made to the content of Schedule 2 of the Framework Agreement in order to effect incorporation into a Call Off Contract (e.g. references to "the relevant Call Off Contract" would be replaced with references to "this Contract" and references to "Local Body" would be replaced with "Authority").] | SCC will issue the schedule based on the pro-forma Service Requirements as set out in Schedule 2 of the Framework Agreement. Bidders should note that paragraphs 2.3.3 and 2.23-2.26 will not be used. Bidders should also note that the Local Requirements for SCC are set out in Part 2 of the ITT. | See ITT Part 2, Para 3.6.5 |
| Schedule 3.1 | Suppliers Solution |  |  |
|  | [Template Note: The Supplier Solution once agreed with the Authority during the relevant Call Off Procedure will be appended here. The Supplier will use its Reference Supplier Solution set out in the Framework Agreement as the basis for development of the Supplier Solution during the Call Off Procedure, in accordance with Schedule 3 (Reference Supplier Solution) of the Framework Agreement] [Template Note: The Speed and Coverage Template, comprising part of the Supplier Solution, is agreed during the relevant Call Off Procedure. The agreed Speed and Coverage Template should (with regard to structure and content level) be substantially equivalent to that template with file reference [•] dated [•], as exchanged by the parties on or about signature of the Framework Agreement (the "Toolkit SCT"). This Toolkit SCT captures certain principles (which are subject to the final sentence of this template note) as follows: The contractual commitments with regard to speed and coverage are specified at a Phase or Milestone level; and A more detailed view shall also be provided by a bidding Supplier as part of the Call-Off Procedure at (i) postcode sector (‘4 digit’ postcode) level; or (ii) the Lower Super Output Area (LSOA) level (if a Local Body provides a postcode to LSOA mapping) or comparable aggregation level where Local Body can demonstrate this is reasonably required for stakeholder governance (if Local Body can provide appropriate postcode mapping). However, this level of data will not be contractually committed under the Call-Off Contract. Should a Local Body wish to depart from any aspect of the structure and content level set out in the Toolkit SCT this would need to be addressed as part of the operation of the Call-Off Procedure. The impact of such departure(s) on the solutions offered would need to be considered as part of that procedure.] | Supplier Solution as set out in its response to ITT and any clarification to it, to be appended here. | N/A |
| Schedule 3.2 | Commercially Sensitive Information |  |  |
|  | [Template Note: This should be a list of specific items/categories of information which the Supplier considers to be of a commercially sensitive nature relating to the Supplier, its IPR or its business. General and/or vague statements should not be accepted by the Authority] | To be populated with responses from the Supplier's response to ITT – setting out clear and specific items/categories of information which the Supplier considers to be commercially sensitive. Bidders are reminded that SCC will not accept any vague or general statements. | N/A |
| Schedule 3.3 | Key Sub-contractors |  |  |
|  |  | Table to be populated from the Supplier's response to the ITT (if any) | See ITT Part 2, paragraph 3.2.1 |
| Schedule 3.4 | Key Personnel |  |  |
|  |  | Table to be populated from the Supplier's response to the ITT (if any) | See ITT Part 2, paragraph 3.2.1 |
| Schedule 4.1 | Implementation |  |  |
|  |  | Number of Working Days in square brackets to be as drafted except for the number of Working Days in paragraphs 7.3.4 and 7.4.1 which shall be amended to read 10 Working Days. | N/A |
| Appendices | [Template Note: The Implementation Plan is to be developed as part of the Call Off Procedure and included here. This should identify the Phases (including the relevant start and end dates), Milestones (including their scope), Milestone Dates, any applicable Longstop Dates and other key high level data] [Template Note: Reference to the initial Project Plan to be inserted] [Template Note: To be developed by the Supplier and agreed by the Parties as part of the Call Off Procedure and inserted/referenced here] | Appendices 2 and 4 to be populated from the Supplier's response to ITT | N/A |
| Schedule 4.2 | Authority Assets |  |  |
|  | [Template Note: If any assets are to be fully transferred to the Supplier, this may be dealt with in a separate asset transfer agreement] | There are none applicable. This schedule will not be used | N/A |
| Schedule 4.3 | Relief events |  |  |
|  |  | Table to be populated from the Supplier's response to the ITT | N/A |
| Schedule 5.1 | Milestone payments and claims |  |  |
| Appendix one | [Template note: The Milestone Payments included in this Appendix must be consistent with the following and with Schedule 4.1 Appendix 1] [Template Note: This paragraph 1.2 can be removed if non-DCMS third party funding is not used] | Paragraph 1.2 will be deleted as there is no non-DCMS funding as at the date of the ITT. The table in Appendix 1 will be populated with the amounts of the public sector funding attributable to each Milestone. The Programme’s milestone percentages are as follows: Milestone 0 3% Milestone 1 59% Milestone 2 28% Milestone 3 10% | See ITT Part 2, para 2.5.2 |
|  |  | The Survey Assumptions in Appendix 3 will be populated from the Supplier's response to the ITT. | N/A |
| Para 10.3 | - [Template Note: DCMS advises Local Bodies to consider whether their project is likely to have a high level of subsidy payment relative to the Supplier investment, and that in greater-than-expected Take-up scenarios, the resultant low proportion of profits deriving from additional Take-up that would be retained by the Supplier (as calculated for this limb of the claw-back formula) may not cover the additional capital investment necessary to serve these End Users. Consequently the level of non subsidy investment required could detrimentally impact upon the Supplier’s incentive to achieve additional Take-up on the Network. - In such circumstances, and recommending the Local Body should seek supporting evidence from Suppliers making this case, the Local Body should consider adjusting the element of the claw-back formula identified using square brackets above to ensure the Supplier is able to retain a minimum proportion (i.e. a ‘floor’ for the Project Investment Ratio) of the additional profit where the Project Investment Ratio would otherwise drive a lower proportion. For example, a Local Body may agree with the Supplier (after considering its supporting evidence) that the Project Investment Ratio used in the claw-back formula would be a minimum of 20%, or alternatively agree a tiered approach where the floor Project Investment Ratio increases dependent on the level of Take-up above the forecast.] |  |  |
| Para 14 | [Template Note: If, during the Call-Off process, a Local Body wishes to agree a 'stretch-target' against the Take-up assumptions set out by a Supplier in its originally bid Project Model (in order to achieve higher levels of overall investment), a mechanism would also be included to enable sharing of associated increased risk. The following principles are provided for consideration in respect of the Call-Off concerned but it is recognised this is an area that would be refined at the Call-Off level. Principles for consideration: - Following a Framework Supplier’s provision of its own 'original' submitted bid model Take-Upup assumption, the Local Body may then request as part of the Call- Off processProcedure that the Framework Supplier provides and contracts to a variant bid Project Model using a revised Take-Upup assumption. - At interim and the final Take-Upup Review Point for the Call-Off Contract concerned, an assessment of Take-Upup shall be conducted by comparing actual Take-Upup to the forecast Take-Upup (as shown in the Project Model), for each completed Project Period during the Call-Off Contract Term. - If the Net Additional Take-Upup calculated in accordance with Paragraphparagraph 10 of Schedule 5.1 is below forecast, this difference represents a "Risk-Share Take-Upup Difference". The Risk-Share Take-Upup Difference is capped at the difference between the Take-Upup assumptions shown in the contracted Project Model and the Supplier's original Take-Upup bid assumptions. - A risk-share payment would be calculated as follows: - Risk-share payment = Risk-Share Take-Upup Difference x Project Unit Margin x (1 – Project Investment Ratio) - Interim risk-share payment calculations would be applied and payments made to ameliorate the impact of the length of time taken to make payment of such funds to the Supplier. - The overall aggregate risk-share payment would be capped as follows: - Maximum risk-share payment = (Additional Supplier Expenditure shown in the Variant Project Model less Additional Supplier Expenditure shown in the Original Bid Model) x (1 – Project Investment Ratio)] | Template Note to be deleted as no 'stretch-target' will be employed by SCC. Suppliers to confirm their position on take up, leverage etc. Risk share payments to be confirmed. | N/A |
| Para 16 | [Template Note: A Local Body may incorporate contingency arrangements in its Call-Off – i.e. an identified contingency sum (to be funded by the respective Parties on an agreed and specified basis) for funding any additional cost exposure arising from application of the Survey Assumptions. The detail of those contingency arrangements would be identified in the applicable Call-Off ITT and set out in the awarded Call Off Contract Schedule 5.1] | Template Note to be deleted. No contingency will be offered by SCC. |  |
| Schedule 5.2 | Wholesale Access Pricing |  |  |
|  |  | Number of Working Days in square brackets to be as drafted except for the number of Working Days in paragraph 3.6 which shall be amended to read 10 Working Days. | N/A |
| Schedule 5.3 | Project Model |  |  |
|  | [Template Note: The Supplier must provide a statement on its Project Model. This statement must be signed by a suitably qualified finance representative or the external auditor of the Supplier.] | Appendix 1 to be populated by the Supplier with the Project Model and statement of compliance. | See ITT Part 2, para 3.4.4.3 |
| Schedule 5.4 | Additional funding |  |  |
|  | [Template Note: This template Call Off Contract deals only with the impact of funding provided by DCMS and the Authority. If the Authority obtains additional grant funds from other sources, then any additional contract terms which may be required as a consequence of the provision of such funding should be set out in this Schedule. This should include details of the relevant permitted expenditure for the purposes of the definition of Qualifying Capital Expenditure. Please see below for further guidance] | It is not anticipated to include this Schedule except as a placeholder, but these terms may be required if additional funding is introduced via change control. | N/A |
| Schedule 6.1 | Governance |  |  |
| Appendix 1 | [Template Note: The table of governance meetings outlined above are the baseline for a Call-Off Contract. However, the Local Body may require amendments to these arrangements] | Amended and set out below as Rider 2. | N/A |
| Schedule 6.2 | Change control procedure |  |  |
| 1.2.2 | [Template Note: It is envisaged that Schedule 3.1 may identify parts of the Supplier Solution that the Authority and the Supplier agree can be changed by written agreement. To be considered by the Authority during the relevant Call Off Procedure] | It is not anticipated that any parts will be so specified | N/A |
| Appendix |  | The bidder to provide Change Form for Appendix. | N/A |
| Schedule 6.3 | Dispute Resolution |  |  |
| 2.4 | [Template Note: Text in square brackets in this paragraph (and associated square bracketed arbitration text elsewhere in this Schedule) to be removed if the Authority does not include arbitration] | Arbitration will be included. | N/A |
| 5.3 | [Template Note: The Authority may consider amending these provisions so that arbitration is compulsory in order to maintain protection under the New York Convention for Enforcement. Appropriate dispute resolution guidance should be sought on this point] | SCC is not proposing to amend this. | N/A |
| 3.3 | [Template Note: The Authority should specify appropriate levels for the Escalation Process in the Call-Off Contract issued with the ITT] | For SCC: Level one: Programme Manager Level two: Programme Board Chairman. Square brackets around no. of days to be removed in the Appendix. | N/A |
| Schedule 6.4 | Reports |  |  |
| C9 | [Template Note: The benefit and economic impact information to be reported should be further identified above in respect of the specific Call-Off] | Template Note to be deleted. |  |
|  | [Template Note: The table of reports outlined above are the baseline reports to be provided by the Supplier. However, the Local BodyAuthority may require amended versions of the baseline reports or additional reports to be provided by the Supplier] |  |  |
|  |  | SCC has additional requirements for reports and these have been set out in Part 2 of the ITT. | See ITT Part 2, paragraph 2.4.4 |
| Schedule 6.5 | Remedial plan process |  |  |
|  |  | No amendments anticipated | N/A |
| Schedule 7 | Form of guarantee |  |  |
|  |  | As none required – Schedule 7 will be marked "Not used". | N/A |

_________________________________________________________________________

Rider 1 – draft clause 58  - Clarification agreed with BT on 17 August 2012

[Add to Schedule 1 definition:

“Required Insurance” means:

i) public liability insurance to a minimum cover of £10 million;

ii) professional indemnity to a minimum cover of £5 million;

iii) employers liability cover of £5 million; and

iv) product liability cover of £2 million.

## 58.1	The Supplier

### shall maintain the Required Insurance in full force and effect at all times from the Effective Date until the Expiry Date.

## 58.2	The Required Insurance shall be maintained on terms that are as favourable to those generally available to a prudent contractor in respect of risks insured in the international insurance market.

## 58.3	The Required Insurance shall be maintained with an independently regulated insurance company of good financial standing properly licensed to underwrite the Required Insurance..

## 58.4	The Supplier shall procure that nothing is done which would entitle the relevant insurer to cancel, rescind or suspend any Required Insurance or cover, or to treat any Required Insurance, cover or claim as avoided in whole or part.  The Supplier shall use reasonable endeavours to notify the Authority (subject to third party confidentiality obligations) as soon as practicable when it becomes aware of any relevant fact, circumstance or matter which has caused, or is reasonably likely to provide grounds to, the relevant insurer to give notice to cancel, rescind, suspend or avoid any Required Insurance, or any cover or claim under any Required Insurance in whole or in part.

## 58.5	The Authority may purchase (if possible) any of the Required Insurance which the Supplier has failed to maintain in full force and effect pursuant to this Agreement.  The Authority may recover the premium and other costs incurred in doing so as a debt due from the Supplier.

## 58.6	The Supplier shall as soon as reasonably practicable but no later than 10 Working Days, following the date of the Authority's request, provide the Authority with a certificate of insurance containing all relevant information of its insurance cover to verify its compliance with this Clause 58.

## __________________________________________________________________________

## Rider 2

## Schedule 6.1 Appendix 1