# NWCH Mini - Competition

# Client : Cheshire East Borough Council

# Invitation to Provide a Mini Tender for Competition under North West Construction Hub Low Value Construction Framework

# Lot No. 1, Design and Construct, Cheshire

# for

# NWCH L 305

Nantwich Pool, Expansion.

Tendering Instructions

| ITEM | CONTRACT DETAILS |
| --- | --- |
| Procuring Officer: | Nicholas Cook, Project Manager |
| Submission instructions: | Submissions must be received via The CHEST https://www.the-chest.org.uk/ Please note you are required to download the mini Tender documentation and upload the completed mini Tender submission by 12.00 Noon on Monday 11th May 2020 1. Please ensure you leave sufficient time to upload your mini Tender submission prior to the closing date/time. 2. The Council cannot be held responsible for technical/ICT issues in leaving the uploading of your submission too late. No submission received after this closing date and time will be considered other than where there are exceptional circumstances, which may be considered by the Director of Legal Services in his sole discretion. Please note that submissions, which are partly through being uploaded at the closing time, will be considered to have not been received. 3. Where several documents are to be enclosed, preference would be for these to be 'zipped' as one file and attached to the portal. Please do not send any additional company literature/brochures if these have not been requested. 4. Mini Tenders which have commenced being uploaded before the closing time but have not finished being uploaded by the closing time will be registered by the system as a late quote. 5. Mini Tenders submitted by post, fax or other electronic means will not be accepted. |
| Date/time for mini Tender return: | 12.00 Noon on Monday 11st May 2020 |

This Mini Competition Documentation is issued to those companies appointed as construction partners (“Tenderers”) to the North West Construction Hub Low Value Construction Framework Lot 10, their professional advisers and other parties essential to preparing a mini tender for this contract (the “Tender”) and for no other purpose.

The contents of this Mini Competition Documentation are provided on the basis that they remain the property of the Cheshire East Borough Council (the “Council”) and must be treated as confidential.  If you are unable or unwilling to comply with this requirement you are required to destroy this Mini Competition Documentation immediately and not to retain any electronic or paper copies.

### No contractor will undertake any publicity activities with any part of the media in relation to this Mini Competition process, or any subsequent contract, without the prior written agreement of the Council, including agreement on the format and content of any publicity.

This Mini Competition Documentation is made available in good faith. No warranty is given as to the accuracy or completeness of the information contained in it and any liability or any inaccuracy or incompleteness is therefore expressly disclaimed by the Council and its advisers.

The Council reserves the right to cancel the Mini Competition process at any point. The Council is not liable for any costs resulting from any cancellation of this process nor for any other costs incurred by those quoting.

# INSTRUCTIONS

# BACKGROUND

## Further details of the Council’s requirements under the contract and other relevant information are provided in the Scope of Works and Appendices to this document.

## If you have any questions or require any clarifications, please contact the Procuring Officer via The CHEST [www.the-chest.org.uk].

## Other than the person identified above, no Council employee or member of the Council has the authority to give any information or make any representation (express or implied) in relation to this Mini Competition or any other matter relating to the contract.

## Please note that the Council’s responses to any queries or clarification requests may, at the Council’s discretion, be circulated to all tenderers.

## The Council reserves the right to issue supplementary documentation at any time during the quotation process to clarify any issue or amend any aspect of the Mini Competition Documentation.  All such further documentation that may be issued shall be deemed to form part of the Mini Competition Documentation and shall supplement and/or supersede any part of the Mini Competition Documentation to the extent indicated.

## Tenderers must obtain for themselves at their own expense all information necessary for the preparation of their quote.

## Under the contract the Council will require compliance with its policies. Tenderers are advised to satisfy themselves that they understand all of the requirements of the contract before submitting their tender.

## The tender must be received in accordance with the relevant instructions no later than the time and date indicated.

## Errors within the tender shall be dealt with in accordance with Alternative 2 contained in the JCT Tendering Practice Note 2012.

# MINI TENDER SUBMISSION REQUIREMENTS

## Submissions must be written in the English language.

## Only one tender is permitted from each Tenderer. In the event that more than one is submitted by a Tenderer, the one with the latest time of submission will be evaluated and the other(s) disregarded.

## The Mini Tender (including price) should remain valid for a minimum period of 90 days.

## The Mini Tender must not be qualified in any way.

## Any signatures must be made by a person who is authorised to commit the Tenderer to the contract.

## Your full registered business/name and main office address must also be provided on all documents.

## The Council reserves the right to reject or disqualify a Tenderers submission where documents are completed incorrectly, are incomplete or fail to meet the Councils submission requirements which are detailed in this document.

## The mini Tender submission must provide all of the information requested in the specified format and be completed in full and signed where indicated.

## In the event that Tenderers believe that they are unable to submit a Mini Tender through the electronic system or require assistance or further information to be able to use the e-tendering process they must contact the Procuring Officer no later than 4 calendar days before the submission date for the Tender to enable any technical queries to be investigated and resolved.

# TENDER EVALUATION CRITERIA

## The Council does not undertake to accept the lowest or any Tender and reserves the right to accept the whole or any part of any quotation submitted.

  - Each Tender will be checked initially for compliance with all requirements of the mini Tender.

  - Tenders will be evaluated against the award criteria set out in the Mini Competition Documentation.

  - During the evaluation period, the Council reserves the right to seek clarification in writing or by means of a clarification meeting from any or all of the Tenderers to assist it in its consideration of their quotation.

  - The Council reserves the right to omit/amend elements of commercial submissions, to create parity between submissions, prior to applying the scoring criteria.

  - Where the pricing of a Tender is abnormally low the Council reserves the right to reject the Tender in accordance with the requirements for further investigation under the Public Contracts Regulations 2015.

  - The Council may decide to interview Tenderers or hold clarification meetings to assist its Quoting process, and Tenderers will be notified in due course.

CONTENTS

Mini - Competition Document

| 1.0 | Introduction |
| --- | --- |
| 2.0 | Background |
| 3.0 | Works |
| 3.1 | Scope |
| 4.0 | Funding Approval |
| 5.0 | Programme |
| 6.0 | Contract arrangements |
| 7.0 | Procurement of Construction Partner |
| 7.1 | Procurement process |
| 7.2 | Stage 1&2 |
| 8.0 | Scoring Criteria - Quality questions |
| 8.1 | Qualitative Questions |
| 8.2 | Quality scoring weighting |
| 9.0 | Commercial submission |
| 9.1 | Commercial scoring criteria |
| 10.0 | Scoring panel |
| 11.0 | Site visit |
| 12.0 | Clarifications |
| 13.0 | Documents to be Returned |
| Appendices |  |
| Appendix 1 | Form of Tender |
| Appendix 2 | Commercial Submission |
| Appendix 3 | Contract Particulars / Contract Amendments. |
| Appendix 4 | Commercial and Contractual Overview |
| Appendix 5 | Blacklisting |
| Appendix 6 | Pre-Construction Services Order |
| Appendix 7 | Works Information – Feasibility study – Jan 2019. |

1.0	Introduction

This document is intended to give the construction partners on the North West Construction Hub (NWCH), Low Value Framework Lot 10, an opportunity to tender for appointment as the Design & Construct Partner for the expansion and Improvements at Nantwich Pool, Wall Lane, Nantwich. Cheshire CW5 5LS, for Cheshire East Council.

The tender will take the form of a Mini Competition between partners.  This will be ‘Stage 1’ of a 2-Stage call-off procurement process under the protocols and procedures of the North West Construction Hub. Your submissions should be based upon the information provided and questions asked within this document.

Once selected, the successful constructor partner will become part of the Client’s broader ‘project team’ to take the project forward through ‘all-party collaborative engagement’ to contract agreement. This will be Stage 2 of the call-off procurement process.

2.0	Background

This investment, at Nantwich Swimming Pool, forms part of wider programme, committed in the medium-term investment plan. It will enhance health, sporting and general activity participation whilst also delivering clear social and community benefits for Nantwich and neighbouring areas.

The scheme, designed through a feasibility study, at a cost that can provide a strong return on investment, utilises the existing infrastructure and brings to life unused areas on each site. It will provide the following for each site:

Nantwich Pool will see an extended gym, helping to cater for the current and future membership. Supporting this will be a new Group Cycling Studio, one of the key suggestions by Nantwich members in the ES&R annual surveys. The development also includes a café and a larger, modern reception area as well as enhancing, within the existing building footprint, the changing provision and access to the Outdoor Pool, to provide better access for members and tourists alike.

The site will continue to operate and remain open throughout the construction works unless agreed otherwise

3.0	Works

The scope of the project is an extended leisure centre utilising the existing site, similar to as outlined in the Feasibility Study included as Appendix B, including:

- Extended gym (c.105m2). Space will include an office and the café kitchen.

- Dedicated group cycling studio - accessed via a staircase or lift from the new reception.

- Larger, modern reception on the ground floor of the extension. Includes a café servery and storage.

- Extended changing area utilising disused outdoor changing facilities. Providing c.24 changing cubicles with c.46 lockers with a new entrance to the outdoor pool.

This area already exists but is not currently utilised. This development will also create capacity for additional storage.

In addition to the works within the feasibility study it is likely that the facility will require an electric power upgrade the size of this upgrade will be determined by your Design Team as part of the detailed design and applications can then be made to the utility providers based on the overall power output. Cost related to the power upgrade are currently outside the cost estimates.

Existing Project Team

Cheshire East Council has appointed / will appoint the following Consultants directly:-

- Currie and Brown Limited – Cost Advisor

- David Trowler – CDM Advisor

- Shield On-Site Services – Asbestos Refurbishment & Demolition Surveys

3.1	Scope

The successful Contractor will be expected to review the various background documents and undertake the full scope of works as outlined in Appendices. The site is to remain fully operational whilst the construction works are undertaken on site. The successful framework contractor will be expected to undertake works in accordance with the “to be agreed” detailed programme to ensure that all areas are available for occupation by September 2021.

The Council wishes to actively encourage and promote the employment of local labour / suppliers (within the boundaries of Cheshire East Council) and Contractors will be  expected to work collaboratively with the Council to develop methodologies during the pre-construction period for setting targets, managing and monitoring performance data.

NOTE: A site familiarisation Visit had been arranged for Wednesday 8th April 2019 at 10.00am. This has now been cancelled due to ongoing restrictions. Any questions are to be posted via the CHEST please.

The Contractor will be the Principal Contractor and Principal Designer.

4.0	Funding Approval

The project is committed in the MTFS as part of the three-year 14.5M programme of capital investments into five towns at six ES&R sites.

Funding for  Phase 2 has already been secured but is subject the Council’s “Gateway 2” procedure which will require approval once the target cost have been agreed.

5.0	Programme

Key commencement dates are Pre-construction June 2020 with the Construction Phase commencing January 2021 maximum contract period being 37-weeks, with completion being September 2021.

Two provisional dates have been set a side for the triathlon for 2021:  May and September. Usually the second or third weekend of each month.

May 16th – Possibility.

September 19th – possibility.

The Centre must be operational will access to all the facilities for these two key dates.

6.0	Contract Arrangements

## The contract will be NEC4 Engineering and Construction Contract Option C: Target cost with activity schedule – June 2017 completed in accordance with Appendix 3.

## This Council is bound by procurement rules and cannot enter into any negotiations on the quotation or Contractual Terms and Conditions. Only clarifications raised during the clarifications period will be considered.

7.0	Procurement of Construction Partner

Construction Partners being invited to submit details on this mini competition have already demonstrated  through their inclusion on this NWCH  Framework their acceptable overall standards of performance, organisation and capacity. The purpose of this mini competition is to focus on their specific competence, enthusiasm, ability and flair to tackle the specific requirements and challenges of this project, following which, the highest scorer will become the Constructor Partner who progresses through to Stage 2 of the call-off process.

The successful Framework Contractor will be expected to take forward the fully designed scheme to target cost stage

The timetable for the mini-competition process is as below, including the current key milestone dates for the progression of the project.

| Milestone | Date |
| --- | --- |
| Issue Mini-competition document | 30th March 2020 |
| Mini-competition site visit | Site visit Wednesday 8th April 20 at 10:00am CANCELLED. All questions now via the CHEST. |
| Clarification Questions | Wednesday 22nd April 2020 |
| Clarification responses | Wednesday 29th April 2020 |
| Mini-competition return | Noon on Monday 11th May 2020 |
| Constructor Partner selection / notification ( including notification & feedback to unsuccessful partners ) | 1st June 2020 |
| Pre-Construction activity | 12th June 2020 |
| Agree Contract | 30th November 2020 |
| Contract period commences | 4th January 2021 |
| Contract period completion | 3rd September 2021 |

7.1	Procurement Process

Cheshire East Council are employing this streamlined  Mini Competition procurement process to select a Constructor Partner from the North West Construction Hub Low Value Framework to work with them for the expansion and Improvements at Nantwich Pool, Wall Lane, Nantwich. Cheshire CW5 5LS, for Cheshire East Council.

7.2	Stages 1 & 2:

Stage 1 will result in a Constructor Partner being selected.

Stage 2 will progress the negotiation of the contract commercial agreement with the selected Construction Partner.

The submission at Stage 1 will be evaluated against an agreed set of criteria following a 70/30 quality/cost scoring split.

8.0	Scoring Criteria – Quality questions

The quality section of your submission will be based upon the ‘Quality’ questions below. These questions are designed to establish who is best placed to deliver this proposed project.

A page limit has purposely not been included in order not to limit the quality of your responses, however you are requested to be sensible and reasonable in the volume of support documentation you propose to submit.

Approach: Please answer all questions in this section with specific regard to Design & Construct Partner for the expansion and Improvements at Nantwich Pool, Wall Lane, Nantwich. Cheshire CW5 5LS, for Cheshire East Council.

As stated above, the answers to these questions carry 70% of the total score as the quality section of the submission.

Your answer to each of the questions asked in this document will be scored using the scoring principles below.

All the questions below will be scored out of 10 based on the following criteria:

| Score | Scoring Principles |
| --- | --- |
| 0 | Rejected - Evidence is unacceptable or non-existent, or there is a failure to properly address any issues. |
| 1-4 | Poor – The evidence is deficient in certain areas where the lack of detail or information requires the reviewer to make assumptions. |
| 5-6 | Satisfactory –The evidence is acceptable, but with some minor reservations. |
| 7-8 | Good – The standard of evidence meets expectations with some evidence provided. |
| 9-10 | Excellent – Comprehensively meet requirements with high quality and substantial amounts of evidence and information provided. |

  - Qualitative questions

Please provide responses to all of the questions (1 to 5) listed below

|  | Quality Questions | Weighting |
| --- | --- | --- |

| Q1 | Please outline your proposed design team and your proposed approach 15% to control and manage the team to develop the design within the Target Cost provided? Please demonstrate how you will ensure that you will design within the budget and what budget review processes you have in place to ensure this is adhered to. Also Please specify the key personnel that will be involved in the project (both design and construction team) and provide CV’s for each, which should emphasise how and why their previous experience would have particular benefit to this project? |
| --- | --- |
| Q2 | What experience does your company, your design team and your proposed 15% specialist Design Team/sub-contractors have in undertaking works of this nature on Leisure properties? Phasing of the works will be key to delivering whilst maintaining operations. Please provide detailed case studies for the projects, together with KPI’s / Customer Satisfaction Surveys for each? |
| Q3 Q4 | We are conscious of environmental issues and social value. Please 15% demonstrate how you will deal with environmental issues specifically relating to the project and describe how you will use this project to maximise positive outcomes with regard to social value with particular regard to the end users, their families and the wider community. The facility including the outdoor pool must remain operational throughout 15% the works. Please outline your proposals for setting up the site, managing access, Phasing, security, health and safety and completing the works whilst maintaining an operational for the public throughout the project? |
| Q5 | Bearing in mind the project milestones provided and the need to maintain 10% ‘business as usual’ for Nantwich Pool, please provide an outline programme for both pre-construction services and the phased construction services. |

  - Quality Scoring Weighting   

The aggregated weighting of all quality questions add up to 70. The weightings are ‘percentages’. These weightings are applied to the average scores out of ten from the scores awarded, per question, by the scoring panel members.

The scores for each of the above questions will be weighted/sub-weighted as follows:

| Question | Scores – Quality / Criteria - Weighting |
| --- | --- |
| 1 | 15 |
| 2 | 15 |
| 3 | 15 |
| 4 | 15 |
| 5 | 10 |

The highest quality score will be normalised up to 70, with all other quality scores receiving a pro rata score in likewise fashion. e.g. if a highest score of, say, 60 was nominalised up to 70, then a second highest score of, say, 55 would be normalised to 64.17 (55 divided by 60 x 70).

9.0 Commercial submission

See Appendix 2:  The commercial consideration on this mini competition will be based on pre-construction services, preliminaries and overheads and profit costs.

9.1 Scoring criteria

The compiled construction related commercials will be evaluated and the overall lowest commercial submission will be allocated the full financial score of 30% with prorated scores applied to the other submissions.

Commercial submissions must be summarised on the Appendix 2 commercial submission document, supported by build ups for Pre-Construction services and Preliminaries based on the content and format of your original commercial framework submission.  Percentages for Overheads and Profit must be those submitted within your original framework submission.

10.0	Scoring Panel will be as follows: -

Director of Operations – Everybody Sports & Recreation (ESAR) 
Facility Development Manager - Everybody Sports & Recreation (ESAR)
Project Manager – Cheshire East Council

# Site Visit

A site visit had been arranged for Wednesday 8th April 2020 at 10:00am. CANCELLED questions now via the CHEST please.

12.0	Clarifications

To ensure transparency and fairness any inquiries regarding the Mini Competition are to be submitted in writing through the CHEST portal.

When you first access the documents, please satisfy yourself that you have seen any clarifications which may have already been posted.  Clarifications with the relevant responses will be posted on the CHEST for all applicants to view.  It is in your interest to visit the clarifications regularly, as a response may fundamentally affect your submission.  Questions raised outside of the clarification period may not be answered because responding to a clarification at this stage may not allow revisions to submissions so close to the deadline for the submission returns.

Any information that is dispensed in response to requests for clarification will be distributed to all Tenderers.  If a Tenderer considers their enquiry to be specifically innovative to their offer, which should be clearly communicated within their correspondence, the team will decide whether the request for information is actually ‘innovative’ to the Tenderer’s offer.  If not considered to fall within that category the Tenderer will be informed so they may make a decision as to whether to continue with this line of enquiry.

No employee except the designated Procuring Officer leading this procurement has any authority to make any representation to Tenderers as to the meaning of the mini competition or other such documentation.  If clarification is required, please submit your inquiry via the CHEST.  No approaches in connection with the work described must be made to any representatives other than formally through the Procuring Officer detailed.

12.1	Clarification Interviews

Not required.

13.0	Documents to be returned:-

Documents to be returned should be submitted via the CHEST for the attention of:-

Nicholas Cook, Cheshire East Council.

To arrive by / no later than 12:00 Noon on Monday 11th May 2020

Your response must be returned as described above and comprise the following:-

- Covering letter / Declaration  summarising the content of your Tender and duly signed for and on behalf of your organisation by the person responsible for the delivery of the services in question

- Form of Tender signed

- ‘Quality’ submission

- ‘Commercial’ submission (Inc. breakdown in framework submission format)

- Commercial & contractual overview signed

- Blacklisting form signed

- Contract data Part 2 excluding tender of total prices.